# RoamReady — End-of-Day Recap

Session of Sunday, May 24, 2026 (rolling into early May 25)

The budget arc + the towing-aware MPG feature, top to bottom.

# What got shipped today

A genuinely huge day. Everything below is committed locally and pushed to origin via save-progress.bat. Eight commits across two big arcs:

## The budget arc (morning → afternoon)

- b3994ff  — Modify-AI tag-loss fix (history no longer teaches the model tags are optional).

- d7eb6ff  — Modify-AI added-stops-vanishing fix (recomputeStopDates).

- b557660 / 9957a82 / 9e49620 / 323c090  — UX Blocks 9–12 (Travel Style, Trip-at-a-Glance, drive-day card, stay card + locked icon language).

- 7ae8ada  — Block 13: actual campground cost capture (actualRate / actualFees on Stop) + est→actual display.

- 3c03de3  — Fuel-budget feature: live EIA regional pricing, per-leg estimate, Planned-vs-Actual Cost Breakdown, PDF.

- 493c6f6  — Trip-total consistency: one shared computeTripTotals helper; killed the $5k/$6.7k/$10k drift.

- 554cf64  — Dashboard full-cost: persist fuel estimate, cards show total + camp/fuel breakdown + bolded stats.

## The fuel-realism arc (evening → late)

- 40b0526  — Per-leg actual fuel: log real fuel per drive leg; total draws down leg by leg instead of one number nuking the whole estimate. (schema + math + UI, 3 passes, DB-verified.)

- cf41cfc  — Cost Breakdown layout: collapsible Camping / Fuel groups, per-group subtotals, matched row sizes, real heading.

- 0d73c24  — Towing-aware fuel MPG (the big one): Rig.mpgTowing; estimate picks solo vs towing MPG by rig type + tow state; per-rig-type entry UI (one field for trailers, two for motorhomes); honest disclosure line. A trip swung >$1,000 between optimistic-solo and realistic-towing MPG — now it uses the right number and says so.

- d332e00  — Rig list: pin default rig to top (orderBy [{isDefault:'desc'},{createdAt:'asc'}]).

# File paths & project locations

- Project root: C:\Users\aylie\roamready

- Frontend: client/  (port 3000)  ·  Backend: server/  (port 3001)

- PostgreSQL 5432 + Redis 6379 (Docker)  ·  Master .env at project root

- GitHub: Benny60-Dev/roamready  ·  Branch: main

- Claude Code runs from the DESKTOP APP (not claude in PowerShell).

Batch files at root: start-roamready.bat (daily start), stop-roamready.bat (end of day), save-progress.bat (after every win), restart-dev.bat (EADDRINUSE/tsx hiccups).

## Key files touched today

- server/src/services/fuelPrice.ts  — EIA pricing + computeFuelEstimate (per-leg, towing-aware MPG/fuel-type).

- server/src/controllers/trips.ts  — fuel-estimate endpoint, persists estimatedFuel, passes bringingTowed.

- server/src/controllers/users.ts  — rig CRUD + pickRigInput allowlist (incl. mpgTowing) + getRigs orderBy.

- client/src/utils/tripTotals.ts  — the canonical computeTripTotals helper (camp + per-leg-blended fuel).

- client/src/pages/trips/TripSummaryPage.tsx  — Cost Breakdown (collapsible groups, per-leg fuel editor, disclosure).

- client/src/pages/profile/RigPage.tsx + EditRigPage.tsx  — per-rig-type MPG fields.

- client/src/components/trip/TripCard.tsx  — dashboard full-cost cards.

- prisma/schema.prisma  — added Stop.actualFuel + Rig.mpgTowing (two additive nullable migrations).

# Lessons & gotchas (read before next migration)

- MIGRATION → FULL SERVER RESTART, NOT HOT-RELOAD. Today's big time-sink: after adding a column, the running Prisma engine silently DROPPED the new field on every write (Windows DLL file-lock deferred the engine swap). Everything looked fine — value reached the Prisma write — but the column never persisted. Fix: fully STOP the backend, run npx prisma generate (no EPERM once the process is dead), then restart. Nothing errors when this is wrong, so it's a silent trap.

- Secrets stay in .env, never pasted in chat (rotated the EIA key earlier after a paste). Same discipline for the upcoming Stripe/DB work.

- DB query pattern: docker exec -it roamready-postgres-1 psql -U roamready -d roamready, then \pset pager off to avoid the (END) pager trap. Paste SQL at the roamready=# prompt only — not the docker line again.

# Loose ends (non-blocking)

- Western Loop test data: per-leg fuel actuals ($148/$210/$92/$160/$500) and test MPGs were set during verification. Clear them if you want the trip to read clean, or keep as a realistic demo. Trip id cmox6rc1c000bv7nsym1f7voe.

- Refresh stored fuel: open each existing trip's itinerary once so its stored estimatedFuel updates from the stale AI guess to the real EIA number (new trips self-handle).

- Default-rig fallback (noted, not a bug): a trip with no assigned rigId falls back to the user's DEFAULT rig — that's why the Western Loop estimates off the Class C, not the fifth wheel. Possible future "assign rig to trip" picker.

# Roadmap — what's left to build

## Block 14 · Memberships (next up — recommended start)

- Fix the broken toggle (doesn't persist isActive via PUT /me/memberships/:id — backend ready via MembershipUpdateSchema). Contained first win.

- Capture memberships at signup.

- Per-stop "Review options" post-build AI choice flow (not a pre-build gauntlet); auto-apply default OFF.

## Block 15 · Stay-day Model B + trip wipe (last, riskiest)

- The per-day-activity-repeat fix (5 identical activity lists → one shared "Things to do during your stay" menu).

- Requires an AI-generation change + UI collapse (Block 12 card already built for this shape) + a DESTRUCTIVE DB wipe of old trips — Benny runs the wipe himself; Claude must NOT run it casually.

- Save for a fresh head / empty plate — don't start at a tired hour.

## AI-estimate-consistency fix (optional)

- Make the AI's trip-level estimatedCamp / estimatedFuel match its own per-stop sums at generation time, so the legacy fields stop being inconsistent at the source (currently papered over at the display layer).

# 📋 Copy & paste this into tomorrow's chat

Morning! Continuing RoamReady. Yesterday we finished the whole budget arc plus the towing-aware fuel MPG feature — all committed and pushed (last commit d332e00, rig-list-default-first). Everything's clean on main.
Today I want to start on Block 14 — Memberships. First win is the broken toggle that doesn't persist isActive via PUT /me/memberships/:id (backend's ready via MembershipUpdateSchema). Scout it first, then we build the toggle fix, then the signup-capture and per-stop "Review options" AI flow.
Reminders for you: Claude Code runs from the DESKTOP APP. After any migration, FULLY restart the backend (not hot-reload) so Prisma regenerates — we lost time yesterday to a stale engine silently dropping a new column. Western Loop (cmox6rc1c000bv7nsym1f7voe) still has test fuel/MPG data on it if it looks odd.

(If you'd rather start elsewhere — Block 15, the AI-estimate fix, or cleaning up the Western Loop test data first — just say so in that opening message.)