Roamready.ai

Session Recap — April 21, 2026

Trip planning UX overhaul + itinerary restructure

Prepared for Benny Molini

Martini AI Media LLC, DBA Roamready.ai

Arizona

# The Setup

Coming off yesterday's massive build (brand refresh, persistent AI conversation, 8-bug modify flow fix), today focused on the user-facing polish that makes the app feel like a real product. You started the day with working infrastructure but clunky trip planning UX. You ended the day with a trip planning experience that actually guides users through what they need to provide, and an itinerary display that matches how people actually think about trips.

The big theme today: iterating on UX based on real use. You'd test something, hit an issue, we'd fix it, you'd find the next layer. Classic product polish work — every change was small in scope but meaningful in feel.

# Today's Wins

## 1. Route line color changed to sunset orange (complete)

Map route polyline went from brand steel blue (#1E3A8A) to sunset orange (#F97316). Line now pops against the Google Maps terrain and reads clearly at any zoom level. Change applied in TripMapPage.tsx and server-side static map image generation.

## 2. Trip planning form redesign (complete)

The old NewTripPage had three mostly-useless suggestion buttons (Leaving from home / Starting from another city / Surprise me!) and a vague greeting that didn't tell users what info the AI needed. Users kept having back-and-forth conversations where the AI had to ask about dates and nights because the greeting didn't prompt for them.

Redesigned with a proper structured form above the chat:

- Greeting with visual punch — blue left border callout, instruction block with lightbulb icon

- Instructions explicitly tell users the form is OPTIONAL (they can type everything in chat too)

- Example message shown to teach the ideal format

- Airline-style single date range picker (react-day-picker) — pick departure and arrival on one calendar

- Auto-calculating nights field (editable)

- Starting location with Google Places Autocomplete — defaults to user's full home address, accepts any address/POI/campground search (e.g. 'KOA in Dallas' shows matching KOAs)

- Destination field also uses Google Places Autocomplete for same structured search

- Autocomplete dropdown widened so full addresses don't get clipped

- Button label 'Plan my trip →' — if destination is blank, composes a 'surprise trip' message asking AI to pick

- Form stays visible after submit so fields remain editable mid-chat

- Compact horizontal layout on desktop, stacks vertically on mobile

## 3. One-way vs round-trip logic fixed (complete)

Regression found: the AI was adding a return-home leg to trips even when the user didn't request one. Root cause: the form was composing messages like 'leaving May 15 returning May 18' — the word 'returning' made the AI assume round trip.

Two-layer fix:

- Client: composed messages now say 'Plan a one-way trip from X to Y' explicitly. Never uses the word 'returning' for the calendar end date — uses 'arriving at destination' if end date is needed

- Server: AI prompt rewritten to list ONLY exact trigger phrases for round trip ('round trip', 'back home', 'returning home', 'coming back home'). Removed the 'any similar phrasing' catch-all that was too broad. Added explicit negative example

## 4. Itinerary day restructure (complete — BIG WIN)

Before: the itinerary showed each activity as its own 'day', making a 3-stop trip look like 5+ days:

- Day 1: Departure Point (Mesa) — standalone

- Day 2: Drive Mesa → Las Cruces

- Day 3: Overnight at Las Cruces

- Day 4: Drive Las Cruces → Del Rio

- Day 5: Arrival at Del Rio

This doubled the day count and made trips feel twice as long as they actually were. Users think in calendar days, not activity segments.

After: one card per calendar day, all activities of that day live inside the card:

- Day 1: Depart Mesa + Drive to Las Cruces + Overnight at Hacienda RV Resort (all in one card)

- Day 2: Drive Las Cruces → Del Rio + Check-in at Rough Canyon Campground (one card)

- Days 3–8: Stay at Del Rio (one grouped card with all activities)

Multi-night stays combine into a single 'Days X–Y' grouped card. Activities can split by night for users who want varied days. Internal colored borders removed — day cards now read as unified blocks with subtle icons indicating section types.

## 5. Reserve button logic refined (complete)

Initially misclassified OVERNIGHT_ONLY stops as 'transit stops' that shouldn't be reservable. User pushed back correctly: an overnight is still an overnight — you're sleeping somewhere, you need a campground. Corrected the logic:

- Reserve button: appears on DESTINATION and OVERNIGHT_ONLY stops

- Reserve button: does NOT appear on HOME stops (obviously)

- Redundant section labels removed — no more 'OVERNIGHT STOP' text header when the card already shows the campground name, rate, and Reserve button. Small icon (🌙 for overnight, 🏕️ for destination check-in) communicates the section type

## 6. Points of interest (POI) on drive days — partially complete

Discovered a gap: when users ask the AI to include a waypoint like 'stop at Prada Marfa on the way', the AI agrees conversationally but the stop never appears in the final itinerary.

Progress made today:

- UI rendering complete — drive day cards now render a 'Stops along the way' section with amber pills for each POI

- Users can manually add POIs to any drive day via the '+ Add stops along the way' link

- AI prompt updated with a rule telling it to add POIs to the pointsOfInterest array

Still broken — the AI is still dropping POIs during itinerary generation. Root cause identified: there are TWO separate AI calls (planning chat and itinerary generation), and the POI rule only landed in one of them. See 'What's still open' below.

## 7. Foundational design discussions (in progress)

Several feature discussions happened today that didn't ship but informed the backlog:

- Personalization fields for profile — significant other, pets (unlimited, with optional detail fields), kids (name + age). Schema designed, not yet implemented

- AI greeting adapts to filled personalization fields (natural inclusion of names)

- AI system prompt includes family context for contextually appropriate recommendations

# What's Still Open

These items were discussed or started but not fully resolved today. Priority order:

## HIGH — Prada Marfa POI not making it into final itinerary

Symptom: user asks AI to include Prada Marfa, AI agrees, trip name even contains 'via Prada Marfa', but the final itinerary has no reference to Marfa anywhere (not as stop, not as POI on a drive day).

Root cause identified: there are TWO separate AI calls in the planning flow — the planning chat (where user and AI converse) and the itinerary generation (a separate structured JSON generation call). The pointsOfInterest rule was added to the planning chat prompt but NOT the itinerary generation prompt. The planning AI agreed to include Marfa, but the itinerary generator doesn't know about the conversation and builds a JSON that drops it.

Proposed fix (not yet applied): add the POI rule to the itinerary generation prompt, OR pass an explicit POI list from planning to itinerary generation. Claude Code investigated and is ready to implement.

## MEDIUM — Reserve page shows suggestions for home/starting point

When user clicks Reserve Now on a stop, the reserve page shows unneeded reservation suggestions for the HOME/starting point. These should be filtered out entirely — you don't reserve your own house.

Not investigated yet. Likely a quick fix in the reservations controller or page component. Filter by stop type (exclude HOME).

## MEDIUM — Personalization fields in profile

Design agreed on but not implemented:

- User.significantOtherName (single optional field)

- New Pet model — unlimited pets per user, name + type required, optional breed/size/special needs

- New Kid model — unlimited kids per user, name + age

- Profile page UI for managing these

- AI greeting template that uses names naturally based on what's filled in

- AI system prompt includes family context for trip suggestions

- Prisma migration needed

## LOW — Day numbering edge cases to test

The new itinerary grouping works for the tested Mesa → Del Rio trip. Not yet tested against:

- Single-day trips (depart + drive + arrive same day, no overnight)

- Trips with multiple overnight stops mid-route

- Trips that start from somewhere other than home

- Trips with back-to-back drive days (no activity day between)

# Backlog (Unchanged from Yesterday)

## Polish / UX

- Auto-refresh delay after AI modifications — map takes a moment to update

- Pre-existing TypeScript errors in NewTripPage and TripDetailPage (not blocking)

## Brand personality (post-launch polish)

- Splash screen on app load — animated logo for ~1.5 seconds on first visit of session. Effort: 2–3 hours

- Winnie appearances — mascot pop-ups with dismissable speech bubbles. Simple version effort: 2–4 hours. Full animated personality: up to a week

## Before public launch

- Google Cloud OAuth consent screen URLs (need live Roamready.ai URLs once deployed)

- Google OAuth verification submission

- Production Stripe webhook (replace CLI-forwarded test webhook)

- Stripe account activation (business tax ID, bank account, government ID)

- Full mobile/iPad test pass

# Technical State at End of Session

## Files changed today

| File | Changes |
| --- | --- |
| client/src/pages/trips/NewTripPage.tsx | Full form redesign — greeting, instructions, date range picker, Google Places on start/destination, Plan my trip button |
| client/src/pages/trips/TripMapPage.tsx | Route polyline color → #F97316; Reserve button logic → stop.type !== 'HOME' |
| client/src/pages/trips/TripSummaryPage.tsx | Full day card restructure — buildGroups, DayCard, removed internal colored borders, merged HOME + first drive |
| client/src/pages/TripDetailPage.tsx | Reserve/Confirmed logic updated for OVERNIGHT_ONLY stops |
| server/src/controllers/trips.ts | Static map image color → 0xF97316ff |
| server/src/services/ai.ts | Return-home rule tightened with explicit trigger phrases; POI rule added to planning prompt |
| client/node_modules/react-day-picker | New dependency for date range picker |

## Active decisions from today

- POIs on drive days use pointsOfInterest: string[] field (already on TimelineEntry, just wasn't rendered)

- NOT using nights: 0 stops for POIs — we chose the pointsOfInterest approach to avoid cluttering the stop list

- Itinerary day cards group by dayNum at render time (Option A from the audit), no schema changes

- Multi-night stays render as one grouped card with 'Days X–Y' header, activities split per-day

- Reserve button visibility keyed on stop.type !== 'HOME' (includes both DESTINATION and OVERNIGHT_ONLY)

- Starting location in trip planning form defaults to full user.homeAddress, not just homeCity/homeState

# For the Next Session

## How to hand off context

If this session is ending and you're starting a fresh chat to continue building, paste this at the top of the new chat along with this recap doc:

"I'm Benny, founder of Roamready.ai. I'm continuing work on my AI-powered RV trip planning app. I'll paste the most recent session recap below — please read it fully before we begin. My preferences are casual tone and one-thing-at-a-time to avoid breaking code. Today's plan: [what you want to tackle next]."

## Suggested first task for next session

Finish the Prada Marfa POI fix. The root cause is known (two AI calls, prompt only updated in one), the fix plan is ready. Should be a 30-minute task:

- Add the pointsOfInterest rule to the itinerary generation prompt in server/src/services/ai.ts

- OR pass an explicit POI list from planning chat to itinerary generation

- Test by asking AI to 'include a stop at Prada Marfa on the way' and confirm it appears on the drive day card

## Second task suggestion

Quick win: fix the reserve page suggestions for home/starting point. Filter out HOME stops in the reservations controller or page component.

# Bottom Line

Today was UX polish day. Yesterday got the app looking and working like a real product. Today made it FEEL like one. Trip planning is now guided and intuitive. The itinerary reads the way people actually think about trips. Map route contrasts beautifully against terrain. Reserve logic matches user expectations.

You kept pushing back on bad assumptions I was making — the reserve button on overnight stops, the 'transit stop' framing, the itinerary day structure. Each push resulted in a better product. This is the right way to work with AI assistance: trust your UX instincts and don't accept 'technically correct' implementations that feel wrong.

Two things still open: the POI fix (known root cause, easy fix) and the reserve page home suggestions (not yet investigated). Both are next-session wins. Everything else from today is landed and working.

Strong session. Get some rest.

Martini AI Media LLC  |  DBA Roamready.ai  |  Arizona  |  April 21, 2026