Roamready.ai

Session Recap — April 21, 2026 (Evening)

POI pipeline end-to-end + reserve page polish

Prepared for Benny Molini

Martini AI Media LLC, DBA Roamready.ai — Arizona

# The Setup

Coming off the morning session, you sat down with two clearly scoped tasks — finish the Prada Marfa POI fix and clean up the reserve page so it stops suggesting reservations for the user's own house. Neither turned out to be a 30-minute job. The Prada Marfa fix in particular unraveled into five stacked bugs across the full stack — schema, controller, AI prompt, merge logic, frontend clobber — each one hiding the next. You pushed through all of them, validated end-to-end, and then found a sixth bug while testing (AI hallucinating POIs on surprise trips) and killed that one too.

Today's theme: relentless debugging. You kept pushing back when Claude Code defaulted to easy explanations ("the server wasn't restarted" / "the trip predates the fix") and forced real root-cause analysis. That's what got every bug fully diagnosed instead of hand-waved.

# Today's Wins

## 1. Prada Marfa POI fix — shipped end-to-end

The planning chat now reliably persists user-requested POIs through to the drive day pills on the itinerary page. Five distinct bugs killed in sequence to get there:

- Missing schema field — Stop model had no pointsOfInterest column. Added pointsOfInterest String[] to the Stop model in prisma/schema.prisma; migration add_points_of_interest_to_stop applied cleanly against PostgreSQL.

- Controller not persisting the field — createStop and updateStop in server/src/controllers/trips.ts had explicit destructure whitelists that didn't include pointsOfInterest. AI was outputting the field correctly, but the controller silently dropped it before the Prisma write. Four-line fix across both handlers.

- Prompt-only merge wasn't reliable — The AI-generated itinerary kept dropping POIs despite prompt instructions to seed them from each stop. Replaced prompt-based enforcement with deterministic code-level merge inside generateTripItineraryAI: after the AI returns its itinerary, iterate DRIVE days and inject the destination stop's pointsOfInterest. No more hoping the model listens.

- Missing endpoint call — buildItinerary in NewTripPage.tsx created the trip and stops, then navigated to the map page WITHOUT ever calling the generate-itinerary endpoint. The merge code was correct; it was just never being invoked during the real "Build full itinerary" flow. Added tripsApi.generateItinerary(trip.data.id) after stop creation, before navigation.

- Client-side merge clobbering DB — mergeAI in TripSummaryPage.tsx was matching AI days to timeline entries by array index. The two arrays had different shapes (timeline has HOME STAY at index 0, AI days don't), so POIs landed on the wrong entries and subsequent client saves wrote nulls back to the DB, overwriting the good server data. Changed mergeAI to match by type + stopOrder instead of index.

Validation: planned a trip with "stop at Prada Marfa on the way" and confirmed the amber pill renders on the drive day heading into the destination stop.

## 2. Reserve page — HOME stops filtered out

Before: the reserve page showed reservation suggestions for every stop, including the user's own home (starting point). You don't reserve a campsite at your own house.

After: HOME stops filtered out of all three render loops (desktop, mobile tabs, sidebar nav), the campground search fetch skips HOME to avoid wasted API calls, and the default active stop is the first non-HOME stop. prevStop lookup now uses findIndex on the unfiltered sortedStops array so drive distances still calculate correctly.

## 3. Surprise trip POI hallucination — killed

Caught while validating the Marfa fix. A "plan me a random trip with restrictions" request produced a trip to Big Bend, and the drive day card showed amber pills for Santa Elena Canyon, Hot Springs Historic District, Chisos Basin, and Boquillas Canyon Trail — none of which you asked for. The planning AI was inventing attractions and stuffing them into stop.pointsOfInterest as if they were user-requested.

Fix: tightened the chatWithAI system prompt to make the rule explicit — pointsOfInterest must contain ONLY POIs the user explicitly named in conversation. Never AI-generated attractions, even for the destination itself, even on surprise trips. Also removed the AI's freedom to pad DRIVE day pointsOfInterest with its own suggestions — the merge now uses only user-requested POIs from the stop, AI-generated DRIVE day POIs are discarded entirely.

Philosophical note you flagged during the fix: AI stop ideas are fine, but they should be suggestions, not forced additions. Parked as a backlog item — a proper "Suggested stops" UI where users can tap + to accept and × to dismiss.

# What's Still Open

### HIGH — Drive preference ignored on planning chat

Flagged during Marfa testing. The AI kept asking clarifying questions that the profile already answers — e.g. a 7-night Mesa → Del Rio trip produced: "That's about 850 miles from Mesa to Del Rio — roughly 12+ hours of driving. With your Class C, I'd normally recommend splitting that into two days. What do you think?" The user's 6-hour max daily drive preference wasn't respected.

Likely root cause: the userProfile object passed into chatWithAI's system prompt is missing the drive preference field, or the prompt doesn't tell the AI to auto-split based on it. Not investigated yet — next session quick win.

### MEDIUM — POI dedup near-duplicates

Known minor cosmetic issue. When the AI itinerary generator adds a verbose version of a user-requested POI ("Prada Marfa - Permanent art installation resembling a Prada store in the desert near Valentine, TX") alongside the bare name ("Prada Marfa"), both pass through. Largely moot now that AI-suggested DRIVE POIs are discarded entirely, but flagging for completeness — if we reintroduce a suggestions UI later, dedup should use a starts-with check, not exact string match.

### MEDIUM — Suggested stops UI (future feature)

Today we solved the immediate bug by discarding AI-suggested POIs entirely. But the right long-term shape is a separate "Suggested stops" treatment on drive day cards — AI proposes 2–4 stops as dismissible suggestions, user taps + to promote them to real amber pills, × to dismiss. Parked for a dedicated design pass.

### Open items carried over from morning session

- Personalization fields for profile — significant other, pets (unlimited), kids (name + age). Schema designed, not yet implemented.

- AI greeting adapts to filled personalization fields (natural inclusion of names).

- AI system prompt includes family context for contextually appropriate recommendations.

- Day numbering edge cases — single-day trips, multiple mid-route overnights, non-home starting points, back-to-back drive days.

# Backlog (Unchanged)

### Polish / UX

- Auto-refresh delay after AI modifications — map takes a moment to update.

- Pre-existing TypeScript errors in NewTripPage and TripDetailPage (not blocking).

- Dev server hot-reload (tsx watch) is flaky on this setup — Benny restarts backend + frontend manually when testing a code change. Noted as working preference.

### Brand personality (post-launch polish)

- Splash screen on app load — animated logo for ~1.5 seconds on first visit of session.

- Winnie appearances — mascot pop-ups with dismissable speech bubbles.

### Before public launch

- Google Cloud OAuth consent screen URLs (need live Roamready.ai URLs once deployed).

- Google OAuth verification submission.

- Production Stripe webhook (replace CLI-forwarded test webhook).

- Stripe account activation (business tax ID, bank account, government ID).

- Full mobile/iPad test pass.

# Technical State at End of Session

## Files changed today

| File | Changes |
| --- | --- |
| prisma/schema.prisma | Added pointsOfInterest String[] to Stop model |
| prisma/migrations/…_add_points_of_interest_to_stop/migration.sql | Created and applied — TEXT[] NOT NULL DEFAULT ARRAY[]::TEXT[] |
| client/src/types/index.ts | Added pointsOfInterest?: string[] to Stop interface |
| client/src/pages/trips/NewTripPage.tsx | buildItinerary now calls tripsApi.generateItinerary(trip.data.id) after stop creation, before navigation |
| client/src/pages/trips/TripSummaryPage.tsx | mergeAI now matches AI days to timeline entries by type + stopOrder instead of array index |
| client/src/pages/TripBookingPage.tsx | HOME stops filtered from render loops, fetch loop, and activeStop default; prevStop lookup hardened against filter |
| server/src/controllers/trips.ts | createStop and updateStop now destructure and persist pointsOfInterest |
| server/src/services/ai.ts | chatWithAI prompt hardened: POIs must be user-named only, never AI-invented, even on surprise trips. generateTripItineraryAI no longer asks AI for DRIVE day POIs; merge logic replaces with user-requested POIs from stop, discards AI suggestions entirely. Single trace log kept. |

## Active decisions from today

- POIs are USER-REQUESTED ONLY. The AI is explicitly forbidden from populating pointsOfInterest with its own suggestions, even for destination attractions or surprise trips. Suggested-stops UI is a future feature.

- Merge is code-enforced, not prompt-enforced. The prompt is not responsible for keeping user POIs in the output — the merge function in generateTripItineraryAI handles it deterministically after the AI call.

- mergeAI on the client matches by type + stopOrder, not array index. This is load-bearing — the two arrays (timeline entries vs AI days) have different shapes because timeline includes a HOME STAY at index 0.

- buildItinerary is now responsible for triggering itinerary generation. Previously this was implicit/missing — stops were created and the client navigated without ever generating the itinerary JSON.

- HOME stops are always excluded from reserve / booking UI. Filter applied at every render loop, fetch site, and default selector.

# For the Next Session

## How to hand off context

Paste this at the top of the new chat along with this recap doc:

"I'm Benny, founder of Roamready.ai. I'm continuing work on my AI-powered RV trip planning app. I'll attach the most recent session recap — please read it fully before we begin. My preferences are casual tone, one-thing-at-a-time to avoid breaking code, lead with a clear recommendation and why (don't menu-dump options unless asked). Today's plan: [what you want to tackle next]."

## Suggested first task for next session

Drive preference fix. Quick win — likely just adding the drive preference field to the userProfile payload sent into chatWithAI's system prompt, plus a prompt rule telling the AI to auto-split any day that exceeds the user's max drive hours without asking. Target: 20–30 minutes.

## Second task suggestion

Personalization fields (significant other, pets, kids). Design is already agreed — schema + Prisma migration + profile page UI + AI greeting updates. Medium-sized but well-scoped.

# Bottom Line

Today was debugging day, and the real value wasn't any single fix — it was refusing to accept convenient explanations. Every time the diagnostic defaulted to "you just need to restart," pushing past that revealed the real bug. Five stacked layers between "AI outputs the right JSON" and "amber pill renders on the drive day," and every layer had a bug.

The POI pipeline is now genuinely correct end-to-end: schema → controller → prompt → merge → endpoint trigger → client merge. The reserve page no longer embarrasses itself with home-address suggestions. And a late-stage find (AI hallucinating POIs on surprise trips) got killed in the same session.

Drive preference issue is known and next. Ship today, fix tomorrow.

Martini AI Media LLC  |  DBA Roamready.ai  |  Arizona  |  April 21, 2026