Roamready.ai

Session Recap — April 22, 2026

POI geography, speed overhaul, UX polish, mobile fixes

Prepared for Benny Molini

Martini AI Media LLC, DBA Roamready.ai — Arizona

# The Setup

Today was a dense, productive day. Yesterday's session ended with the Prada Marfa POI pipeline technically working but with a geographic bug that wasn't fully obvious — POIs were landing on the wrong drive day. Today started by proving that out with repeated test runs, then cascaded into a full investigation that unearthed performance issues, UX inconsistencies, and mobile bugs. By the end of the day, nine distinct wins landed, ranging from architectural fixes to single-line polish.

The working pattern today: every time we found a bug, there was a temptation to say "oh, it's just X" and patch it. Pushing past that — especially on the speed issue, which Claude Code initially blamed on restart issues — revealed the real architecture problems. Same playbook as yesterday: don't accept convenient explanations, keep digging until the data proves what's happening.

# Today's Wins

## 1. Prada Marfa — geographic POI assignment (shipped)

The POI pipeline from yesterday worked, but the AI consistently assigned POIs to geographically wrong drive days. Testing proved it: Prada Marfa kept landing on the Mesa → El Paso leg, even though Marfa is physically between El Paso and Del Rio. LLMs don't have reliable geographic reasoning.

Fix: server-side reassignment using real coordinates. After chatWithAI saves a POI, the new /stops/reassign-pois endpoint geocodes both the POIs and any stops that lack coordinates, then computes perpendicular distance from each POI to each drive leg's route line. POIs get reassigned to the destination stop of whichever leg they're actually on. Parallelized with Promise.all so the geocode pass adds ~400ms, not 2s.

- New endpoint: POST /api/trips/:id/stops/reassign-pois

- Uses existing Google Geocoding API + axios client already wired up for Directions API — no new dependencies

- Graceful fallback if API key missing or fewer than 2 resolvable legs — endpoint returns {skipped:true}

- Verified end-to-end: Marfa now lands on El Paso → Del Rio drive day

## 2. Build speed — 25x faster (shipped)

Benny flagged that building a trip felt slower than before. Timing logs proved it: total flow was ~24 seconds, with generateItinerary eating 23 of those seconds. The reason: yesterday's Marfa fix made generateItinerary synchronous in the build flow. Before that fix, the endpoint wasn't being called at all (which was actually the root cause of the Marfa bug), so the flow felt fast — but at the cost of broken itineraries.

Fix: fire-and-forget generateItinerary + client-side polling. The build flow now navigates to the map page after reassignPOIs completes (~900ms total), and generateItinerary runs in the background. TripSummaryPage shows a subtle "Building your AI itinerary in the background…" banner while polling the trip every 3s until the itinerary JSON populates (60s timeout with retry UI on error).

- Before: 23,811ms to land on map page

- After: 937ms to land on map page (~25x faster)

- Itinerary still populates correctly — users just see progressive reveal instead of a blocking spinner

One race bug surfaced during testing: TripSummaryPage's activities/generate call was firing before the itinerary poll resolved, causing 500 errors. Gated it on itineraryPending — activities generation now waits for the poll to complete before running.

## 3. Surprise trip POI hallucination (shipped)

Discovered while regression-testing yesterday's fix. A "plan me a random trip with restrictions" request was populating stop.pointsOfInterest with AI-invented attractions (Santa Elena Canyon, Chisos Basin, etc. for a Big Bend trip) as if the user had requested them. The amber pills on drive day cards should be user-only, not AI suggestions.

Fix: tightened chatWithAI system prompt to explicitly forbid AI-generated POIs. pointsOfInterest now only contains user-named attractions — never AI suggestions, even on surprise trips. Also simplified the merge in generateTripItineraryAI to discard AI-generated DRIVE day POIs entirely, using only stop-level user POIs.

## 4. POI duration feature (shipped)

When a user adds a stop along the way (e.g. "lunch"), we now ask how long they'll be there and add that time to the arrival at their final stop of the day. Prevents the itinerary from underestimating arrival times by hours.

- Schema migration: pointsOfInterest changed from String[] to Json ({name, durationMinutes}[]) on Stop model. Existing trips auto-migrated with 30-min defaults.

- UI: duration dropdown next to the add-a-stop input (15/30/60/120 min + Custom). Each POI pill shows "name · N min".

- AI awareness: planning AI estimates duration from context ("quick photo stop" → 15, "lunch" → 60, unspecified → 30)

- Arrival math: drive day arrival time includes sum of POI durations. Small label "Includes N min for stops along the way" appears below the arrival time when POIs exist.

- PDF export updated to show durations on POI chips

## 5. Drive day card restructure (shipped)

Depart and arrive times were clustered in the middle of the drive section, visually disconnected from the stops they refer to. Restructured so depart time sits inline with the departure stop header, and arrive time sits inline with the destination stop header.

- Day 1: "DEPART Mesa, AZ · 8:00am" in one row

- Destination: "El Paso, TX · Arrive 2:10pm" in one row

- "Includes N min for stops" label moved with the arrive time, below the destination header

- Late-arrival badges (amber/red) and (+1 day) indicators travel with the arrival time

- Drive section middle is cleaner: just highway route, "Tell me more about this route", and POI pills

## 6. POI pills — vertical layout (shipped)

Changed "Stops along the way" pill container from flex flex-wrap to flex flex-col so pills stack vertically. Easier to scan when POIs have longer names.

## 7. Duplicate CTA removed on plan page (shipped)

NewTripPage had two "Build full itinerary" buttons — one in the sidebar trip preview card and one as a full-width bottom bar. Removed the bottom bar. Sidebar button is the contextually correct single CTA; error messages still display inline with the button.

## 8. Feedback button repositioned (shipped)

The floating orange Feedback button in the bottom-right was overlapping the chat send button on the plan page and various trip row controls on the trips list. Replaced with a thin vertical tab anchored to the right edge of the viewport, vertically centered, ~28px wide, with rotated "Feedback" text. Never overlaps content, still discoverable, same click behavior.

## 9. Mobile fixes (shipped)

### 9a. Trip map page covering sidebar

On mobile, opening a trip's map page auto-expanded the map to fullscreen (position: fixed, inset: 14px, z-index: 50), completely hiding the sidebar that contained stops, Modify with AI, Reserve buttons, and all other controls. There was no discoverable way to get to the sidebar.

Fix: removed the useEffect that force-expanded the map on mobile mount. Mobile now loads with the default layout — map at 45vh on top, sidebar below — and the existing expand button still lets users go fullscreen when they choose to.

### 9b. Viewport overflow on first load

On iPhone (and likely other mobiles), the page rendered slightly wider than the viewport on first load — required a refresh to fit correctly. Classic iOS Safari quirk triggered by an element being wider than the viewport (the Google Places .pac-container with min-width: 420px on a 375px iPhone, combined with no overflow-x protection on html or body).

- Added overflow-x: hidden (with overflow-x: clip progressive enhancement) to html and body in index.css

- Changed .pac-container from min-width: 420px / max-width: 90vw to width: min(420px, 90vw) — single-rule responsive width

- Added viewport-fit=cover to the viewport meta tag for future safe-area inset support on iPhone X+

Tested at mobile (375px), tablet (768px), and desktop. Clean fit on all sizes, no horizontal scroll.

## 10. Copy polish (shipped)

Changed "Reserve Now →" button on itinerary day cards to "Let's book it! →" — warmer, more conversational. Applied to both STAY and OVERNIGHT content.

# What's Still Open

### TOMORROW — Booking modal expansion (Wave 1A)

Current "Confirm campground" modal is minimal — just check-in/check-out dates, nights, and total. Need to add the fields real campers actually care about.

- Confirmation number (text field)

- Site/space number (text field)

- Hookup type booked (dropdown: 30 amp / 50 amp / water & sewer / full hookups / dry camping)

- Actual rate per night (editable, defaults to listed rate)

- Gate/access code (text field)

- Free-form notes textarea

Keep check-in/check-out/nights as read-only for now (these are set by the trip plan).

### Backlog — Booking Wave 1B

- Edit button on already-booked campgrounds → reopens modal with existing values

- Cancel reservation button → reverts stop to "not booked" status

- Show saved booking info on the booking page below each booked campground

### Backlog — Booking Wave 2 (trip-plan impact)

- Detect when changing nights/dates on a stop affects downstream stops

- Warning modal when extending/shortening would push other dates

- Cascade option: "shift all future reservations by +N days" vs "I'll handle them manually" (flags with "Needs update" badge)

### Backlog — Booking Wave 3 (nice-to-haves)

- Campground phone/email quick-access buttons

- Cancellation policy field + deadline reminder

- Attached files (PDF confirmations, receipts)

- Shareable/printable reservation card

- Calendar sync (Google/Apple)

- Email parsing (forward a confirmation email, auto-populate fields)

### TOMORROW — Session splash screen

Benny loaded the RoamReady logo animation video (6-second cinematic transition from sunset to morning roll, RV driving down a winding road) to client/public/splash.mp4.

Plan: use a 2-second sped-up version as a session-based splash. Plays once per browser session on first page load, with skip button, auto-skip if slow to load, fade into app. HTML overlay adds ".ai" at the end since the video's final frame only shows "RoamReady". Session storage flag prevents it from replaying on every page navigation.

Claude Code prompt draft to be finalized in the morning.

### Backlog — Visual refresh (ideas, not yet scoped)

Logo has rich unused color palette (magenta sunset, hot pink horizon, sunset orange, teal, bright blue, yellow-gold road lines). App currently feels monochrome compared to the brand.

- Gradient accents on key cards — trip card with magenta-to-orange top border strip, day cards with teal-to-blue left border matching road-to-rig colors

- Empty-state logo watermark — faint logo behind "No trips yet" / "No bookings yet" empty states only (not page-wide — too noisy)

- Status pill color refresh — sunset gradient for "planning", teal for "booked", bright RV blue for "active trip"

- Full-logo watermark on every page — pushed back on during discussion; reads as noisy in daily use, competes with content

### Still open from before today

- Drive preference (6hr max) ignored on planning chat — AI still asks redundant questions. Likely need to add field to userProfile payload and tighten prompt.

- Personalization fields for profile (significant other, pets, kids) — schema designed, not yet implemented

- Day numbering edge cases — single-day trips, multi-overnight, non-home starts, back-to-back drive days

- Auto-refresh delay after AI modifications — map takes a moment to update

- Pre-existing TypeScript errors in NewTripPage and TripDetailPage (not blocking)

- google.maps.places.Autocomplete deprecation — migrate to PlaceAutocompleteElement (12+ months warning, low priority)

- <gmp-advanced-marker> click listener deprecation — cosmetic warning

- iOS safe-area-inset padding for fixed bottom nav (polish item, not blocking)

- Before public launch: OAuth verification, production Stripe webhook, Stripe activation, full mobile/iPad pass

# Technical State at End of Session

## Files changed today

| File | Changes |
| --- | --- |
| prisma/schema.prisma | pointsOfInterest: String[] → Json on Stop model (for duration support) |
| prisma/migrations/…_poi_duration/migration.sql | Converts TEXT[] → JSONB, wraps existing strings as {name, durationMinutes: 30} |
| client/index.html | Viewport meta tag: added viewport-fit=cover |
| client/src/index.css | overflow-x: hidden/clip on html and body (iOS Safari overflow fix) |
| client/src/types/index.ts | Added POI interface; Stop.pointsOfInterest and ItineraryDay.pointsOfInterest now POI[] |
| client/src/services/api.ts | Added tripsApi.reassignPOIs endpoint wrapper |
| client/src/components/feedback/FeedbackButton.tsx | Full rewrite — floating bottom-right pill → right-edge vertical tab |
| client/src/components/pdf/TripPDF.tsx | POI type updated; pill renders name · N min |
| client/src/pages/trips/NewTripPage.tsx | buildItinerary: reassignPOIs call added, generateItinerary now fire-and-forget, build timing logs. Removed duplicate bottom-bar Build CTA. .pac-container width rule simplified to min(420px, 90vw). |
| client/src/pages/trips/TripSummaryPage.tsx | itineraryPending/itineraryError state + polling; activities/generate gated on itineraryPending; POI duration state/UI/pill render; drive day card restructure (depart/arrive inline with stop headers); POI pills vertical; "Let's book it!" label |
| client/src/pages/TripMapPage.tsx | Removed auto-expand-on-mount for mobile (was hiding sidebar behind fullscreen map) |
| server/src/controllers/trips.ts | New reassignPOIs endpoint (geocode + perpendicular distance assignment). generateItinerary endpoint exists. POI objects flow through create/update (no code change needed). |
| server/src/routes/trips.ts | Added POST /:id/stops/reassign-pois route |
| server/src/services/ai.ts | chatWithAI prompt: POIs user-requested only (no AI hallucination), structured {name, durationMinutes} with estimation guidance. generateTripItineraryAI: stopSummaries send only names, merge uses stop POIs only (AI DRIVE-day POIs discarded). |
| client/public/splash.mp4 (new) | 6-second RoamReady logo animation video — loaded for tomorrow's splash screen implementation |

## Active decisions from today

- POI assignment is deterministic via geocoding + perpendicular distance, not AI guessing. The AI's geographic reasoning is unreliable — real coordinates are authoritative.

- Itinerary generation is fire-and-forget during the build flow. Client polls every 3s until the itinerary populates, with skeleton UI showing real stop/drive data meanwhile. 60s timeout with retry UI on failure.

- pointsOfInterest is user-requested only. The AI is explicitly forbidden from populating it with its own suggestions, even on surprise trips. AI-generated DRIVE day POIs from generateTripItineraryAI are discarded at merge time.

- POIs are structured {name, durationMinutes} objects, stored as JSONB. Default 30 min. Arrival time math on drive day cards includes POI duration sum.

- Mobile map page loads in default layout (map 45vh on top, sidebar visible below), not auto-expanded fullscreen. Expand button still available.

- Feedback button anchored to right viewport edge as vertical tab, never corner-floating.

- Page-level overflow-x protection on html/body prevents iOS Safari viewport overflow regardless of what's inside.

# For the Next Session

## How to hand off context

Paste this at the top of the new chat along with this recap doc:

"I'm Benny, founder of Roamready.ai. I'm continuing work on my AI-powered RV trip planning app. I'll attach the most recent session recap — please read it fully before we begin. My preferences are casual tone, warm/buddy-like, one-thing-at-a-time to avoid breaking code, lead with a clear recommendation and why (don't menu-dump options unless asked). Today's plan: [what you want to tackle next]."

## Suggested first tasks for next session

Two good candidates, in order of size:

- Splash screen (small, high impact): ship the session-based splash using client/public/splash.mp4. Video plays once per browser session, 2-second sped-up version, skip button, fades to app. HTML overlay adds ".ai" at end. ~30-45 min.

- Booking Wave 1A (medium, clear value): expand Confirm campground modal to include confirmation number, site/space number, hookup type dropdown, editable rate, gate code, notes. ~1-1.5 hours.

Recommended order: splash first (quick win to set the day's mood), then Booking Wave 1A. Booking Wave 1B and 2 are multi-session features — don't try to do them all at once.

# Bottom Line

Today was a proper product-building day. Nine wins shipped, covering data (POI duration schema), architecture (geographic reassignment, fire-and-forget generation), UX (drive day card restructure, CTA consolidation, feedback button), mobile (viewport fix, map sidebar fix), and copy polish. The app is materially better than it was this morning — faster, more correct, more usable on phones, more delightful to interact with.

The POI geography fix is worth calling out specifically. Prompting the AI to "be careful about geography" was never going to work reliably. Swapping that for real coordinates + perpendicular distance math is the kind of correctness improvement that compounds — every future POI-related feature (detail pages, map pins, reservation links) sits on top of a foundation that works.

Tomorrow: splash screen first for the quick visual win, then start the Booking Wave 1A work. The visual refresh ideas (gradient accents, empty-state watermark) can slot in between as lower-stakes polish whenever.

Martini AI Media LLC  |  DBA Roamready.ai  |  Arizona  |  April 22, 2026