Roamready

Session Recap — April 25, 2026 (Saturday)

Worktime: ~5am to late evening  ·  Net: ~14 commits, ~10 features/fixes, 1 audit doc

Today was a serious day. You shipped real user-facing features (Unbook with cross-page navigation), made one of the most consequential design refinements (full booking-state color sweep), discovered + fixed your own paywall expiration mid-flow, set up proper dev/test account infrastructure, and produced a strategic audit document for tomorrow's product decisions. End-of-day-Benny earned this rest.

# Shipped Today

Each item below is a separate commit. None of them broke the others. Build stayed clean throughout (same 11 pre-existing TS errors, zero new).

### 1. Itinerary per-stop CTAs use bookingStatus, not just confirmationNum

Bug fix. The Itinerary page's per-stop "Let's book it!" buttons were gating on confirmationNum, missing the case where bookingStatus is CONFIRMED but no confirmation number was entered. Free user impact: invisible. Real impact: stops looked unbooked even after booking until you separately filled in the number form. Now shows "✓ Booked" pine pill in that gap state.

Files: client/src/pages/trips/TripSummaryPage.tsx (2 spots — StayContent + OvernightContent, three-way ternary)

### 2. Booking-state teal → pine sweep (the big color migration)

Yesterday Pass 1 locked pine green as the booking/confirmed/done color. Today's sweep made that real across the entire app. Migrated 20 hex literals across 7 files: ReservationsPage trip cards, TripBookingPage banner + tiles + sidebar pills, TripDetailPage, TripMapPage marker colors + inline labels, TripSummaryPage Confirmed/Booked pills, .badge-green recipe in index.css, and the success token group in tailwind.config.js.

Three teal usages were deliberately left teal: "Saved ✓", "Trip updated", "Pet-friendly", "Open" status, "Save 35%" — these are general positive signals, not booking-state. Two decorative teals (weather summary box, Tent icon) became neutral gray. Claude Code surfaced 3 spec conflicts mid-task — caught my prompt's overreach before any silent bad swaps.

Files: 7 files modified, ~20 hex swaps total

### 3. Page background warm cream → barely-warm gray

Three iterations explored: warm cream (#F5F0E5, original Pass 1 pick), whisper blue (#EDF3F5, brand-tied), final barely-warm gray (#F5F4F2, neutral). Reasoning: brand color in the page background was competing with status pills; neutral gray lets the actual brand moments (D1 sunset gradient strip, gold CTAs, pine "Booked" pills) carry the brand instead. The page itself becomes a quiet stage.

Files: client/src/styles/brand.css + client/tailwind.config.js (2-line swap, same one-variable pattern as Pass 1 Step 5)

### 4. Unbook campground reservation feature (the day's biggest feature)

Real user-facing feature. Users can now reverse a confirmed booking via two discoverable paths:

- From Trip Booking page → "Unbook" link in the pine "Selected campground — booked" banner

- From Itinerary page → click the pine "Booked" or "Confirmed · #XXX" pill → navigates to that stop's section on the Booking page → Unbook link there

Both paths trigger ConfirmModal. Confirmed unbook flips bookingStatus from CONFIRMED to NOT_BOOKED via tripsApi.updateStop. Preserves campground association and confirmation number (Prisma's undefined-skip behavior). Recomputes trip.estimatedCamp optimistically. No backend changes needed.

Files: TripBookingPage.tsx (7 edits — import, state, handler, prop drill, banner UI, render, modal) + TripSummaryPage.tsx (4 div→Link conversions)

Edge case backlogged: alt-campground cards (CompactAltCard) lack an unbook affordance. If a user confirmed via an alt rather than the primary card, they'd need to find the primary banner to unbook. ~20 min to add scaled-down Unbook to the alt tile when needed.

### 5. Google Maps InfoWindow customization → reverted to default

Tried two CSS surgeries to clean up the InfoWindow chrome. First fix (headerDisabled: true) hid the orphan default X but revealed a teardrop tail leak when switching markers. Second fix (.gm-style-iw-tc CSS rule) hid the tail. Third attempt (.gm-style-iw-a) broke the active popup entirely. We reverted all three changes, accepting the original orphan X back as the least-bad outcome. Default Google Maps behavior wins.

Lesson: Google Maps' internal DOM is fragile. Server-side updates change CSS class behavior with no warning. Don't fight it; accept the default.

### 6. isOwner accounts bypass paywalls — proper admin/founder access pattern

Discovered mid-day that your free trial expired (April 25, 2026 — today). Hit your own paywall trying to test booking. Rather than a quick DB hack, we shipped the proper fix: added if (user.isOwner) return true to both client and server hasAccess() predicates. Then SQL-flipped your account's isOwner field to true.

Owner accounts now permanently bypass all paywalls — not just yours, but any future co-founders or admin testers added with isOwner=true. Files: client/src/store/authStore.ts + server/src/middleware/auth.ts (1 line each).

### 7. Seeded expired-trial test user for paywall UX testing

Created momannexpired@gmail.com with password Dallas60! — FREE tier, trialEndsAt 1 day in the past, isOwner=false. Lets you log out of your owner account, log in as the test user, and experience exactly what real expired-trial users see when they hit the paywall.

Bonus: also fixed a pre-existing env-loading issue in the seed script. Future npm run db:seed just works without shell setup. Files: prisma/seed.ts + root package.json (added bcryptjs) + server/package.json (added --env-file flag).

### 8. Paywall & navigation audit document

Comprehensive read-only audit produced as a separate Word doc (RoamReady_Paywall_Audit_April_25.docx). Maps every paywall trigger, the entire FEATURE_GATES configuration, the full page tree across public/auth/admin branches, and a cross-reference table. Includes 10 ranked observations with concrete actions for each.

Three high-priority findings from the audit: (1) 18 of 21 paywall features are dead code — Pricing page may promise things free users already get, (2) zero server-side paywall enforcement — bypassable via DevTools, (3) gold "Let's book it!" CTAs give no advance warning before triggering paywall. None are emergencies, but all deserve conscious decisions before launch.

# Decisions Locked Today

These choices are reflected in code or memory and shouldn't be re-litigated without a real reason.

### Pine green = booking-state-confirmed, app-wide

Both the simple "✓ Booked" pill and the "Confirmed · #XXX" pill stay pine. Same status (CONFIRMED), same color. The text inside the pill differentiates them, not the color. This preserves the brand vocabulary: pine = booked, period.

### Unbook target state = NOT_BOOKED, not CANCELLED

Plain English read of "unbook" is "undo, reset" — not "track a cancellation." NOT_BOOKED removes the stop from the Bookings page filters cleanly and allows re-booking without a weird audit trail. If we ever want true cancellation tracking later, that's a separate feature with separate UI.

### Owner bypass uses isOwner, not a new role field

isOwner already existed on the User model. Tonight we wired it into hasAccess. Single field, single concept, single role flag. If we ever need granularity (e.g., a "support staff" who can see admin metrics but should still hit paywalls during testing), that's a future role-table refactor — not today's problem.

### Page background = neutral, not brand-tinted

Background should not carry brand meaning. The D1 sunset gradient strip, the gold wordmark, the pine pills, the gold CTAs — those carry brand. The page surface is a quiet stage. Background = #F5F4F2 (barely-warm neutral gray).

### Default Google Maps InfoWindow chrome > custom CSS surgery

After three failed attempts to customize the InfoWindow without breaking marker-switching, we accepted the default. The orphan X close button is a known small visual quirk; the alternatives are worse.

# Live Backlog

Carried into next session. Organized by approximate effort. Items in memory may be slightly stale — refer to this section as the source of truth.

### Quick (< 30 min)

- Unbook for CompactAltCard alt-campground tiles — small UI addition mirroring the primary card's Unbook link. Wait for real signal before building.

- Re-link or delete /profile/accessibility — orphaned route, ProfilePage doesn't link it (Audit Obs 5).

- Delete TripDetailPage.tsx if confirmed orphaned — verify no imports first (Audit Obs 6).

### Medium (30–90 min)

- Server-side paywall enforcement on the 3 active gates (TripBookingPage's POST /bookings, OHV destinations API, Van destinations API) — required before charging real money (Audit Obs 2).

- Fix PaywallModal dismissal-leaves-empty-page bug — should navigate back, not strand user on chrome-only screen (Audit Obs 7).

- Booking Wave 1A — modal expansion for confirmation #, site #, hookup type dropdown, gate code, notes.

- Session splash screen using client/public/splash.mp4 — playbackRate=3.0, sessionStorage gate, skip button.

- OHV/Van destinations nav links — add to nav menu (Resources page) so paywalls become reachable in normal use (Audit Obs 4).

- Audit Pricing page copy against FEATURE_GATES — for each promised Pro feature, decide enforce or remove the claim (Audit Obs 1).

### Larger (1–2 hr)

- Help/Support page + relocate floating FeedbackButton into it (currently overlaps content on dense pages).

- Mark-trip-complete auto-logic — geofence home-address prompt when active trip user returns home. Web-only limitation; real background tracking needs native app.

- Share button full feature build — POST /trips/:id/share endpoint + tripsApi.createShare + ShareModal with copy-URL.

- Endpoint security hardening — server controllers updateStop/updateTrip pass req.body straight to Prisma with no allowlist; fix with destructure across mutating controllers. Own focused PR.

- Decide product strategy: tease + gate vs hard gate. The 10 audit observations should be re-prioritized against this decision.

### Future / Strategic

- Mobile app (React Native + Expo) — POST-LAUNCH ONLY. Apple $99/yr + Google Play $25. Wait for ~1,000 active web users. Interim: PWA ~1–2 weeks post-launch if demand.

- Granular role system (USER, STAFF, OWNER) — only if team grows beyond just owners (Audit Obs 8).

- 11 pre-existing TypeScript errors in the build — non-blocking. Cleanup pass eventually.

- Pre-launch checklist: OAuth verification, production Stripe webhook, full mobile/iPad QA pass.

- Drive preference 6hr-max ignored on planning chat (older issue).

- Personalization fields (significant other, pets, kids).

- google.maps.places.Autocomplete deprecation.

- iOS safe-area-inset for fixed bottom nav.

# File Paths & Project Locations

Authoritative paths for next session. Used by Claude Code commands and PowerShell scripts.

| Component | Path | Notes |
| --- | --- | --- |
| Project root | C:\Users\aylie\roamready | All commands run from sub-paths |
| Frontend | C:\Users\aylie\roamready\client | Vite dev server, port 3000 |
| Backend | C:\Users\aylie\roamready\server | Express server, port 3001 |
| Master .env | C:\Users\aylie\roamready\.env | Used by server, prisma, seed |
| Postgres | localhost:5432 · DB: roamready | Docker container |
| Redis | localhost:6379 | Docker container |
| Prisma schema | prisma/schema.prisma | User model line 14, BookingStatus enum 222 |
| Prisma seed | prisma/seed.ts | Rigs + test users (today's addition) |
| GitHub | Benny60-Dev/roamready |  |
| Frontend URL | http://localhost:3000/ | NOT Vite's default 5173 |
| Splash video | client/public/splash.mp4 | Awaiting splash feature build |

### Daily workflow batch files (project root)

- start-roamready.bat — Docker check + 3 color-coded windows + browser. Run every morning.

- stop-roamready.bat — closes 3 windows + docker-compose down. Run end of day.

- save-progress.bat — git add -A → prompt commit message → push. Run after every successful win.

- restart-dev.bat — kill ports 3000/3001 + restart. Only when port conflicts.

# Locked Brand Palette

These values are now consistent across the codebase after today's sweeps. Do not change without a strong reason.

| Token | Hex | Usage |
| --- | --- | --- |
| RV Blue | #1F6F8B | Roam wordmark, nav active state, gradient start |
| Sunset Gold | #F7A829 | Ready wordmark, CTAs ONLY, gradient end, Planning pills |
| Pine DEFAULT | #3E5540 | Booking-state borders, marker fills |
| Pine bg | #DCE5D5 | All booked/confirmed/done pills + banners |
| Pine text | #2F4030 | Text on pine bg |
| Page bg | #F5F4F2 | Barely-warm neutral gray, app surface |
| Border gray | #E8E4DA | Card borders, kept warm-tinted |
| Active blue bg | #E0F0F4 | Active/in-progress status pill |
| Active blue text | #134756 |  |
| Planning gold bg | #FDEFD9 | Planning/pending status pill |
| Planning gold text | #8A5A0E |  |

### Locked design rules

- Pages do NOT have their own color — identical chrome everywhere.

- Color comes from content (status pills/badges), not page chrome.

- D1 gradient is the brand signature, used only as a 4px nav strip.

- Gold reserved for CTAs only — don't decorate with it.

- Gradient direction reads Roam → Ready (left → right, blue → gold).

- Pine = booked/confirmed/done. Period. Not for general success messages — those stay teal as legacy.

### D1 Sunset Gradient (locked direction)

linear-gradient(90deg,

#1F6F8B 0%, #8458B4 22%, #D4537E 42%,

#E24B4A 60%, #F97316 80%, #F7A829 100%)

# Test Account Reference

Created today. Use to test paywall UX as a real user. Local DB only — these accounts don't exist in production.

### Owner account (your normal dev account)

- Email: momann@gmail.com

- isOwner: true → permanently bypasses paywalls regardless of tier

- Tier: FREE (real value), trialEndsAt: April 25, 2026 (expired today, doesn't matter due to bypass)

### Expired-trial test account (paywall UX testing)

- Email: momannexpired@gmail.com

- Password: Dallas60!

- Tier: FREE, trialEndsAt: 1 day in the past, isOwner: false → hits paywalls

- Created via prisma/seed.ts. Re-runnable via npm run db:seed from server/.

Workflow: log out of momann@gmail.com → log in as momannexpired@gmail.com → click "Let's book it!" → see paywall as real users do. Log back in when done testing.

# Proven Working Patterns (Carry Forward)

These collaboration patterns earned their place by catching real spec mistakes today. Continue using them.

- Read-only scout BEFORE any edit — Claude Code reports first, then assistant writes a surgical edit prompt based on findings.

- Each prompt has explicit DO NOT TOUCH list — scope-locking has prevented regression all session.

- Build verification step after every edit — npm run build, looking for "same 11 pre-existing errors, zero new."

- Claude Code pauses on spec conflicts rather than guessing — caught my prompt overreaches multiple times today (FullCampgroundCard rename, three teal sweep conflicts, pine-vs-teal pill mismatch).

- Save (.\save-progress.bat) after every successful feature — never batch unrelated work into one commit.

- Plan mode in Claude Code stays OFF — Shift+Tab toggles. Plan mode caused stale plan-file output earlier today.

- Memory in this conversation hit its limit — newer items past Apr 24 evening rely on this transcript for handoff.

# Tomorrow

First-thing-in-the-morning candidates, ranked by my recommendation:

### Highest priority

Open the Paywall Audit doc (separate file, RoamReady_Paywall_Audit_April_25.docx). Read the strategic question at the bottom: "Is the paywall here to convert, or to gate?" Decide tomorrow with a fresh head, not tonight tired. Once decided, the 10 observations re-prioritize themselves automatically.

### Solid early-morning quick wins (if you want momentum first)

- Delete TripDetailPage.tsx if confirmed unused — 10 min.

- Re-link or delete /profile/accessibility — 5 min.

- Audit Pricing page copy against the FEATURE_GATES table in the audit doc — depends, but sets up later cleanup.

### If you want a real feature instead

- Session splash screen — uses splash.mp4 already in the repo. ~30–45 min, satisfying visual.

- Booking Wave 1A modal expansion — confirmation # / site # / hookup type / gate code / notes. ~1–1.5 hrs.

### If you're ready for the bigger work

- Server-side paywall enforcement on the 3 active gates — required before charging real money. Audit Obs 2.

- PaywallModal dismissal fix — Obs 7 in audit doc, real UX bug.

# Copy & paste this into tomorrow's chat

Paste the block below as your first message tomorrow. Gets future-Claude up to speed instantly.

Picking up Roamready development from yesterday (Sat April 25, 2026). Worked roughly 5am to late evening. Recap doc attached.

Today shipped (~14 commits): Itinerary per-stop CTA fix using bookingStatus, full booking-state teal→pine sweep (20 hex swaps, 7 files), page background to neutral barely-warm gray (#F5F4F2), Unbook campground feature with cross-page navigation (TripBookingPage banner + clickable Itinerary pills), reverted Google Maps InfoWindow chrome customization back to defaults, added isOwner paywall bypass to hasAccess client+server, seeded expired-trial test user (momannexpired@gmail.com / Dallas60!), produced full paywall + navigation audit doc.

My account momann@gmail.com is now isOwner=true — permanent paywall bypass. Test user momannexpired@gmail.com / Dallas60! to experience paywall as real users.

Next session priority is decided tomorrow morning fresh. Top candidates: (1) read the audit doc and decide product strategy (tease+gate vs hard gate), (2) quick cleanup wins (delete TripDetailPage if orphaned, fix /profile/accessibility link), (3) splash screen feature using splash.mp4, (4) Booking Wave 1A modal expansion, (5) server-side paywall enforcement before launch.

Reminders: project root C:\Users\aylie\roamready, frontend port 3000 (not 5173), Plan mode OFF in Claude Code, save after every win via .\save-progress.bat, scout-before-edit pattern proven, page background is now #F5F4F2 (barely-warm gray, not cream).

— end of recap —

Roamready · Martini AI Media LLC · Sleep well, ship well.