RoamReady — Build Day Recap

Date: Sunday, April 27, 2026

Session: Continued from morning chat. Solo build.

Vibe: Big day. Two major features shipped + foundational security hardening started.

# What shipped today (commits on origin/main)

## Morning carry-over (already in earlier recap)

- 72d9466 fix(landing): always show Sign in link on mobile header

- 7a6b955 fix(trips): remove invalid 'as string' cast on trip.startDate

- 78f0cfe feat(ai): variety levers for surprise-trip generation

- 5794d09 fix(mobile): unblock iPhone SE scroll cutoff on Plan page

## Today's new commits

### Commit A — Reservation Honesty Phase 1 (the big one)

The "Reserve" button no longer fakes a booking. Final flow:

- Gold "Add reservation details here" replaces fake Reserve button (full-width #F7A829, anchored at bottom of card)

- Click opens campground's Recreation.gov reservationUrl in a new tab + expands ReservationSection in draft mode (NO database write)

- "Save reservation info" is the actual booking commit — flips bookingStatus to CONFIRMED + saves form fields atomically

- Hitting browser back without saving leaves the stop completely fresh (no half-committed state, matches mental model exactly)

- Two-state pill on card and stop header: green "Booked" only when confirmationNum is filled in. Otherwise no pill on unbooked stops.

- ReservationSection collapsed view shows summary line of saved details + chevron + RV-Blue underlined-on-hover "Reservation & Notes" title (clear clickable affordance)

- ConfirmModal warns user before unbook: "Your confirmation number, site number, check-in/out times, and notes for [campground] will be cleared. This can't be undone."

- Backend (server/src/controllers/trips.ts) clears confirmationNum/siteNumber/checkInTime/checkOutTime/notes when bookingStatus → NOT_BOOKED

### Commit B — Block 2: rich alternate cards + alternates-visibility bug fix

- AlternateCampgroundCard (renamed from CompactAltCard) — now shows full info: name, rating, address, miles from primary, tag pills, contact links (phone/website/Recreation.gov/Map), gold action button

- Comparison-shopping is now possible without committing — users can phone or visit Recreation.gov on multiple alternates before choosing one

- Alt button reads "Choose this campground instead" — distinct from primary's "Add reservation details here"

- "See other campgrounds" link now visible even when stop is booked (so user can switch campgrounds without unbooking first)

### Commit C — Security hardening (in-flight, partial)

Pre-launch security work, started but not finished. Major progress, two of four Tier-1 endpoints hardened.

What's done:

- Zod 4.4.1 added to server (npm install zod)

- New shared validateBody middleware: server/src/middleware/validate.ts

- New schemas directory: server/src/schemas/ with README explaining the convention (.strict() to reject unknown keys, explicitly omit server-managed fields)

- StopUpdateSchema in server/src/schemas/stop.ts — covers all client-writable Stop fields, omits id/tripId/createdAt/updatedAt, allowlists type to DESTINATION/OVERNIGHT_ONLY only (HOME excluded)

- Hardened PUT /api/v1/bookings/:id (bookings.ts:61 updateBooking) — wired validateBody(StopUpdateSchema)

- Hardened PUT /api/v1/trips/:id/stops/:stopId (trips.ts:489 updateStop) — wired validateBody(StopUpdateSchema). This is the actual hot path the frontend uses for booking saves.

- Verified via curl: malicious payload with userId/tripId/maliciousField returns 400 with Zod-rejected unknown-keys error. The TOCTOU exploit (where the ownership check passes but the update silently re-parents the row to a different user) is now blocked at the schema layer.

# Pre-launch backlog status

Per the security hardening scout, the Tier-1 endpoint list was four items. We did two. Two more Tier-1 endpoints still need hardening before launch:

- PUT /api/v1/users/me/memberships/:id (users.ts:182 updateMembership) — HIGHEST remaining risk. A user can self-grant Good Sam Premier or any membership type the discount logic trusts, plus extend expiresAt indefinitely. Money lever.

- PUT /api/v1/trips/:id (trips.ts:317 updateTrip) — userId mass-assignment can transfer the whole trip to another user. sharedToken is @unique — could collide with someone else's share token.

## Tier-2 (less urgent, after launch is fine)

- createRig (users.ts:107) — spread of req.body

- TravelProfile upsert (users.ts:155-159)

- createMembership (users.ts:173)

- createMaintenanceItem (maintenance.ts:52-54)

## Tier-3 (cleanup, not security-critical)

- createStop and updateStop legacy hardcoded-list path in trips.ts (already partially handled by Phase 2.2 via Zod — confirm in tomorrow's pass)

- updateMe (users.ts:78)

## Other pre-launch items NOT touched today (still pending)

- Share button + ShareModal (~1-2 hrs) — backend POST /trips/:id/share + frontend modal + copy-URL. Important growth lever for launch day.

- Help/Support page (~1-2 hrs) — replace floating FeedbackButton with proper page + nav entry. Strong-want, not strict blocker.

- PDF lazy-loading (~45-90 min) — @react-pdf/renderer ships ~1.5MB to all visitors today. Performance win.

## Items explicitly deferred (do NOT do pre-launch)

- Unbook edge cases on AlternateCampgroundCard and TripSummaryPage — wait for user signal

- DRAFT status enum cleanup — anytime

- TripSummaryPage rename — anytime

- iOS Safari zoom-stuck bug — needs Mac + iOS Web Inspector

- GPS trip completion (v2)

- NewTripPage BottomSheet polish

# Key technical decisions made today

### Reservation honesty model — gold button does NOT commit

Originally we built the gold button to immediately write CONFIRMED to the DB, with a two-state pill ("Enter confirmation to book" gray vs. "Booked" green) handling the "selected but unconfirmed" state. Benny correctly pushed back: hitting back after click left the stop showing as "selected" in the database with no save action having happened — wrong mental model. We refactored: gold button now only sets local UI state (draftSelections in TripBookingPage), opens Recreation.gov, and expands the form. The Save button is the actual commit (writes bookingStatus + form fields atomically). This collapses the pill logic to one state ("Booked" green when truly booked) and makes every "Booked" label in the entire app accurate without special edge-case handling.

### Zod 4.4.1, not Zod 3

Foundation choice. Zod 4 is the latest, breaking changes from 3 don't affect our usage. Will be the convention for all future endpoint validation.

### type field allowlisted, HOME excluded

EditStopModal needs to send type for users to toggle stops between DESTINATION and OVERNIGHT_ONLY. Schema permits those two values. HOME is intentionally excluded — it's the trip's home anchor, conversions to/from HOME should go through a dedicated narrower route, not the general updateStop.

### Bug found and fixed mid-session: stale form state on unbook→rebook

The original ReservationSection unmounted on unbook (because of key={stop.id} triggering remount), which reset form state. The honesty refactor moved to "always mounted, return null when not CONFIRMED" — but that broke the reset behavior, leaking confirmation # and other fields across rebook cycles. Fix: bidirectional useEffect in ReservationSection that handles both transitions (auto-expand+focus on book, reset+collapse on unbook). Plus backend now nulls reservation detail fields when bookingStatus → NOT_BOOKED, plus the frontend's local optimistic update mirrors that clear. ConfirmModal copy updated to warn the user before clearing.

# File paths & project locations

## Roots and ports

- Project root: C:\Users\aylie\roamready

- Frontend: client/ (Vite, port 3000) — URL: http://localhost:3000/

- Backend: server/ (port 3001)

- PostgreSQL: port 5432 (Docker/Prisma)

- Redis: port 6379 (Docker)

- Master .env at project root

## Today's primary files touched (and what's in them)

- client/src/pages/trips/TripBookingPage.tsx — heaviest changes today. Houses: TripBookingPage main component, RecommendedCampgroundCard (inline, ~lines 333-443), AlternateCampgroundCard (inline, ~lines 507-623, formerly CompactAltCard), ReservationSection (inline, ~lines 43-192). Reservation honesty flow + alternates enrichment all live here.

- server/src/middleware/validate.ts — NEW. Shared validateBody middleware.

- server/src/schemas/ — NEW directory. Contains README.md (convention), index.ts (re-exports), stop.ts (StopUpdateSchema).

- server/src/routes/bookings.ts — wired validateBody on PUT /:id

- server/src/routes/trips.ts — wired validateBody on PUT /:id/stops/:stopId

- server/src/controllers/trips.ts — updateStop refactored to use validated payload, unbook clear-fields block preserved (lines ~480-495)

- server/src/controllers/bookings.ts — updateBooking refactored to use validated payload

- server/package.json — zod 4.4.1 added

## GitHub & assets

- GitHub: Benny60-Dev/roamready

- Splash video: client/public/splash.mp4

## Batch files at project root (use these)

- start-roamready.bat — daily start

- stop-roamready.bat — end of day

- save-progress.bat — after every win

- restart-dev.bat — EADDRINUSE/tsx hiccups, or after backend code changes

## Brand/design system (locked Apr 23–25 2026, unchanged today)

- D1 gradient: linear-gradient(90deg, #1F6F8B 0%, #8458B4 22%, #D4537E 42%, #E24B4A 60%, #F97316 80%, #F7A829 100%)

- 2–3px gradient for card tops/underlines, 6–8px for banners, 4px nav top-strip

- Palette: RV Blue #1F6F8B, Sunset Gold #F7A829 (CTAs only — like our gold "Add reservation details here" button), Pine #3E5540 (booked/done), page bg #F5F4F2, border #E8E4DA

- Status pills carry all color meaning. Pages never have their own color.

## Project-specific Tailwind tokens used today

- bg-rr-gold / hover:bg-rr-gold-dark (#F7A829 / #C9851A) — gold CTA buttons

- Pine palette for booked pill: bg-[#DCE5D5] text-[#2F4030] border-[#3E5540]/30

# Tomorrow's first move

Pick up security hardening Phase 2.3 — updateMembership (the highest remaining risk). It's the same pattern we already established with Phase 2.2:

- Create server/src/schemas/membership.ts with MembershipUpdateSchema (omit id, userId, createdAt; allowlist type/memberNumber/planTier/expiresAt/autoApply/isActive)

- Wire validateBody(MembershipUpdateSchema) on the PUT /me/memberships/:id route in server/src/routes/users.ts

- Update controller to use validated payload

- Verify with curl-from-PowerShell using the same temp-file trick (see "Verification trick" section below)

After updateMembership: do updateTrip with the same pattern. Then we can decide whether to keep going on Tier-2 or pivot to Share button + Help page.

# Verification trick that worked tonight (save this!)

Verifying security hardening from the browser console was painful because RoamReady's auth keeps the access token in memory only (good security posture, bad for ad-hoc testing). The reliable approach:

- Get the JWT from Chrome DevTools → Network tab → click any /api/v1 request → Headers → Request Headers → copy the value after "Bearer "

- Open PowerShell, set the token: $token = "PASTE_JWT_HERE"

Save the malicious payload to a file (avoids PowerShell-curl quote-escaping hell):

'{"userId":"attacker","tripId":"attacker","maliciousField":"rejected"}' | Out-File -Encoding ASCII -FilePath C:\Users\aylie\malicious.json

Run curl with --data-binary "@C:\path\to\file.json":

curl.exe -X PUT "http://localhost:3001/api/v1/trips/TRIPID/stops/STOPID" -H "Authorization: Bearer $token" -H "Content-Type: application/json" --data-binary "@C:\Users\aylie\malicious.json"

Expected PASS response:

{"error":"Validation failed","issues":[{"path":"","message":"Unrecognized keys: ..."}]}

This same recipe works for hardening any other endpoint — just change URL, change the malicious.json content, run curl, expect 400.

# Notes for future-Benny

- Claude Code's auto-update is failing (saw the warning in status bar). When you have a quiet moment, run npm i -g @anthropic-ai/claude-code in a regular PowerShell window. Not urgent.

- ZodError import in validate.ts is unused — TS unused-import. Cosmetic, ignore for now.

- pointsOfInterest schema is loose (z.array(z.any())) — could tighten the POI shape later if it matters.

- bookingsApi.update may be dead code — frontend uses tripsApi.updateStop for booking saves. Confirmed during today's debugging. Worth checking post-launch whether the bookings.ts updateBooking endpoint is reachable from any UI path; if not, can be removed (or kept as defense-in-depth, since it's already hardened).

# Copy & paste this into tomorrow's chat

RoamReady Build Day continued — Monday April 28, 2026.

Yesterday (Sunday April 27) I shipped two big commits and started security hardening:

- Reservation Honesty Phase 1 complete: gold button no longer fakes a booking, opens

Recreation.gov + expands form draft, Save reservation info commits the booking,

two-state pill simplified to single Booked state.

- Block 2 alternates enriched: AlternateCampgroundCard now shows full info (miles,

contact links, gold button), "See other campgrounds" visible even when booked,

alt button reads "Choose this campground instead".

- Security hardening Phase 2.1 + 2.2 complete: Zod 4.4.1 + shared validateBody

middleware in place. Hardened bookings.ts updateBooking and trips.ts updateStop

(the booking flow's hot path). StopUpdateSchema strict-rejects unknown keys,

omits userId/tripId/id/createdAt/updatedAt, allowlists type to DESTINATION/

OVERNIGHT_ONLY. Verified via curl that malicious payloads return 400.

Today's first move: security hardening Phase 2.3 — harden updateMembership

(highest remaining Tier-1 risk: a user can self-grant Good Sam Premier or extend

expiresAt indefinitely). Same pattern as 2.2: create MembershipUpdateSchema, wire

validateBody on PUT /me/memberships/:id, verify with curl. Then 2.4: updateTrip

(TOCTOU on userId reassignment, sharedToken collision risk).

Standing reminders in memory. Plan mode OFF in Claude Code. Backend may auto-

reload via tsx watch but use restart-dev.bat if it gets weird.

Project paths: C:\Users\aylie\roamready. Frontend port 3000, backend 3001.

Master .env at project root.

The recap file from yesterday is roamready-recap-2026-04-27.docx (saved in

Downloads or wherever I put it). Reference it for context if needed.

Solid day. Get some sleep.