RoamReady — End of Day Recap

Monday, May 4, 2026

Reservation Honesty + Discovery Layer + Critical Bug Fix

# TL;DR — What got shipped today

Seven committed pieces of real work, all pushed to GitHub. Big day. Real launch-readiness progress.

- Build Itinerary cutoff bug fix + AI usage telemetry — diagnosed silently-firing TURN_LIMIT bug, replaced with smart soft/hard caps, added per-call cost logging across all 7 AI service functions, recovered last night's lost Mesa→Yellowstone session.

- Phase 1A — mock data killed — deleted "Pine Ridge RV Resort" fakes (1234 Forest Road, 555-867-5309), wired RIDB scaffolding, restored honest Pine Ridge UI layout.

- Phase 1B — discovery layer — Google Places verification, 30-day cache, AI prompt update emitting candidate names, AIUsageLog extended with PLACES_LOOKUP cost tracking ($0.017/call).

- Phase 1B iteration 2 — ranking/filtering/dedup/labels — Places-verified results headline, RIDB filtered to camping-relevant facilities only, fuzzy match dedup, smart link labels (Recreation.gov / Find on Google Maps / Website).

- Dev environment papercuts — fixed batch file mojibake encoding, parens-in-WindowTitle-filter bug, taskkill safety net, docker-compose deprecation warning.

- Home-stop coordinate backfill — fixed return-home loop trips plotting at city centroid instead of actual home address.

- TripMapPage stale-deps fix — modify-add now reflects on the map without F5. Three useEffects (geocoding, home-pin, weather) were subscribed to trip?.id but should have been subscribed to trip?.stops. New stops added via "Modify trip with AI" sat in trip.stops with null coords; markers were filtered out of stopsWithCoords. Fix: change all three dep arrays.

# The detailed arc

## 1. The Build Full Itinerary cutoff bug (morning)

Saturday night you ran a long realistic trip-planning conversation (Mesa → Kennedy Meadows → Zephyr Cove → Yellowstone → Glacier → Coeur d'Alene → Poulsbo → Morgan Hill → Mesa). The AI handled the conversation well, then emitted a canned wrap-up message twice in a row and the "Build Full Itinerary" button never appeared. Trip session saved, but the work felt lost.

### Diagnosis

Hardcoded TURN_LIMIT = 20 in controllers/ai.ts short-circuited before Claude was ever called. The DB query proved it conclusively:

- Session had exactly 24 messages — past the cutoff

- Zero <itinerary> tags anywhere in the message array

- The canned text appeared verbatim 2x at messages [21] and [23]

- Message [19] was Claude saying "I've got everything I need" — the next turn would have been the JSON. The cutoff stole it.

The bug punished engaged users specifically: thoughtful conversations hit 20 messages before Claude organically wrapped up.

### Fix

- Replaced TURN_LIMIT with two-tier caps: SOFT_CAP=35 (system nudge to wrap up, Claude still responds), HARD_CAP=60 (short-circuit for cost protection)

- Fixed SessionPage hydration parser to scan all assistant messages for <itinerary> block, not just the latest

- Added AIUsageLog Prisma model + PLACES_LOOKUP enum value (Phase 1B foundation)

- Wired logAIUsage helper into all 7 Claude service functions — captures userId, sessionId, tripId, callType, model, input/output tokens, estimatedCostUsd

- Verified end-to-end: recovered the Mesa→Poulsbo session, $0.035 per chat turn for that 11-stop itinerary

## 2. Pre-launch readiness audit (mid-morning)

Re-ran the audit that didn't complete the previous night. 13 launch-critical areas evaluated as DONE / PARTIAL / NOT STARTED / UNCLEAR with code-grounded evidence.

### Critical pre-launch blockers identified

- hasAccess is dead code — server-side tier gating not wired anywhere. Any signed-in user can hit every Pro endpoint directly. Single biggest revenue leak risk.

- No deployment infrastructure (no Dockerfile, no PaaS config, no CI, no .env.production)

- Per-user AI rate limit missing — "AI trip planner (3/month)" on PricingPage is a false promise

- No error monitoring + no React error boundary — single render error white-screens silently

- Email verification missing — disposable-email signups inflate Stripe customers

- Tier-2/3 mass-assignment exposure across ~20 mutating endpoints

- AWS S3 creds blank → trip-journal photo uploads throw at runtime

- Live API keys in .env — verify never committed historically; rotate if doubt

The full audit is preserved in chat history and now serves as the master pre-launch backlog. None of it was tackled today; it gets prioritized for tomorrow.

## 3. Reservation Honesty Phase 1A — mock data killed

Investigation found the actual lie: server/src/controllers/campgrounds.ts had a getMockCampgrounds() function returning hardcoded fakes ("Pine Ridge RV Resort", "1234 Forest Road, Sample City, CA 95000", "(555) 867-5309" — Tommy Tutone's phone number). The mock fired whenever RECGOV_API_KEY was unset, which was the current state.

The booking flow let users mark stops "Booked" with literally any text in the confirmation field. Zero external coupling. A user could click "Reserve," type "benny," and see green "Booked" status — without anything happening anywhere in the real world.

### Fix

- Deleted getMockCampgrounds() entirely

- Wired existing dormant RIDB integration; better empty than fake

- Got RIDB API key (free), added to .env as RECGOV_API_KEY

- Documented in .env.example with signup steps

- Renamed booking buttons: gold "Book at [name]" opens reservationUrl in new tab; subtle "Already booked? Record your confirmation #" link opens the local form

- Added italic disclaimer text on the confirmation form: "RoamReady doesn't make reservations for you..."

- Empty state when no campgrounds returned: card with Google Maps search link instead of fake content

- Recreation.gov 404 fix: only emit reservationUrl when RIDB facility has Reservable === true && a real FacilityReservationURL

## 4. Phase 1B — Google Places verified RV park discovery

Phase 1A killed the dishonesty but left a coverage gap: RIDB only knows about federal/state campgrounds. Most RVers stay at private parks (KOA, RV resorts, Hipcamp) that RIDB doesn't return. Empty results everywhere.

Decision: AI suggests real campground names; backend silently verifies each via Google Places API and returns enriched data (real address, phone, ratings, real working website URLs). No "AI suggestion" pills or visible verification badges — honesty lives in the URL behind each button, not in UI labels.

### What was built

- CampgroundCache Prisma model (30-day TTL, positive + negative caching keyed by normalized cacheKey)

- AICallType enum extended with PLACES_LOOKUP

- Stop.campgroundCandidates Json field for AI-suggested names

- New service: services/googlePlaces.ts — verifyCampground + verifyCampgroundBatch, calls Places API (New) Text Search, writes to cache, logs PLACES_LOOKUP rows at flat $0.017/call

- AI prompt updated: emits campgroundCandidates array per stop with 3-4 plausible real campground names (not addresses, just names)

- Backend orchestration in controllers/campgrounds.ts: when stopId param present, loads Stop's campgroundCandidates, runs Places verification on each, merges with RIDB results

- Reuses existing GOOGLE_MAPS_API_KEY env var (Places API already enabled on the key after enabling "Places API (New)" in Google Cloud Console)

### Phase 1B iteration 2 (after first version showed wrong recommendations)

- Inverted ranking: Places-verified results headline, then deduped RIDB, then AI-only fallback

- Filter RIDB results to camping-relevant facility types (drops lookouts, picnic areas, day-use sites, ranger stations)

- Dedupe Places results by placeId (Set-based, preserves AI ordering)

- Dedupe Places vs RIDB: case-insensitive name match OR ≤100m proximity drops the RIDB duplicate

- Frontend reservationLinkLabel(url) helper: "Recreation.gov" / "Find on Google Maps" / "Website" based on URL contents

Verification nailed it: a Phoenix → Sedona → Flagstaff → Phoenix loop showed Rancho Sedona RV Park as Sedona's primary, Flagstaff KOA Holiday (★4.1) as Flagstaff's primary with J&H RV Park (★4.5) and Fort Tuthill County Campground (★4.2) as alternates. Cache hit rate 100% on second page load.

## 5. Dev environment papercuts

A pile of small Windows annoyances bit during the day:

- start-roamready.bat and stop-roamready.bat both had UTF-8 mojibake in their em-dash characters (saved as â€" instead of —). Window titles set didn't match filters used to kill them.

- Even after fixing the encoding, parentheses inside the WindowTitle filter were being parsed as cmd code grouping, breaking matches.

- docker-compose.yml had obsolete `version: '3.8'` triggering deprecation warnings on every call.

- Prisma engine DLL gets locked by running Node processes — migrations couldn't regenerate the client cleanly.

### Fix

- Replaced em-dash with hyphen in window titles, all ASCII

- Replaced specific WindowTitle filters with prefix-wildcard matching (RoamReady - BACKEND* etc.)

- Added taskkill /F /IM node.exe safety net to stop-roamready.bat — guarantees Prisma DLL release

- Removed obsolete `version` line from docker-compose.yml

### Known cosmetic quirk (not blocking)

After stop-roamready.bat runs, dead cmd shell windows sometimes remain visible on screen even though Node processes are killed. The shells are inert — clicking them closes them. Cosmetic only.

## 6. Home-stop coordinate backfill (late evening)

Audit-flagged issue surfaced visually: trip map showed the F (Finish) marker at generic Mesa city centroid for return-home loop trips, instead of the user's actual home in northeast Mesa.

Root cause: the homeCoords backfill in createStop only triggered on type === 'HOME'. The AI emits the final return-home stop as type=DESTINATION (load-bearing invariant — generateActivities and other downstream code filters on type=DESTINATION && nights > 0). So the backfill never fired for return-home stops.

### Fix

- Extracted normalizeCity from getTripMapImage's nested scope to module scope so it can be shared

- createStop now also fetches homeCity from user record

- Backfill condition broadened: triggers on (type === 'HOME' || looksLikeHome) where looksLikeHome is normalizeCity(locationName) === user.homeCity

- New distinct log line for the city-match path

Why not change the AI prompt instead: the first=HOME / last=DESTINATION invariant is load-bearing. Coordinate backfill is the safer surface to patch.

Why not extend the startup migration: same reason — type is queried in many places, flipping return-home DESTINATIONs to HOME would have ripple effects.

# Pivots and lessons

## The Phase 1B frontend over-engineering

Mid-day, Phase 1B's first frontend version had three card variants ("verified" / "unverified" / "empty"), "AI suggestion" pills, sparkle icons, and conditional button text. The visual chrome was loudly signaling honesty. After looking at it, we threw away the entire visible-honesty UI and reverted to the Pine Ridge layout — the honesty lives in the URL the button points at, not in visible UI labels.

Lesson: optimizing for proving honesty visually is different from being honest under the hood. The user shouldn't have to read pills to trust the data — the data should just be honest.

## The recreation.gov 404 detour

First Phase 1A version constructed recreation.gov URLs naively for all RIDB facilities. Most RIDB facilities have no recreation.gov page (404 dancing bear). Fixed by only emitting reservationUrl when Reservable === true && a real FacilityReservationURL exists.

## Why Google Places was the right call

Considered three paths: AI-only with Google Maps fallback (free, less accurate), RIDB-only (federal sites only, sparse coverage), or Google Places verification of AI suggestions (paid, comprehensive). Picked Places because the data quality matters — broken websites and wrong numbers would damage trust the same way fake names did.

At ~$0.017/call with 30-day caching, expected steady-state cost after cache warms: ~$0.10-$0.15 per trip plan. Add it to the ~$0.40 in chat costs, total is ~$0.50-$0.60 per fully-built trip. Sustainable.

# Backlog (carrying into tomorrow)

## Carryover from today

- Stops list label asymmetry — first Mesa stop labeled "Start" but final Mesa stop labeled "Home / Finish". Both are the same physical location (user's home). Should be symmetric. You haven't decided between (a) "Home / Start" + "Home / Finish" or (b) just "Start" + "Finish". Sleep on it.

- Map marker stacking — when a trip revisits a city (e.g. 14-stop coast-to-coast loop where Amarillo is stop 1 AND stop 13), markers stack and only one number shows. Need side-by-side offset, callout line, or some other "1+13" affordance. Real design problem worth thinking through, not a quick patch.

- RIDB filter edge case — some USFS cabin rentals (Spring Valley, Fernow) self-report FacilityTypeDescription === "Campground" and slip past today's filter. Refine to drop facilities where CAMPSITE array is empty AND name contains "cabin".

- Places fuzzy match accuracy — Google Places' text search is forgiving. "Verde Valley RV & Camping Resort" returned "Verde River RV Resort & Cottages" — different campground. Need stricter match validation (proximity check vs queried location, name similarity threshold).

- Existing trips with broken final stops — pre-fix loop trips have type=DESTINATION + null coords on return-home stop. Lowest-friction cleanup: delete-and-replan affected trips manually. Only Phoenix Red Rock Loop currently identified (already deleted during testing).

- Two "Website" links rendering side-by-side — possible redundant link slot in the campground card footer. Minor visual cleanup.

- Bookings page stops list inconsistent with Map page — Map page shows S / 1 / 2 / H (4 entries including Start home stop); Bookings page shows 1 / 2 / H (3 entries, hides the Start home). Make the two pages consistent. Same family as the stops-list label asymmetry above.

- No manual delete/remove for stops — users can add stops via Modify trip with AI but can't manually remove a stop without going through the AI chat. Need a trash icon, swipe-to-delete, or context menu on stop list rows. Should work on Map page, Bookings page, and Itinerary view consistently. Protect HOME stops from accidental deletion.

- AI vocabulary mismatch on "stops" — User says "first stop" meaning first destination (Williams); AI hears "first stop" meaning order=1 (home). When user said "remove the first stop," AI refused (correctly protecting HOME) but confused the user. Fix: AI's user-facing vocabulary should align with user mental model — refer to home as "starting point" or "departure" (not "stop"), and number/refer to actual destinations starting at 1. Internal data model can stay as-is. ~30 min in the AI prompt with careful phrasing.

- Admin AI usage view — already in memory as backlog item. Build after AIUsageLog accumulates 1-2 days of real data so design is informed by actuals.

- Prisma 6.0.0 → 7.8.0 upgrade — major version bump available. Needs its own careful migration session. Post-launch.

- Batch file cosmetic quirk — stop-roamready.bat kills Node processes successfully but dead cmd shell windows sometimes remain visible. Click X manually to clear. Fix is using PowerShell + Win32 API to find windows by visible title; not worth doing.

## Audit-flagged pre-launch blockers (master backlog)

- hasAccess server-side wiring — single biggest revenue leak. Function exists, just not imported. ~1-2 hrs. Highest priority for tomorrow if energy holds.

- Production deployment infrastructure — no Dockerfile, no PaaS config, no CI, no .env.production. Need to pick host (Render? Fly? Railway?) and ship a real deploy story.

- Error monitoring + React error boundary — Sentry or similar. Single render error white-screens the app silently right now.

- Per-user AI rate limit — "AI trip planner (3/month)" on PricingPage is currently a false promise. Need server-side enforcement.

- Tier 2/3 validateBody on ~20 mutating endpoints — mass-assignment vector. Allowlist destructure across rigs/travel-profile/journal/maintenance/etc.

- Email verification on signup — disposable-email signups inflate Stripe customers and trial fraud.

- Transactional email templates — only password reset is wired. Need welcome, verification, payment receipt, trial-ending, payment-failed.

- Analytics / telemetry — zero events instrumented. Funnel measurement currently impossible. PostHog or Plausible.

- AWS S3 credentials — currently blank in .env. Trip-journal photo uploads throw at runtime in any environment.

- Live API key audit — verify .env was never historically committed; rotate Anthropic / Resend / Stripe webhook secret / Google OAuth secret / JWT secrets if any doubt.

## Product features (still queued)

- Travel Party feature — unified People + Pets section replacing fragmented profile fields and Emergency Contact. AI uses party data for planning. Welcome line uses real names. ~3-5 hrs own session.

- GPS-triggered trip completion — geofence home address when trip is active. Web-only caveat (tab must be open). v2 on top of manual button.

- Two unbook UX edge cases — wait-for-user-signal items.

- iOS Safari zoom-stuck bug — needs Mac + iOS Web Inspector. Deferred.

- TripSummaryPage → TripItineraryPage rename — naming debt, low priority, ~30 min careful refactor.

# File paths and project locations

## Project structure

- Project root: C:\Users\aylie\roamready

- Frontend: C:\Users\aylie\roamready\client\ (Vite, port 3000, http://localhost:3000)

- Backend: C:\Users\aylie\roamready\server\ (Express, port 3001)

- Prisma schema: C:\Users\aylie\roamready\prisma\schema.prisma

- Master env: C:\Users\aylie\roamready\.env (single source of truth, all services read from it)

- GitHub: Benny60-Dev/roamready

## Batch scripts (project root)

- .\start-roamready.bat — starts Docker, docker-compose up, opens 3 colored cmd windows (Backend blue / Frontend green / Claude Code purple), opens browser to localhost:3000

- .\stop-roamready.bat — closes the 3 windows (cmd shells may visually persist as inert ghosts; click X to clear), kills any leftover Node processes (taskkill /F /IM node.exe safety net), runs docker-compose down

- .\save-progress.bat — git add / commit / push. Prompts for commit message. Run after every successful win.

- .\restart-dev.bat — kills ports 3000/3001, opens new Backend+Frontend windows. For tsx hiccups or EADDRINUSE only.

PowerShell requires `.\` prefix for local batch files (security feature). Plain `start-roamready.bat` won't work; `.\start-roamready.bat` will.

## Key code locations from today

- AI services: server\src\services\ai.ts (chatWithAI + 6 other Claude functions, each with logAIUsage helper wired in)

- AI controller (TURN_LIMIT, soft/hard caps): server\src\controllers\ai.ts

- Google Places service: server\src\services\googlePlaces.ts

- Campgrounds orchestration: server\src\controllers\campgrounds.ts (RIDB fetch + filter, Places verification, dedup, ranking)

- Trip controller (createStop, home-coords backfill, normalizeCity): server\src\controllers\trips.ts

- Bookings page UI (Pine Ridge layout): client\src\pages\trips\TripBookingPage.tsx

- Planner session page (hydration, Build Itinerary button): client\src\pages\SessionPage.tsx

## External services / API keys

- Anthropic API: ANTHROPIC_API_KEY in .env. Models: claude-sonnet-4-5 (chat + most generators), claude-haiku-4-5 (route highlights only). Pricing: $3/M input, $15/M output (Sonnet); $1/$5 (Haiku).

- RIDB / Recreation.gov: RECGOV_API_KEY in .env. Free, federal/state campgrounds only. Get key at https://ridb.recreation.gov/profile (click Enable Developer Access).

- Google Places API (New): Reuses GOOGLE_MAPS_API_KEY in .env. Key has Places API (New) + Maps APIs enabled. Project: roamready-493621 (organization roamready.ai). Pricing: ~$0.017 per Text Search call. $200/month free credit.

- Stripe: Test mode keys + price IDs populated in .env. PARTIAL — hasAccess gating is dead code (audit flagged).

- Resend (transactional email): noreply@send.roamready.ai. Only password reset email is wired. PARTIAL.

# How to inspect today's data

Useful one-shot Node queries for tomorrow-Benny when verifying things:

### Recent AI cost log entries (Phase 1B telemetry)

cd C:\Users\aylie\roamready\server

node -e "const {PrismaClient}=require('@prisma/client'); const p=new PrismaClient(); p.aIUsageLog.findMany({orderBy:{createdAt:'desc'},take:10}).then(r=>{console.log(JSON.stringify(r,null,2)); process.exit(0)})"

### PLACES_LOOKUP rows only (cost spent verifying campgrounds)

node -e "const {PrismaClient}=require('@prisma/client'); const p=new PrismaClient(); p.aIUsageLog.findMany({where:{callType:'PLACES_LOOKUP'},orderBy:{createdAt:'desc'},take:10}).then(r=>{console.log(JSON.stringify(r,null,2)); process.exit(0)})"

### Campground cache contents (real campground data Google verified)

node -e "const {PrismaClient}=require('@prisma/client'); const p=new PrismaClient(); p.campgroundCache.findMany({orderBy:{createdAt:'desc'},take:10}).then(r=>{console.log(JSON.stringify(r,null,2)); process.exit(0)})"

### Trip stops including AI-suggested campgroundCandidates

node -e "const {PrismaClient}=require('@prisma/client'); const p=new PrismaClient(); p.stop.findMany({where:{trip:{is:{name:'TRIP NAME HERE'}}},select:{locationName:true,nights:true,type:true,latitude:true,longitude:true,campgroundCandidates:true},orderBy:{order:'asc'}}).then(r=>{console.log(JSON.stringify(r,null,2)); process.exit(0)})"

Note: Trip is filtered by `name`, not `title` (took us a couple iterations to remember).

# Tomorrow's opening moves

Clear-eyed sequence with rested judgment.

## Step 1 — sanity check, no commits

- Open browser, plan a quick fresh test trip, make sure the Bookings page still looks right

- Verify the home-coords fix still works on a brand new loop trip (final F marker lands at home address)

- Look at the stops list label asymmetry one more time and decide what you actually want

## Step 2 — pick the next priority

Reasonable options with rough effort:

- hasAccess server-side wiring — ~1-2 hrs. Audit's #1 launch blocker. Function exists, just needs imports across the gated endpoints.

- Stops list label fix — ~30 min. Small, satisfying win. Pick (a) symmetric "Home / Start" + "Home / Finish" or (b) just "Start" + "Finish" and ship it.

- Map marker stacking design — ~1-2 hrs once design is decided. Real design problem worth thinking about before coding.

- Travel Party feature — ~3-5 hrs. The original plan from yesterday before today's pivots. Now with cleaner foundations to build on.

- Deployment infrastructure — pick a host (Render is the lowest-friction for a Node + Postgres + Vite stack), get a working .env.production, ship a Dockerfile or PaaS config. Real launch unlocker.

My honest recommendation: small wins first, big work second. Stops list label fix or hasAccess as a warm-up, then deployment infra or Travel Party as the main focus.

# Standing reminders

- Use Claude Code in PowerShell for ALL RoamReady file work. Write a single ready-to-paste prompt in one code block. Don't walk through VS Code copy-paste manually.

- Run `.\save-progress.bat` after every successful fix or feature. Locks the win in.

- Don't kill processes by PID in PowerShell. Just close the colored windows manually if needed.

- Plan mode OFF in Claude Code.

- PowerShell needs `.\` prefix for local .bat files (security feature).

- Trip queries in Prisma use `name`, not `title`.

- Don't run `npx prisma generate` while dev server is up — DLL lock. Stop dev first.

# Copy & paste this into tomorrow's chat

When you're ready to start tomorrow's session, paste the block below into a fresh Claude conversation:

— — —

RoamReady Build Day continued — Tuesday May 5, 2026. Yesterday I shipped seven big commits: Build Itinerary cutoff bug fix + AI usage telemetry, Phase 1A (mock campground data killed, RIDB scaffolding, honest UI), Phase 1B (Google Places verified discovery layer + caching), Phase 1B iteration 2 (ranking + filtering + dedup + smart link labels), dev environment papercuts (batch files, docker-compose), home-stop coordinate backfill fix, and TripMapPage stale-deps fix (modify-add now reflects on the map without F5). All committed and pushed. Full recap in roamready-recap-2026-05-04.docx.

Today's starting point: Phase 1B is functional end-to-end on the Bookings page, but a few smaller items are queued. Top candidates from carryover (10 items) and audit (10 launch blockers): (a) hasAccess server-side wiring (audit's #1 launch blocker, ~1-2 hrs, Pro endpoints unprotected on server), (b) stops list label asymmetry + Bookings/Map page inconsistency (related, ~30-60 min combined), (c) no manual stop delete UI (real product gap, ~1-2 hrs), (d) AI vocabulary mismatch on "stops" (user said "remove the first stop" meaning Williams; AI heard order=1 = home; ~30 min prompt fix), (e) map marker stacking when trip revisits a city (real design problem worth thinking through), (f) Travel Party feature (the original priority before yesterday's pivots, ~3-5 hrs).

Standing reminders in memory. Plan mode OFF in Claude Code. Project root C:\Users\aylie\roamready. Frontend port 3000, backend port 3001, master .env at project root. Reference roamready-recap-2026-05-04.docx for yesterday's context including full audit findings (master pre-launch backlog) and all the open queued items.

— — —