RoamReady — Daily Recap

Tuesday, May 5, 2026 — 26 commits shipped

# Day at a glance

Big launch-prep day. Closed the audit's #1 blocker (Pro server enforcement), shipped Travel Party Phase A foundation, fixed the AI 6-hour drive bug, made stop deletion discoverable end-to-end, and finally killed the Map popup tail bug after a 5-attempt detour by replacing Google's InfoWindow with a custom OverlayView. Major lesson logged: when CSS overrides on a third-party library start fighting back, replace the component, don't escalate the CSS.

One real product bug surfaced at the end of the day and is now priority #1 for tomorrow: campground discovery silently skips the Google Places tier for any stop added via AI modify-mode or manual UI, leaving users with confusing 'Recreation.gov didn't return results' messages. Full details below.

# 🔥 Priority 1 for tomorrow: Campground discovery bug

## What's broken

Stops added via AI modify-mode (e.g. "add a stop in Tucson") OR via manual UI insertion in TripSummaryPage are created without the campgroundCandidates JSON field populated. The campground-search orchestrator gates Google Places verification on that field — if it's null/empty, Tier 2 is skipped entirely, only RIDB runs, and the user sees "Recreation.gov didn't return results for this location."

Stops in the original AI-generated itinerary have campgroundCandidates populated, so they correctly hit Google Places and get real RV parks. The bug only affects modified or manually-added stops.

## Why this matters for launch

Affects every user who modifies their trip after initial generation. Not Tucson-specific — a structural hole in the discovery flow.

## The fix (~2-2.5 hrs core, +1-2 hrs optional backfill)

- Add a Places-fallback path in server/src/controllers/campgrounds.ts searchCampgrounds: when stop.campgroundCandidates is empty/null but a stop with locationName exists, run a generic Places text search ("campgrounds near {locationName, locationState}") and use those as Tier 2.

- Requires either a new searchPlacesByText function in services/googlePlaces.ts, OR extracting the existing Places HTTP wrapper into a generic helper.

- Add a result-side filter (must mention "campground"/"RV park"/"KOA" in the name or types) so generic Places search doesn't surface Walmart parking lots and hotels.

- Update the misleading error message in TripBookingPage.tsx:1020-1023 from "Recreation.gov didn't return results" to something honest like "We didn't find any campgrounds near this stop. Try Google Maps for private RV parks or dispersed camping options."

- Optional: one-shot backfill script for existing stops where campgroundCandidates is null and nights > 0 — calls AI to suggest 3-4 candidates and persists them.

## Where to start

Full investigation report is in the previous Claude chat. Key files to read first: server/src/controllers/campgrounds.ts (searchCampgrounds at line 192-325), services/googlePlaces.ts (Places HTTP wrapper, structure unknown until read), and prisma/schema.prisma (Stop.campgroundCandidates is JSON?).

# Today's commits (26)

## Stop labels & AI vocabulary (4 commits)

c6521fb — Stops list labels: Start/Finish symmetry across pages

- Unified label rendering across Map, Bookings, Summary, Shared via formatStopBadgeLabel helper

- Dropped type !== HOME filters that caused off-by-one on return-home loops

beaab9b — Show 'F' in marker circles for home-finish stops

- Added formatStopBadgeMarker so badge code H displays as F character

- Internal code stays H for marker color; only visible character changes

fd68d8b — AI vocabulary: home is "starting point", destinations are stops 1..N

- Fixed bug where "remove the first stop" was interpreted as removing home

- buildLiveTripState renders stops with both user-facing labels AND internal order

- AI prose uses user labels; <modify> JSON uses internal order

## 🚀 Pro-tier server enforcement (#1 audit blocker)

c9544c6 — Server-side Pro-tier enforcement

- Added requireFeature() middleware factory in server/src/middleware/auth.ts

- Applied to 12 endpoint groups across 8 route files (22 call sites total)

- Compute features gate everything; data-bearing features gate writes only

- Folded in subscriptionEndsAt grace-period fix to hasAccess

- AppError gained optional details param, 403s now carry { code: 'FEATURE_GATED', feature }

## Drive-time HARD constraint (3 commits)

27946a9 — Drive-time HARD constraint

- Fixed bug where AI generated 745mi single-day legs ignoring user maxDriveHours

- Added DRIVE-TIME CONSTRAINT block to chat system prompt and buildLiveTripState

- Set Prisma maxDriveHours @default(6) + migration 20260505211658

18d9f8f — Tighten drive-time wording

- AI was picking Van Horn (~570mi) instead of El Paso (~430mi) as transit stop

- Removed example city list — was creating salience priming

- Added "compute distance from previous stop" + "err on the side of MORE transit stops, not fewer"

04919cf — Scrub Van Horn priming from JSON example

- JSON example block in chat prompt used Van Horn as OVERNIGHT_ONLY placeholder

- Replaced with "Springfield" + "Springfield RV Park"

- Verified live: AI now picks Las Cruces for Mesa→Del Rio (correct)

## Travel Party Phase A foundation (4 commits)

182bbe4 — Schema + migration

- Added TravelParty, Person, Pet models with PersonRole and PetType enums

- Hybrid ownership: party can be user-level (default) or trip-level (cloned on creation)

- Migration 20260505220343_add_travel_party_models

- Old fields stay (legacy fallback) — Phase C will remove them

09a36de — Backfill script

- server/src/scripts/backfillTravelParty.ts (idempotent)

- npm script: db:backfill-party (uses tsx --env-file=../.env)

- Verified: 2 users processed, 4 people + 2 pets created

9e6b2de — AI plumbing (read-only)

- chatWithAI, generatePackingList, generateItinerary controllers load default party

- buildLiveTripState includes trip-scoped party when present

- Trip-level party preferred over user default when both exist

46d28e3 — AI prompt instructions

- TRAVEL PARTY HARD RULE block added to chat system prompt and buildLiveTripState

- NEVER LEAK SCHEMA rule: AI reads field names but writes plain English

- Verified live: AI used "your pup" / "pet-friendly trails" naturally

## Stop delete UX + server hardening (2 commits)

1ab72ad — Server-side guards

- Added 4 guards to DELETE /trips/:id/stops/:stopId

- Guard 2: stopId must belong to the trip (closes cross-trip authz gap)

- Guard 3: HOME-typed stops cannot be deleted (code: HOME_STOP_PROTECTED)

- Guard 4: trips with ≤2 stops cannot lose a stop (code: MIN_STOPS_VIOLATION)

df75a17 — Stop delete UI

- Lifted EditStopModal from TripSummaryPage inline to shared component

- Added Delete button inside modal (red, left of Save/Cancel)

- canDelete prop hides Delete on HOME stops and trips with ≤2 stops

- Replaced window.confirm with ConfirmModal — supports booking-aware warning copy

- Bumped Trash/Pencil icons from 12px to 14px on Summary day cards

## Map page improvements (5 commits)

899cb4e — TripMapPage: replace "Let's book it!" with "View itinerary"

- Map sidebar button now routes to itinerary page (not bookings page)

- Booking page still reachable via secondary nav tabs

de7e991 — TripMapPage: Edit + Delete affordances on sidebar stop rows

- Pencil + Trash icons on each non-HOME stop row (parity with Itinerary)

- Reuses extracted EditStopModal component

- HIDE both icons on HOME stops; HIDE Delete only when trip has ≤2 stops

- Outer row converted from <button> to <div role="button"> for nested icon buttons

f5f5f3b — TripMapPage: consolidate per-stop mileage into Stops list

- Removed standalone "Miles by segment" panel from sidebar

- Each non-HOME stop subtitle now shows "Xn · Y mi from PreviousStop"

- New "Total drive" footer at bottom of Stops list

48876b8 — TripMapPage: show mileage on Finish row (second line)

- Finish row was missing the closing-leg mileage

- Render pattern: "Finish" on line 1, "N mi from PreviousStop" on line 2

ab17c1f — TripMapPage: hide Itinerary tab in secondary nav

- Yellow "View itinerary" button covers that route already

- Tab bar only renders on Map page (other trip pages have breadcrumbs instead)

## 🌪️ Map popup tail saga (7 commits — 5 attempts + revert + real fix)

CSS-override attempts to hide Google Maps InfoWindow's default tail (rendering as an X-shape over the Book button) caused cascading regressions. Final fix: replaced InfoWindow entirely with custom OverlayView component.

60cc431 — Attempt 1: hid both API tail variants + position:relative + custom triangle

- REGRESSED: hid content wrapper and broke positioning math

2225326 — Partial revert: kept only .gm-style-iw-t::after hide

- Popup content restored, but X-shape persisted (live API uses .gm-style-iw-tc)

dba0bb3 — Added .gm-style-iw-tc hide back (DevTools confirmed it's the X-shape)

- REGRESSED: ghost popup left behind on stop switch

8e47f1f — Switched to visibility:hidden instead of display:none

- Made it WORSE: popups now stacked on each other

0552289 — Reverted all CSS overrides, back to clean baseline

- Original X-shape bug restored, no regressions

5cd1042 — REAL FIX: replace InfoWindow with custom OverlayViewF popup + triangle pointer

- Eliminates X-shape AND ghost popup bugs structurally

- Custom triangle drawn as SVG sibling below card (no Google chrome to fight)

- mapPaneName=floatPane keeps popup at same z-tier as Google's native InfoWindow

- getPixelPositionOffset positions popup centered above marker

- Verified live: opens, closes, pans/zooms, swaps cleanly between stops, no ghost husks

d8c7a3a — TripMapPage: increase popup offset to 36px above marker

- Bumped getPixelPositionOffset y-value from -height-12 to -height-36

- Popup now floats with clear gap above marker, triangle pointer bridges visually

Lesson logged: when CSS overrides on a third-party library start fighting back, don't escalate the CSS — replace the component. Would have saved ~90 minutes if we'd gone to OverlayView at attempt 2 instead of attempt 6.

# Backlog (post-today, prioritized)

Items confirmed COMPLETE today via CC audit: stops list label asymmetry, marker characters, AI vocabulary on stops, hasAccess server-side wiring, AI 6-hour drive bug, manual stop delete UI (server + client), PDF lazy-load (was already done before today), Help/Support page (was already done before today), Reservation Honesty Phase 1A and 1B (already done).

## Priority 1 — Campground discovery bug (above)

See "🔥 Priority 1 for tomorrow" section above. ~2-2.5 hrs core, +1-2 hrs optional backfill.

## Priority 2 — Server allowlist gaps (security follow-up)

- updateRig (controllers/users.ts:133) and upsertTravelProfile (controllers/users.ts:158-159) still pass through req.body — no allowlist

- Both routes lack validateBody schema in routes/users.ts:30, 34

- A malicious client could inject arbitrary Rig or TravelProfile columns

- Fix: add Zod schema or destructure allowlist to both controllers, mirror Pro enforcement pattern from c9544c6

- Effort: ~30-45 min

## Priority 3 — Travel Party Phase B UI cutover

Phase A foundation shipped today (schema, backfill, AI plumbing, prompts). Phase B is the user-facing UI:

- Default party page CRUD at user level

- Trip-level party CRUD

- Trip creation flow cloning default → trip-scoped

- Trip detail/Booking page reads rewired from profile.adults/children to trip.party.people

- Effort: 12-20 hrs UI alone, ~46 hrs total mid-estimate

- Old fields removal (Phase C) gated on Phase B completion

## Priority 4 — Map marker stacking on revisited cities

- When a trip revisits a city (Mesa → Sedona → Mesa → Flagstaff → Mesa), markers stack on top of each other

- Only combinedSH 2-stop home→home loop case is currently handled at TripMapPage.tsx:783

- General-case revisits stack with no offset/spiderfy/cluster

- Design decision needed: offset markers? cluster icon? spiderfy on click?

- Effort: ~1-2 hrs after design decision

## Priority 5 — Admin AI usage view

- AIUsageLog is being written by services/ai.ts and services/googlePlaces.ts

- No /admin/ai-usage route, no admin UI surfaces the data

- adminApi has no getAIUsage method

- Effort: ~2-4 hrs (route + page + API method)

## Priority 6 — TripSummaryPage → TripItineraryPage rename

- URL is right (/trips/:id/itinerary), file/component still named TripSummaryPage

- Cosmetic naming debt

- Effort: ~30 min (find/replace across imports)

## Priority 7 — GPS-triggered trip completion

- Geofence home address when trip is active, auto-flip Trip.status from ACTIVE to COMPLETED

- Web-only caveat: tab must be open for geolocation watcher

- v2 builds on top of manual button (which exists)

- No work started; full feature build

- Effort: ~3-5 hrs

## Priority 8 — NewTripPage BottomSheet polish

- Note: file is actually SessionPage.tsx (not NewTripPage.tsx)

- Build error currently displays as small red paragraph at lines 638/676

- May want richer build feedback or banner-style error display

- Subjective — revisit only if users complain

## Priority 9 — Two unbook UX edge cases

- CompactAltCard + per-stop on TripSummaryPage

- Spec clarification needed before starting

## Deferred items

- iOS Safari zoom-stuck bug — needs Mac + iOS Web Inspector to test, documented in HelpPage as known issue

- Travel Party Phase C (drop deprecated fields: User.emergencyContact/emergencyPhone, TravelProfile.adults/children/hasPets/petDetails/accessibilityNeeds/militaryStatus/firstResponder) — gated on Phase B UI cutover

# File paths & project locations

## Project root

C:\Users\aylie\roamready

## Frontend

- Folder: client/

- Dev URL: http://localhost:3000/

- Routes: client/src/App.tsx

- Pages: client/src/pages/

- Trip pages: client/src/pages/trips/ (TripMapPage, TripSummaryPage, TripJournalPage, TripBookingPage)

- Shared components: client/src/components/

- Trip components: client/src/components/trip/ (EditStopModal, AddStopModal, ModifyTripPanel)

- UI primitives: client/src/components/ui/ (ConfirmModal, ShareModal, FeedbackModal)

- API client: client/src/services/api.ts

- Stores: client/src/store/ (Zustand)

- Utils: client/src/utils/ (stopBadge.ts is the source of truth for Start/Finish labeling)

- Global CSS: client/src/index.css

## Backend

- Folder: server/

- Dev URL: http://localhost:3001/

- Controllers: server/src/controllers/

- Services: server/src/services/ (ai.ts, googlePlaces.ts, weather.ts)

- Middleware: server/src/middleware/auth.ts (requireAuth, requireFeature)

- Routes: server/src/routes/

- Scripts: server/src/scripts/ (backfillTravelParty.ts is the latest)

- Schema: server/prisma/schema.prisma

- Migrations: server/prisma/migrations/

## Master env

- Location: project root .env

- Used by both client (Vite) and server (tsx --env-file=../.env)

## Batch scripts (project root)

- start-dev.bat — boots Docker (Postgres + Redis), backend, frontend

- stop-dev.bat — shuts everything down

- save-progress.bat — git add + commit + push (NOTE: only use when YOU manually edited files; CC commits and pushes itself)

- restart-dev.bat — full restart cycle

## GitHub

- Repo: Benny60-Dev/roamready

- Branch: main

- No staging or production deploy yet — local dev only

## Brand & design system

- Casing: "RoamReady.ai" (capital R in Ready)

- Sunset gradient (6-stop D1) locked for nav strip and banners

- Page palette: #F5F4F2 background, white cards, status pills carry color meaning

- Pages never get their own color

# Copy & paste this into tomorrow's chat

Paste the block below at the start of a new Claude conversation tomorrow. This loads context fast so we can pick up without rebuilding the picture from scratch.

Wednesday May 6 2026, RoamReady pre-launch sprint continues.

Yesterday shipped 26 commits. Highlights: closed Pro server enforcement (#1 audit blocker), Travel Party Phase A schema + AI plumbing, AI 6-hour drive fix, stop delete UI with server hardening, Map page consolidation, and finally fixed the Map popup tail bug by replacing Google InfoWindow with custom OverlayView (after 5 failed CSS override attempts).

PRIORITY 1 TODAY: campground discovery bug. Stops added via AI modify-mode or manual UI lack campgroundCandidates field, so Tier 2 (Google Places) is silently skipped, only RIDB runs, user sees "Recreation.gov didn't return results" message. Real product bug affecting any user who modifies their trip after generation. Fix is ~2-2.5 hrs core: add Places-fallback path in server/src/controllers/campgrounds.ts searchCampgrounds when stop.campgroundCandidates is empty, requires new searchPlacesByText helper in services/googlePlaces.ts, plus result-side filter to bias toward real campgrounds (not Walmart parking lots), plus updated error message in TripBookingPage.tsx:1020-1023.

Workflow standing rules: CC commits and pushes its own work — I just review and push when needed. No notes block needed (CC commit messages are the record). VS Code is installed; default to Claude Code for all RoamReady file work via single ready-to-paste prompts in code blocks. Frontend on localhost:3000, backend on localhost:3001. Project root C:\Users\aylie\roamready, master .env at root, batch files at root. GitHub: Benny60-Dev/roamready.

Backlog after today (prioritized): 1. Campground discovery bug (above), 2. Server allowlist gaps for updateRig + upsertTravelProfile (~30-45 min), 3. Travel Party Phase B UI cutover (~12-20 hrs UI alone, biggest remaining feature), 4. Map marker stacking on revisited cities, 5. Admin AI usage view, 6. TripSummaryPage → TripItineraryPage cosmetic rename, 7. GPS-triggered trip completion, 8. NewTripPage (SessionPage.tsx) build feedback polish, 9. Two unbook UX edge cases (need spec clarification). Deferred: iOS Safari zoom bug (needs Mac), Travel Party Phase C field removal (gated on Phase B).

Pick the next block.