RoamReady.ai — Daily Recap

Wednesday, May 7, 2026

# Headline

Long, productive day. Roughly 24 commits across two major feature areas (campground discovery + AI hallucination/round-trip flow), a full rig overhaul (license plate, towing, edit-rig, booking-page modal), security cleanup (rig + travel-profile allowlists), three map UX fixes (marker color, marker stacking, sticky pan), voice input (press-to-start/press-to-stop, working everywhere), and a Plan-page UX rework (in-session navigation, New trip / Cancel buttons). All real product fixes — most were launch-blockers.

Cindy is now testing on her own account; one trip ("Mesa to Pacific Northwest Summer Adventure") was reparented from Benny’s account to hers.

# What shipped today (by area)

## 1. Campground discovery bug

Stops added via AI modify-mode or manual UI insertion were persisted with campgroundCandidates = NULL, so Tier 2 (Google Places verification) was silently skipped. Users only saw RIDB results, hitting "Recreation.gov didn’t return results" everywhere.

### Commits

- d85f948 — Tier 2 area-search fallback in searchCampgrounds when candidates are empty

- 3256735 — tri-state placesTextSearch (null = transport error, [] = empty hit, […] = hits) so transient errors don’t poison the 30-day negative cache

- c70fdd4 — REJECT_TYPES filter fix: dropped "lodging" (Google’s umbrella for everything-you-sleep-at), added "hotel"/"motel"/"resort_hotel"/"bed_and_breakfast" instead. 0/46 → 41/47 across three test cities.

- 8bda12b — diagnose:area-search npm script (kept in tree for future filter debugging)

- a80e31d — backfillCampgroundCandidates.ts script (npm run db:backfill-candidates) — ran once, populated 22/22 stops

## 2. AI hallucination on one-way trips

Removing the return-home stop from a round-trip caused the AI to claim the trip "already ends back home" while showing a route that obviously didn’t. Three contradictory signals fought one ground-truth list: trip name ("Round Trip"), Route line (stale endLocation), and stop list (correct).

### Commits

- 741d231 — syncTripEndpoints helper called from createStop / updateStop / deleteStop; new buildLiveTripState framing block that explicitly says "ONE-WAY TRIP" or "ROUND TRIP"; new add_stop type=HOME example documented; new db:sync-endpoints backfill

- d06a6f2 — client-side duplicate guard exemption for HOME-typed return-home adds (existing HOME start + new HOME = legitimate round-trip conversion, not a duplicate)

- 57b909e — client-side position resolution: return-home adds always land at the end (forceAppendAsReturnHome), append-fallback fixed (was second-to-last, now last)

## 3. Rig overhaul — license plate, towing, edit form, booking modal

Three things missing from rig onboarding: license plate, towing question, toad/trailer details. Plus there was no way to edit a rig after creating it. Plus users needed quick access to plate info during campground check-in.

### Commits

- b1fcb75 — schema migration (8 new fields + TowedType enum), backend allowlist on createRig + updateRig, both add-rig forms (onboarding + profile), edit-rig form (new page), profile card display, booking-page "My rig info" modal with copy-to-clipboard, RigInfoModal component

- 08035ec — step="0.1" min="0" on all 18 dimension inputs (was step="0.5" rejecting decimal lengths like 20.3)

## 4. Server allowlist — travel profile

upsertTravelProfile passed req.body straight through to Prisma. Added Zod schema with validateBody middleware. Audit’s last allowlist gap.

### Commits

- 2f27ec1 — TravelProfileUpsertSchema (.strict()), validateBody wired on PUT route. Important: enum values for militaryStatus/firstResponder were verified against actual client values (UPPERCASE) instead of guessed lowercase — would have 400’d every save otherwise.

- eab2266 — accept and strip server-managed fields (id, userId, createdAt, updatedAt) so client round-tripping a fetched profile doesn’t hit .strict() rejection

- cc3816c — AccessibilityPage hydrate-on-mount fix (form was never reading saved values, pre-existing bug exposed by tighter validation)

## 5. Map UX — three fixes

### Commits

- 216d71a — trip endpoint marker color: orange F/H/S markers now consistent across map and sidebar (was: badge was ‘F’ but color stayed gray)

- 115319f — marker stacking on revisited cities: spiral-offset pre-pass (right → down → left → up → diag) so co-located stops are independently visible and clickable. combinedSH still merges S/H first+last pair.

- adbd55c — sticky pan: useMemo on the center prop so map doesn’t snap back to first stop on every state update (popup close, layer toggle). The library has no defaultCenter prop so reference stability via useMemo is the fix.

## 6. Trip reparenting

- 3d4cd74 — reparentTrip.ts script (npm run db:reparent-trip). Moved "Mesa to Pacific Northwest Summer Adventure" from Benny’s account to Cindy’s. Trip + PlanningSession both flipped userId; 16 stops follow via tripId. Sanity-checks current owner before writing.

## 7. Voice input — site-wide

SessionPage already had Web Speech API but with continuous=false / interimResults=false (auto-stops on pause, the broken Apple-text-to-speech behavior the user explicitly didn’t want). ModifyTripPanel had nothing.

### Commits

- df4bf00 — useVoiceInput hook (continuous=true, interimResults=true, press-to-start/press-to-stop, no auto-send), VoiceInputButton component (red pulse while recording, send disabled while listening), shared types/global.d.ts. Wired into SessionPage (both branches) + ModifyTripPanel.

## 8. Plan-page UX rework

Resume prompt was too aggressive (showed every visit, even after 30-second navigation). No way to cancel an in-progress plan from inside it. Orphan empty PLANNING sessions accumulated forever.

### Commits

- 9e9b6ce — sessionStorage flag + 5-min updatedAt window for silent-resume on in-app nav. Server-side orphan filter (skip empty PLANNING sessions older than 10 min). "New trip" / "Cancel this plan" buttons in SessionPage header. ConfirmModal reuse for the cancel confirmation. lastVisitedSessionId cleared on promote and cancel.

# Decisions worth remembering

- When CC pushes back on a spec value, listen — happened with the militaryStatus/firstResponder enum values (CC verified against actual client source instead of using my speculative lowercase values). Saved a 400-on-every-save regression.

- Memory of what’s done can drift between chats — today’s long debugging session on AccessibilityPage was a "you said it didn’t work, I assumed save bug, was actually hydrate-on-mount bug" miscommunication. For 2026-05-08 onward: when a "save doesn’t work" report comes in, FIRST ask "did the request 200 or 400?" and "does the data appear in the response body?" before assuming.

- Discovery-prompt-first paid off all day. Every fix written from CC’s real read of the code, not memory. Worth keeping as the default workflow.

- "My rig info" modal pattern (read-only, copy buttons, edit-link in new tab) worked well — same shape may apply to other quick-reference modals later.

- combinedSH was kept untouched in the marker-stacking fix — start/home merge is a deliberate UX choice, not a collision to fix. Mid-trip revisits got a separate offset pass.

# Open follow-ups (small backlog)

- Extract relativeTime helper to a shared util (currently 3 inline copies: SessionNewPage, SessionsPanel, SessionPage)

- Tighten hookupPreference to a real enum in TravelProfileUpsertSchema (currently z.string().max(100) — no privilege risk but stale values could confuse the AI)

- Audit other profile pages for the same hydrate-on-mount bug AccessibilityPage had — anything that uses useForm without reset() from server data

- Fuzzy substring duplicate match in ModifyTripPanel’s add_stop branch could falsely trigger on "Mesa Verde" vs "Mesa", "Las Vegas" vs "Vegas" etc. — separate cleanup, low priority

- Offline cleanup script for orphan PLANNING sessions (read-path filter handles them now but they’re still in the DB)

- VoiceInputButton: full-tile red pulse is visible — if too loud, dial back to corner-dot via a variant prop

# Backlog parked from today

- Undo Changes Bug — Modify-mode AI claims to undo changes but doesn’t actually emit <modify> tags. Hallucinates removing stops that aren’t in the trip. Says "back to original route" while showing a route that includes the disputed change. Repro: Texas Loop trip (screenshot 1778188633923). Likely fix: add explicit revert action to modify schema OR have AI track recently-applied modifications and emit reversal <modify> tags. Also harden the prompt with "if you cannot find the stop you’re trying to remove, do NOT claim to have removed it" rule.

# Tomorrow’s options

- Travel Party Phase B UI cutover — biggest remaining feature, ~12-20 hrs UI alone, multi-session

- Rig Session 2 — pipe new tow fields into AI prompts (itinerary/packing/chat) + update checkCompatibility to consider combined rig+tow length

- Profile pages hydrate-on-mount audit (small, ~30-60 min)

- Map marker stacking on revisited cities — DONE today

- Admin AI usage view

- GPS-triggered trip completion

- TripSummaryPage → TripItineraryPage cosmetic rename

- Two unbook UX edge cases (need spec clarification)

- NewTripPage build feedback polish

- Undo changes bug (parked above)

# Copy & paste this into tomorrow’s chat

The block below is everything tomorrow’s Claude needs to pick up where we left off. Paste it as your first message.

Thursday, May 8, 2026 — RoamReady.ai pre-launch sprint continues.

WHAT SHIPPED YESTERDAY (Wed May 7) — 24 commits on origin/main:

1. Campground discovery bug — Tier 2 area-search fallback (d85f948), tri-state placesTextSearch safety (3256735), filter fix dropping 'lodging' for narrower hotel types (c70fdd4), diagnostic script (8bda12b), 22-stop AI candidate backfill (a80e31d).

2. AI hallucination on one-way trips — endLocation auto-sync on stop mutations (741d231), apply-side return-home exemption (d06a6f2), client position enforcement (57b909e). Round-trip conversion now works end-to-end.

3. Rig overhaul Session 1 (b1fcb75) — license plate, towing question, toad/trailer details, edit-rig form, profile card display, "My rig info" booking-page modal with copy-to-clipboard, schema migration with TowedType enum. Plus step="0.1" fix on 18 dimension inputs (08035ec).

4. Server allowlist gaps closed — createRig + updateRig destructure allowlist (b1fcb75), upsertTravelProfile Zod schema with validateBody (2f27ec1), accept-and-strip server-managed fields fix (eab2266), AccessibilityPage hydrate-on-mount fix (cc3816c).

5. Map UX — trip endpoint marker color (216d71a), marker stacking spiral offset on revisited cities (115319f), sticky pan via center-prop memo (adbd55c).

6. Trip "Mesa to Pacific Northwest Summer Adventure" reparented from Benny to Cindy (3d4cd74).

7. Voice input site-wide — useVoiceInput hook with continuous=true / interimResults=true (press-to-start/press-to-stop, no auto-send), VoiceInputButton component, wired into SessionPage + ModifyTripPanel (df4bf00).

8. Plan-page UX rework — sessionStorage + updatedAt silent-resume on in-app nav, server-side orphan filter, "New trip" / "Cancel this plan" buttons in SessionPage header (9e9b6ce).

OPEN FOLLOW-UPS (small):

• Extract relativeTime helper (3 inline copies)

• Tighten hookupPreference enum in TravelProfileUpsertSchema

• Profile pages hydrate-on-mount audit

• Fuzzy substring duplicate match in ModifyTripPanel could mis-trigger on "Mesa Verde" vs "Mesa"

• Offline orphan-PlanningSession cleanup script

• VoiceInputButton pulse loudness — dial back if needed

PARKED BACKLOG — Undo Changes Bug:

Modify-mode AI claims to undo changes but doesn’t emit <modify> tags. Hallucinates removing stops not in the trip. Says "back to original route" while showing a route that includes the disputed change. Likely fix: explicit revert action in modify schema + harden prompt against false-claim removals.

TODAY’S OPTIONS (pick one):

1. Travel Party Phase B UI cutover (~12-20 hrs, biggest remaining feature, multi-session)

2. Rig Session 2 — pipe new tow fields into AI prompts + update checkCompatibility for combined rig+tow length

3. Profile pages hydrate-on-mount audit (~30-60 min)

4. Admin AI usage view

5. GPS-triggered trip completion

6. TripSummaryPage → TripItineraryPage rename

7. Two unbook UX edge cases (need spec clarification)

8. NewTripPage build feedback polish

9. Undo changes bug (parked)

Pick the next block.

# File paths & project locations

Reference for tomorrow — nothing here changed today, but worth keeping handy.

### Project root

C:\Users\aylie\roamready\

### Frontend

client/  — port 3000 (http://localhost:3000/)

### Backend

server/  — port 3001 (http://localhost:3001/)

### Database

PostgreSQL + Redis via Docker. Master .env at project root.

### Schema

prisma/schema.prisma  (REPO ROOT, not server/prisma/)

### Batch scripts at project root

- start-dev.bat

- stop-dev.bat

- save-progress.bat (only used after manual file edits, not after Claude Code work)

- restart-dev.bat

### GitHub

Benny60-Dev/roamready

### npm scripts added today

- cd server && npm run db:backfill-candidates  — backfill AI candidate names for stops with NULL campgroundCandidates

- cd server && npm run db:sync-endpoints  — recompute startLocation/endLocation from actual stops on every trip

- cd server && npm run db:reparent-trip  — move a trip between accounts (edit constants at top of script first)

- cd server && npm run diagnose:area-search  — hit Google Places directly, apply production filter, see what passes/rejects (debugging tool)