RoamReady — Session Recap

Sunday, May 10, 2026

# Headline

Big day. Roughly 18 commits across one of the most consequential pre-launch sessions to date. The full pricing audit response from yesterday is now closed: Pro+ tier removed entirely (code + Stripe Dashboard + Prisma migration), Pro Annual repriced to industry-standard $89.99/year, founder pricing layer implemented end-to-end with locked $7.99/$69.99 rates for the first 30 days post-launch, security hardening pass on user response payloads, pricing card visual upgrade with premium feel, and a full marketing-honesty pass on the Free and Pro card copy.

Tomorrow morning fresh: email verification flow (item deferred from this session because it deserves rested attention).

# What shipped today

## 1. Pro+ tier removed entirely

Yesterday's audit confirmed all 7 Pro+ exclusive features were vapor — claimed on the pricing page, no enforcement code. Today we pulled the tier out cleanly:

- 16 source files updated across client + server + Prisma schema

- SubscriptionTier enum migrated from FREE/PRO/PRO_PLUS to FREE/PRO via handwritten Prisma migration

- All FEATURE_GATES entries for Pro+ removed (offlineAccess, multipleRigProfiles, familyAccount, prioritySupport, rvRecallAlerts, costAnalytics, unlimitedJournal — none were ever enforced)

- Stripe Dashboard: archived Pro+ product + 2 Pro+ price objects + the old $69.99 Pro Annual price

- All 4 PROPLUS env vars removed from .env

- Server boot check (STRIPE_REQUIRED) updated so prod cannot start with missing config

- Zero grep hits for "PRO_PLUS", "Pro+", or "proplus" anywhere in source after the cleanup

## 2. Pro Annual repriced from $69.99 to $89.99 (industry-standard)

- Old "Save 35%" badge was uncomfortably aggressive marketing — replaced with "Save 17%" which matches Spotify, Notion, Linear, etc.

- Created new $89.99 Pro Annual price object in Stripe Dashboard

- Display math: $89.99 ÷ 12 = $7.49/mo equivalent shown on the pricing card

- Stripe Checkout itself shows $7.50/mo equivalent (Stripe controls that rounding); we accepted the 1¢ display difference since the actual annual charge of $89.99 is identical on both surfaces

## 3. Founder pricing layer (early adopter lifetime rate)

Locked in: first 30 days post-launch, new signups get a lifetime-locked $7.99/mo or $69.99/yr rate. After the window, new signups pay the regular $8.99/$89.99.

- New User.founderPricing boolean (Prisma migration + handwritten SQL applied)

- FOUNDER_CUTOFF_DATE constant currently set to 2026-12-31 placeholder; to be updated to launch_date + 30 on launch day with a one-line code change

- Signup hook on both email/password AND Google OAuth paths stamps founderPricing = isFounderEligible() at user creation

- Checkout controller resolves to founder price IDs when user.founderPricing === true; non-founder users attempting to submit a founder priceId are server-rejected with 403 FOUNDER_INELIGIBLE

- Created 2 new Stripe price objects: Founder Monthly ($7.99) and Founder Annual ($69.99), both on the existing RoamReady Pro product

- All 4 active Pro price IDs are now distinct: regular monthly, regular annual, founder monthly, founder annual

- PricingPage + PaywallModal conditionally render founder rates when viewer is a founder; "Lifetime founder rate" badge with cancel-forfeit caveat tooltip + always-visible mobile fallback line

- Dynamic Save N% computation: founders see "Save 27%", regular users see "Save 17%"

## 4. BillingPage subtext bug + webhook race fix

After completing checkout this morning, BillingPage showed "Pro Plan / Free plan" — title said Pro, subtext said Free. Investigation found the title read from subscriptionTier while the subtext read from subscriptionEndsAt — and the two webhooks that populate them race.

- UI fix: subtext now branches on subscriptionTier FIRST, then subscriptionEndsAt — eliminates the contradictory display

- Webhook hardening: checkout.session.completed handler now also writes subscriptionEndsAt by reading current_period_end from the Stripe subscription object — eliminates the race entirely

- "Manage" button renamed to "Manage account" (clearer)

- "Change plan" button removed for paid users (was a dead-end post-Pro+-removal; real plan changes go via Stripe Customer Portal)

## 5. Security hardening: passwordHash leak

Audit discovered three endpoints were leaking the user's password hash in their JSON response. Every authenticated request currently sent the bcrypt hash to the browser, where it sat in JS memory and the persisted auth store.

- Three leaky endpoints fixed: GET /auth/me, GET /users/me, PUT /users/me — all now strip passwordHash before res.json

- Pattern used: destructure-and-strip (omit-via-Prisma was blocked by stale client types from the migration DLL lock)

- register endpoint response now includes isOwner AND founderPricing to match login response shape

- Grep audit: zero outbound response references to passwordHash anywhere in /server/src/controllers

## 6. Pricing card premium visual upgrade

- Pro card: 2px Sunset Gold border (#F7A829) + solid gold "Upgrade to Pro" CTA — clearly elevated as the premium option

- Free card: 2px RV Blue border (#1F6F8B) + solid blue "Get started" CTA — its own brand identity (Roam blue + Ready gold = wordmark colors)

- Monthly/Annual toggle: active button now solid teal blue + white text + light gold Save N% accent (#FAC775); inactive button is muted gray transparent — visually unambiguous

- "Most popular" badge removed entirely (no point on a single-tier paid plan)

- Pro card description: "Everything you need for a great trip."

## 7. Pricing copy honesty pass

Reviewed every word on both Free and Pro cards. Removed or rewrote anything misleading or unenforced.

### Free card restructure (multiple passes throughout the day)

- Mirrors Pro card features exactly (same 10 items, same order); trial badge above CTA carries the "limited to 7 days" message

- Dropped the unenforced "3 trips per month" and "1 rig profile" quantifier claims

- Description: "Start with everything, no card required."

- Removed duplicate "Free" word — only the plan name at the top remains

### Pro card wording rewrites

- "Campground booking" → "Save campground booking info" (honest about what the feature actually does today)

- "Military campground access" REMOVED entirely (misleading to general-market civilians; in-app feature stays for users it serves)

- "Weather alerts" → "Weather forecasts along route" (no push alerts exist; just display)

- "Trip journal with photos" → "Trip journal" (photos broken, in backlog)

- "Resources along route" → "Find resources along route" (active voice)

- "Membership auto-apply" REMOVED (vapor feature from April 25 audit, missed in earlier cleanups)

- Centralized PRO_FEATURES into client/src/config/pricing.ts — single source of truth shared by both PricingPage and PaywallModal

## 8. AI abuse cap (cost protection, not advertised)

30 AI calls per 24h limit for non-paying users (Free, no active trial, not isOwner). Returns 429 with code DAILY_LIMIT. Not exposed in FEATURE_GATES — pure cost protection layer.

- Wired into 3 AI controllers: chat, generateItinerary, generatePackingList

- Uses existing AIUsageLog telemetry to count recent calls; no new DB table

- Pro users and trial-active users bypass entirely

## 9. Trial-end reminder email cron

Today the 7-day trial expired silently — users discovered it only by hitting a paywall. Now we send a gentle email 24 hours before trialEndsAt.

- New User.trialEndEmailSentAt field (handwritten Prisma migration applied)

- New cron endpoint GET /api/v1/internal/cron/trial-ending — guarded by X-Cron-Secret header check

- CRON_SECRET env var added to .env (32+ random chars)

- Email template uses founder rate inline for founders, regular rate otherwise; founder voice; warm reply-to support@roamready.ai

- Endpoint verified working via curl: returns {sent: 0, skipped: 0, errors: []} when no users in window

- Wrong-secret test confirms 401 Unauthorized response

- TODO: wire this endpoint to an external hourly scheduler (Vercel Cron, GitHub Actions, or cron-job.org)

## 10. ToS Founding Member Pricing clause

Added a new section to the Terms of Service that codifies the founder pricing rules. Three paragraphs in plain English covering:

- 30-day window from public launch

- Founder rate locked for as long as subscription remains continuously active

- Cancel + rejoin = forfeit founder rate, billed at then-current standard pricing

- RoamReady reserves right to extend the founder window

- Wording matches the tooltip on the "Lifetime founder rate" badge on the pricing page

## 11. Disposable email blocklist

- New server/src/utils/disposableEmails.ts with ~60 known throwaway domain Set

- Wired into both signup paths: email/password register + Google OAuth

- Rejected signups get 400 INVALID_EMAIL_DOMAIN with a friendly "use a real email" message

- Covers: mailinator family, guerrillamail family, yopmail variants, 10/20-minute mail services, trashmail, dispostable/getnada/spamgourmet/harakirimail/maildrop/burner-mail

- Easy to extend — append domain to the Set and restart backend

# Decisions locked today

- Pricing structure: Free + Pro only. Pro+ deferred until there are real premium features to put behind it.

- Pro Annual: $89.99/year (17% off) — industry standard, not the previous 35%.

- Founder cutoff: First 30 days post-launch. Placeholder date 2026-12-31 in code; updates to launch_date + 30 on launch day.

- Founder rates: $7.99/mo or $69.99/yr, locked for life as long as subscription stays continuously active.

- Founder rate forfeit: Cancel + rejoin later = pay then-current standard rate. Codified in ToS.

- Existing test users: No backfill — they stay non-founders. Fresh test accounts will demonstrate founder flow.

- Free + Pro card features: Both cards show the same 10 items. Trial badge + section context tell the user which tier gets them when.

- Email verification: Decision made to ship it before launch. Implementation deferred to tomorrow morning fresh.

- Pricing visuals: Pro card = Sunset Gold border + gold CTA. Free card = RV Blue border + blue CTA. Both solid-filled CTAs in their tier color.

- AI abuse cap: 30 calls per 24h for non-paying users. NOT advertised in FEATURE_GATES. Pure cost-protection layer.

# Pre-launch backlog — what's left

## Top priority — tomorrow morning

- Email verification flow (~3-4 hrs, deferred from today). Standard pattern: signup creates user with emailVerified=false, Resend sends magic link, 24-hour grace window where user can use the app, then "verify your email" screen blocks further use until clicked. Google OAuth users bypass entirely (Google already verified them). Defended against: trial farming, typo'd emails locking out paying customers, broken password reset flows.

## High priority — this week

- Reservation honesty pass (~1 day, CRITICAL pre-launch). Today's pricing copy fix on "Campground booking" → "Save campground booking info" is honest about the marketing claim, but the in-app flow still has "Reserve" buttons that fake bookings. Phase 1: rename buttons everywhere, add reservationUrl to Campground model, open URL in new tab, modal becomes "I booked it — confirmation #?". Phase 2 post-launch: Campspot or Hipcamp partnership API for real bookings.

- Travel Party feature (in progress, status unclear). Schema landed; UI + AI prompt integration possibly partial. Confirm completion status before launch.

- Wire cron scheduler (~30 min). Trial-ending email endpoint is built and tested but needs an external hourly trigger. Options: Vercel Cron / GitHub Actions schedule / cron-job.org. Pick one and configure.

## Medium priority — pre-launch or shortly after

- Journal photo upload decision (strategic). Photos don't work currently. Decision: (a) build proper upload with storage + UI + thumbnails + EXIF privacy, or (b) drop in-journal photos and pivot to linking external sources (Yelp, Facebook, Instagram, Google Photos). Pricing card no longer claims this feature, so it's no longer blocking — but a real decision needs to be made.

- Free CTA UX for authed users (small). Logged-in user clicking "Get started" goes to /signup which redirects them away — dead-end UX. Either hide the Free card for authed users or change CTA to a "your current plan" disabled state.

- AI cap UX surfacing (small). Server returns 429 with code DAILY_LIMIT cleanly, but client currently shows a generic error toast. Need a one-line branch in the chat error handler to show the upgrade-to-pro modal instead.

- Wording consistency in in-app surfaces (small). NotificationSettingsPage still says "Weather alerts" — pricing copy says "Weather forecasts along route". Same for PaywallModal FEATURE_LABELS. ~5-min copy lint pass.

## Lower priority — post-launch polish

- Shared transactional email helper (sendTransactional in services/email.ts) — three controllers have inline Resend templates now

- Extract .btn-tier-cta shared class — both Free CTA and Pro CTA inline their solid-fill styling

- GPS-triggered trip completion (geofence "Made it home?" prompt) — web-only caveat, true background needs native app

- Admin AI usage view — wait for AIUsageLog to accumulate real data

- iOS Safari zoom-stuck bug — intermittent, needs Mac+iOS Web Inspector

- TripSummaryPage → TripItineraryPage rename — naming debt

- PaywallModal portal-loading visual feedback (spinner during redirect)

- Invoices fetch optimization for FREE users (skip unnecessary API call)

- PROPLUS env vars in user .env (harmless leftovers — can be deleted manually anytime)

- Periodic refresh of disposable email domains from canonical GitHub repo

# File paths & project locations

## Project structure

- Project root: C:\Users\aylie\roamready

- Frontend (client): C:\Users\aylie\roamready\client — Vite, port 3000

- Backend (server): C:\Users\aylie\roamready\server — Express, port 3001

- PostgreSQL: Docker, port 5432

- Redis: Docker, port 6379

- Master .env: C:\Users\aylie\roamready\.env (root)

- GitHub: Benny60-Dev/roamready

## Batch files at project root

- start-roamready.bat — daily session start (Docker + 3 cmd windows + browser)

- stop-roamready.bat — end of day cleanup

- save-progress.bat — git add + commit + push after every win

- restart-dev.bat — kills ports 3000/3001 and relaunches (EADDRINUSE recovery)

## Stripe CLI tunnel

Must be restarted at the start of each session:

cd C:\Users\aylie\roamready\stripe-cli

.\stripe.exe listen --forward-to localhost:3001/api/v1/subscriptions/webhook

Copy the new whsec_* into .env as STRIPE_WEBHOOK_SECRET, restart backend.

## Stripe Dashboard state (Test mode)

- RoamReady Pro product (prod_UMMBQfD1gWKT5l) — active, 4 active prices

- Pro Monthly $8.99 — Default (regular)

- Pro Annual $89.99 — Active (regular, NEW today)

- Pro Founder Monthly $7.99 — Active (price_1TVktyIXRVOMP7zwDF1oX8C1)

- Pro Founder Annual $69.99 — Active (price_1TVkw5IXRVOMP7zw051QCYEg)

- Old Pro Annual $69.99 — Archived (had 4 test subscribers, kept for history)

- Pro+ product + 2 prices — Archived (Pro+ tier removed today)

## Test accounts in DB

- momann@gmail.com — isOwner=true (admin bypass)

- momannexpired@gmail.com — seeded expired-trial account

- Plus 2 other test users (all FREE tier, founderPricing=false)

## Key env vars (in .env at root)

- STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET

- STRIPE_PRO_MONTHLY_PRICE_ID, STRIPE_PRO_ANNUAL_PRICE_ID

- STRIPE_PRO_FOUNDER_MONTHLY_PRICE_ID, STRIPE_PRO_FOUNDER_ANNUAL_PRICE_ID

- VITE_STRIPE_PRO_MONTHLY, VITE_STRIPE_PRO_ANNUAL

- VITE_STRIPE_PRO_FOUNDER_MONTHLY, VITE_STRIPE_PRO_FOUNDER_ANNUAL

- CRON_SECRET (32+ chars, for /api/v1/internal/cron/trial-ending)

- ANTHROPIC_API_KEY, GOOGLE_CLIENT_ID, DATABASE_URL, JWT_SECRET

## Files touched today (high-traffic areas)

- client/src/pages/PricingPage.tsx — restructured multiple times

- client/src/components/feedback/PaywallModal.tsx — synced with PricingPage

- client/src/pages/profile/BillingPage.tsx — subtext fix, label changes

- client/src/config/pricing.ts (NEW) — shared PRO_FEATURES constant

- client/src/store/authStore.ts — FEATURE_GATES cleanup

- client/src/types/index.ts — SubscriptionTier union, User type

- server/src/controllers/auth.ts — register/login response shapes, signup founderPricing hook

- server/src/controllers/subscriptions.ts — checkout founder logic, webhook race fix

- server/src/controllers/users.ts — passwordHash strip

- server/src/controllers/ai.ts — daily AI cap

- server/src/controllers/cron.ts (NEW) — trial-end reminder endpoint

- server/src/controllers/admin.ts — Pro+ removal

- server/src/middleware/auth.ts — FEATURE_GATES cleanup

- server/src/services/passport.ts — Google OAuth founderPricing hook

- server/src/utils/disposableEmails.ts (NEW) — blocklist

- server/src/config/founderPricing.ts (NEW) — FOUNDER_CUTOFF_DATE + helper

- server/src/routes/internal.ts (NEW) — cron route mount

- server/src/index.ts — STRIPE_REQUIRED list, internal router mount

- prisma/schema.prisma — SubscriptionTier enum, founderPricing field, trialEndEmailSentAt field

- 3 new Prisma migrations under prisma/migrations/

- client/src/pages/TermsOfServicePage.tsx — Founding Member Pricing clause

# Launch day reminder

When you set a real launch date, update FOUNDER_CUTOFF_DATE in:

server/src/config/founderPricing.ts

Change the placeholder '2026-12-31T23:59:59Z' to (launch_date + 30 days). One-line edit, one commit, deploy. Founder window starts the day you launch and ends 30 days later.

# Copy & paste this into tomorrow's chat

Paste this as your first message in the new chat to spin up tomorrow with full context:

RoamReady Build Day — Monday, May 11, 2026.

Yesterday (Sun May 10) was a major pricing-and-launch-prep day. Shipped roughly 18 commits closing out the pricing audit response in full:

- Pro+ tier removed entirely (code + Prisma migration + Stripe Dashboard)

- Pro Annual repriced from $69.99 to $89.99 (industry-standard 17% off)

- Founder pricing layer implemented end-to-end: User.founderPricing boolean, 30-day cutoff (placeholder 2026-12-31 in config/founderPricing.ts), $7.99/mo + $69.99/yr locked-in for first 30 days post-launch

- BillingPage subtext bug fixed + Stripe webhook race hardened

- Security hardening: passwordHash stripped from 3 leaky endpoints (auth/me, users/me GET + PUT)

- Premium-feel pricing card visuals: Pro card 2px Sunset Gold border + gold CTA, Free card 2px RV Blue border + blue CTA, clear Monthly/Annual toggle state

- Full pricing copy honesty pass: Free card mirrors Pro features, dropped misleading wording ("Military campground access", "Weather alerts", "Trip journal with photos"), centralized PRO_FEATURES into client/src/config/pricing.ts

- AI abuse cap (30 calls/24h for non-paying users, server-side, not advertised)

- Trial-end email cron endpoint at /api/v1/internal/cron/trial-ending (CRON_SECRET in .env, needs external hourly scheduler wired)

- ToS Founding Member Pricing clause added

- Disposable email domain blocklist (~60 domains) on both signup paths

- "Most popular" badge and "Membership auto-apply" vapor feature both removed

- All Pro+ FEATURE_GATES entries pruned (offlineAccess, multipleRigProfiles, familyAccount, prioritySupport, rvRecallAlerts, costAnalytics, unlimitedJournal)

TODAY'S TOP PRIORITY: Email verification flow (deferred from yesterday because it deserves rested attention — touches signup + login + every authed page).

Design already discussed:

- Signup creates user with emailVerified=false, Resend sends magic link immediately

- 24-hour grace window: user can log in and use the app without verifying

- After 24h grace, restrict to "Please verify your email" screen with resend button

- Verification link works forever (no expiry); flag flips on click

- Google OAuth users skip verification entirely (Google already verified)

After email verification ships, the remaining critical pre-launch item is the Reservation Honesty pass (~1 day): rename "Reserve" buttons everywhere to "Book at [name]", add reservationUrl to Campground model + backfill, open URL in new tab, modal becomes "I booked it — confirmation #?". Today's wording fix on the pricing card was honest about the marketing claim, but the in-app booking flow still fakes reservations and that's the bigger problem.

Standing context: Plan mode OFF in Claude Code. Project root C:\Users\aylie\roamready. Frontend port 3000, backend port 3001. Master .env at project root. Stripe CLI tunnel needs to be started fresh each session.

Yesterday's full recap: roamready-recap-2026-05-10.docx