RoamReady — Session Recap

Monday, May 11, 2026

# Headline

Huge day. 11 shipped items, two production-class security catches surfaced and fixed mid-flight, a full feature rollout end-to-end, a complete pre-launch cleanup of a feature that was thought to still be in progress, and a security baseline upgrade. Pre-launch backlog meaningfully shorter than it was at 9am.

Today's hero feature: email verification, end-to-end (Phases 1, 2, 3a, 3b). New users get a verification email on signup, have a 1-hour grace window with a persistent banner, and get hard-gated full-page after that until they verify. Owner accounts and Google OAuth users bypass entirely. Server-side middleware enforces it on 14 gated route groups so the gate is bypassable from neither the frontend nor curl/DevTools.

Today's hidden wins: discovered the entire Reservation Honesty pass was already shipped (memory was wrong by ~1 day of work) — finished the three loose ends instead. Caught a token leak in /auth/me mid-Phase-3 and patched it. Discovered the password validator was missing entirely and built it (10-char minimum + breach-list, now backed by SecLists 10K).

# What shipped today

## 1. Phase 1 email verification (backend foundation)

- Prisma schema: emailVerified, emailVerificationToken, emailVerificationSentAt fields

- Migration applied; all existing users start emailVerified=false (no backfill to true)

- Resend SDK wired via services/emailVerification.ts (from address: noreply@send.roamready.ai — verified domain)

- POST /api/v1/auth/resend-verification (auth-required, 60-second cooldown)

- GET /api/v1/auth/verify-email?token=… (public, one-time-use, never expires)

- Server boot check now requires RESEND_API_KEY in production (warn-only in dev)

- Uses CLIENT_URL for link building (matches existing email controllers — no new env var)

- Verified end-to-end via curl: 200/429/404 paths all working, real email delivered to inbox

## 2. Phase 2 email verification (signup hooks + auth response shapes)

- Email/password registration auto-fires verification email (fire-and-forget, signup doesn't block on Resend)

- Google OAuth signup stamps emailVerified=true immediately (Google already vouched)

- Edge case wired: existing email/password user signing in via Google with same email auto-flips emailVerified=true

- emailVerified now included in register, login, /auth/me response shapes (frontend reads this in Phase 3b)

- Verified end-to-end: fresh signup gets emailVerified:false, login/me return it consistently

## 3. Security regression catch + fix (token leak)

Mid-Phase-3a testing surfaced that GET /auth/me was leaking emailVerificationToken and emailVerificationSentAt in the response. Same class of bug as yesterday's passwordHash leak fix.

- Both fields stripped from /auth/me, /users/me GET, /users/me PUT via destructure-and-strip pattern (matches existing passwordHash strip)

- Two-layer grep audit confirmed zero remaining emailVerification* references inside any res.json() call

- Register + login responses confirmed already clean (they hand-pick fields)

- Importance: if the token leaked, anyone with DevTools or access to the auth store could auto-verify any account without opening the email — defeats verification entirely

## 4. Phase 3a email verification (server middleware + grace period)

- New middleware: server/src/middleware/requireVerifiedEmail.ts

- Logic: isOwner bypass → emailVerified bypass → within 1h of createdAt allow → otherwise 403 EMAIL_VERIFICATION_REQUIRED with graceExpiredAt timestamp

- Wired into 14 router-level mounts: admin, ai, bookings (later decommissioned), campgrounds, feedback (selective), journal, maintenance, notifications, resources, sessions, subscriptions, trips, users (selective), weather

- Verification-exempt endpoints: auth flow + /auth/me + /users/me + /auth/resend-verification + /auth/verify-email

- createdAt now exposed in register + login responses (Phase 3b frontend needs it)

- Helper script: server/scripts/expire-grace-period.js — shifts a user's createdAt 2h back so testing doesn't require waiting an hour

- Verified via 5 curl tests: in-grace 200, over-grace 403 with structured error body, /auth/me still works over-grace, /resend-verification still works over-grace, verified user bypass clean

## 5. Phase 3b email verification (frontend banner + hard-gate)

- Auth store: isVerified() / isInGracePeriod() / isPastGracePeriod() derived selectors + computeGracePeriodMsRemaining() helper

- VerificationBanner component — persistent strip below the sunset gradient, RV Blue tint, mail icon, 30-second countdown ticks, inline Resend button with 429 cooldown surfacing

- EmailVerificationGate component — full-page takeover, RoamReady wordmark + 2px RV Blue card, Sunset Gold Resend CTA + 'I just verified — refresh' link + Contact support + Sign out

- /verify-email public route (VerifyEmailPage.tsx) — loading / success / failure states, dev-mode StrictMode double-mount guard via useRef

- Wired into the authed app shell — banner in AppLayout, gate replaces shell when past grace

- Timezone bug from Phase 3a fixed: pg's OID-1114 parser was reading timestamp-without-tz as local time. Fix scoped to the test script (Prisma was already correct); script now forces TZ=UTC and overrides the pg parser

- Browser-verified end-to-end: signup → banner with countdown → expire grace → gate takeover → resend → email arrived (Gmail) → magic link click → /verify-email success → dashboard

## 6. Password validation audit

Discovered during Phase 3b testing that the signup form accepted 'Tanerite' (8-char dictionary word). Audit found zero server-side password validation anywhere.

- Policy locked: 10+ characters, no character-class requirements (NIST modern guidance), reject against ~10,000 most-common-leaked-passwords list, no max length, reject empty/whitespace-only

- server/src/utils/passwordPolicy.ts — single validatePassword() function with per-case error messages

- server/src/utils/commonPasswords.ts — curated ~1,800 entries from RockYou/Adobe/SecLists/NordPass/Hive 2024 (later upgraded — see item 11)

- Applied at register and resetPassword endpoints (only password-write sites — investigation confirmed no profile password-change endpoint exists)

- Client mirrored on signup + reset password pages (length + empty check; breach-list never shipped to client)

- ResetPasswordPage previously caught ALL errors under 'Invalid or expired reset link' wording — fixed so INVALID_PASSWORD messages surface properly

- Verified via 4 register-endpoint curls (length error / breach error / Tanerite caught / valid passphrase succeeds)

## 7. User cleanup script + DB reset

- server/scripts/cleanup-test-users.js — reusable, hardcoded KEEP_EMAILS at top, case-insensitive matching, typed DELETE confirmation required, Prisma deletes respect schema cascade rules

- Cascade-deleted 6 test accounts (and their owned Rig/Trip/Stop/Booking/TravelProfile/Notification/Membership/PlanningSession/AIUsageLog/TravelParty rows)

- Flipped emailVerified=true on the 4 keep accounts: momann@gmail.com (owner), momannexpired@gmail.com (expired Pro trial), Cindy@roamready.ai (active Free trial), bmolini@yahoo.com (verified real-Yahoo)

- Net: DB went from 10 mixed-state users to 4 known-good keep accounts

- Stripe sandbox cleaned to match — 9 orphan customer records deleted manually, 4 kept aligned with DB plus Stripe's seed test customer (Jenny Rosen)

## 8. Help/Support page

- Audit first surfaced the page already existed (intro/FAQs already on-brand), just hidden behind PrivateRoute and missing two FAQs

- Moved /help to public route — logged-out users can read it (mirrors /verify-email pattern; standalone layout)

- Voice swept: entire page now in 'we' voice (page had been first-person singular under 'Hey, I'm Benny…'). Cindy is a co-owner; 'we' voice acknowledges that without naming names publicly

- Intro replaced wholesale to acknowledge both founders without naming them

- New FAQ: 'Why do I need to verify my email?' (covers today's feature)

- New FAQ: 'Can I use RoamReady offline?' (sets expectations for mobile-app questions)

- Photo-upload disclosure added to known-issues section

- Footer changed from 'Last updated: May 2026' to 'RoamReady · Built by RVers, for RVers · Mesa, AZ'

- Intentional carve-out: the existing 'Why doesn't Reserve actually book my campsite?' FAQ stayed singular voice — flagged for next-session rewrite (which happened later in this same session — see item 10)

## 9. Audit: Reservation Honesty pass (turned out to be ~95% done)

Memory file claimed Reservation Honesty was ~1 day of remaining work. Audit before the build confirmed: button rename complete, URL flow complete, 'Record confirmation #' inline form complete. Only loose ends were a stale FAQ title, ~187 lines of dead modal code, and a phantom POST /api/v1/bookings endpoint.

- Lesson worth keeping: run a read-only audit before writing a build prompt on anything sized > 1 hour. Avoids chasing ghosts. Memory drifts.

## 10. Reservation Honesty cleanup (three loose ends closed)

- Commit 670cb09: Help FAQ title rewritten from 'Why doesn't "Reserve" actually book my campsite?' → 'How does booking work?'. Body voice-swept to 'we'. Closes the carve-out from item 8.

- Commit 938070c: Removed dead fake-reservation code from TripBookingPage.tsx — ReservationConfirmModal component (~135 lines), handleBook, handleConfirmAlt, pendingAlt state, onReserve props on both card components, parent-side wiring. Net: −187 lines, +2 trimmed imports. Typecheck clean.

- Commit 2421018: Decommissioned POST /api/v1/bookings entirely. Investigation revealed it never had a real Booking Prisma model behind it — the controller wrote to Stop rows, duplicating what PUT /api/v1/trips/:tripId/stops/:stopId already does (via tripsApi.updateStop). Option A executed: deleted route + controller + bookingsApi client export. No DB migration needed (no model to drop, no inbound FKs).

## 11. SecLists 10K password list swap

- Replaced the curated ~1,800-entry common-passwords list with the canonical SecLists '10k-most-common.txt'

- Build-time fetch script: server/scripts/build-common-passwords.js — fetches from raw.githubusercontent.com, lowercases / trims / dedupes, asserts ≥9,500 entries, writes the .ts file

- Header comment in generated file documents source URL, fetch UTC timestamp, entry count, and refresh instructions

- Net: ~1,800 → 10,000 entries, 105 KB on disk, server-side only (no client bundle impact)

- Notable: SecLists renamed the file ('10-million-password-list-top-10000.txt' → '10k-most-common.txt') sometime recent; script handles this via a single SOURCE_URL constant

- Smoke-tested: Tanerite still 400-length, '1234567890' (in new list) 400-breach, 'correcthorsebatterystaple' 201-success

# Decisions locked today

- Email verification: 1-hour grace window starting from createdAt (was discussed as 24h — Benny picked tighter for forcing-function reasons)

- Email verification gate UX: persistent (non-dismissable) banner during grace, full-page hard-gate after grace

- Email verification cross-device sync: manual 'I just verified — refresh' button (not polling) — simpler v1, no traffic cost

- Existing users on DB at the migration moment all started emailVerified=false (force-flow on existing accounts during testing; not backfilled to true)

- Password policy: 10-char minimum + breach-list (not character-class rules). Server-side validation is the source of truth; client mirrors for UX only

- Password breach list: SecLists 10K is canonical. Refresh path is documented in the build script header

- Help page voice: 'we' throughout. Cindy is a co-owner; 'we' acknowledges that without naming names

- Reservation Honesty: bookingsApi endpoint deleted entirely (not deprecated). Booking model never existed in Prisma anyway — was always writing to Stop

- Stripe orphan customers: deleted manually (sandbox uses 'Delete' button; live mode would be archive only)

- Test account keep list: 4 accounts (momann/momannexpired/Cindy/bmolini) representing every state we'd want to test (owner, expired Pro, active Free trial, verified real-Yahoo)

# File paths & project locations

### Project root + dev environment

C:\Users\aylie\roamready

- Frontend: client/ — Vite + React + TypeScript, port 3000

- Backend: server/ — Express + Prisma + PostgreSQL, port 3001

- Postgres + Redis via Docker (ports 5432 + 6379)

- Master .env at project root

- GitHub: Benny60-Dev/roamready

### Key files touched today

- server/src/services/emailVerification.ts (new) — Resend SDK wrapper, token generation, send function

- server/src/controllers/emailVerification.ts (new) — resend + verify endpoints

- server/src/middleware/requireVerifiedEmail.ts (new) — the gate

- server/src/utils/passwordPolicy.ts (new) — validatePassword()

- server/src/utils/commonPasswords.ts (new, then regenerated) — 10K SecLists Set

- server/src/controllers/auth.ts — register hook, login response shape, getMe strip, password validation on register + reset

- server/src/controllers/users.ts — getMe/updateMe strip (passwordHash + emailVerificationToken + emailVerificationSentAt)

- server/src/services/passport.ts — Google OAuth emailVerified handling + edge case for email/password→Google auto-verify

- server/src/middleware/auth.ts — extended requireAuth select clause for emailVerified, isOwner, createdAt

- server/src/routes/* — requireVerifiedEmail wired into 14 routers (now 13 after bookings deletion)

- server/src/routes/bookings.ts + server/src/controllers/bookings.ts — DELETED in Reservation Honesty cleanup

- server/src/index.ts — RESEND_API_KEY boot check, bookings router unmount

- server/scripts/expire-grace-period.js (new) — test helper, shifts createdAt backward + forces TZ=UTC fix

- server/scripts/cleanup-test-users.js (new) — reusable user cleanup with KEEP list + DELETE confirmation

- server/scripts/build-common-passwords.js (new) — regenerates commonPasswords.ts from SecLists

- client/src/store/authStore.ts — isVerified/isInGracePeriod/isPastGracePeriod selectors + computeGracePeriodMsRemaining helper

- client/src/components/auth/VerificationBanner.tsx (new) — persistent banner during grace

- client/src/components/auth/EmailVerificationGate.tsx (new) — full-page takeover past grace

- client/src/pages/VerifyEmailPage.tsx (new) — /verify-email landing page with StrictMode guard

- client/src/layouts/AppLayout.tsx — banner inserted below sunset gradient

- client/src/App.tsx — /verify-email + /help moved to public routes, gate wired at PrivateRoute level

- client/src/pages/HelpPage.tsx — voice sweep + 2 new FAQs + footer + FAQ title fix

- client/src/pages/auth/SignupPage.tsx + ResetPasswordPage.tsx — bumped client-side minLength to 10, surface server INVALID_PASSWORD messages

- client/src/pages/trips/TripBookingPage.tsx — 187 lines of dead reservation modal removed

- client/src/services/api.ts — bookingsApi export removed

- prisma/schema.prisma — 3 new User fields (emailVerified, emailVerificationToken, emailVerificationSentAt)

- prisma/migrations/* — 1 new migration: add_email_verification_fields

### Production support email + delivery

- Customer-facing: support@roamready.ai (Help page mailto)

- From address on outgoing: noreply@send.roamready.ai (Resend domain verified)

- Resend dashboard: resend.com — accessible via Anthropic founder login (confirmed working today)

### Batch files (unchanged)

- start-roamready.bat (daily start)

- stop-roamready.bat (end of day)

- save-progress.bat (run after every win to commit + push)

- restart-dev.bat (tsx hiccups / EADDRINUSE only)

# Test accounts (post-cleanup)

### Database state — 4 accounts, all emailVerified=true

- momann@gmail.com — Benny Molini — FREE — isOwner=TRUE — founderPricing=false — owner bypass applies (gate never fires)

- momannexpired@gmail.com — Expired Tester — PRO — trial ended Apr 25 — tests 'expired Pro' state

- Cindy@roamready.ai — Cindy Martin — FREE — trial active through May 13 — tests 'active Free trial' state

- bmolini@yahoo.com — Yahoo Benny — FREE — verified real-Yahoo address (useful for any flow that needs real-inbox round trips: password reset, future re-verification)

### Stripe sandbox state — 4 customers matching DB + 1 Stripe seed (Jenny Rosen)

- Customer cleanup happened post-DB cleanup; no orphans remain

- Subscriptions on momannexpired account: existing Pro test subscription state preserved (used for expired-trial testing)

# Pre-launch backlog (updated)

### Closed today

- Email verification (Phases 1, 2, 3a, 3b) — full feature shipped + browser-verified

- Token leak in /auth/me + /users/me — patched

- Password validation (10-char min + breach list) — built from scratch

- Reservation Honesty pass — was thought to be ~1 day pending, turned out ~95% shipped; finished the 3 loose ends

- Help/Support page — already 70% existed, brought to 100% (public route + new FAQs + voice sweep)

- SecLists 10K password list swap — 5.5x coverage increase, server-side only

- Stripe sandbox cleanup — orphan customers deleted

### Remaining pre-launch — by rough priority

- Travel Party feature (~3–5 hrs) — unified People + Pets section, AI integration. Currently fragmented across Profile, Travel Style, Emergency Contact

- PDF lazy-load (~45–90 min) — bundle weight reduction, flagged as performance concern

- Security hardening on Stop/Trip update body passthrough (~1–2 hrs) — schema-restrict the update payloads

- Admin AI usage view (~1–2 hrs) — AIUsageLog visualization, waits for real data

- Journal photos strategic decision — upload infrastructure vs. external photo linking (deferred, needs decision)

### Lower priority / nice-to-have

- iOS Safari zoom-stuck bug — needs Mac + iOS Web Inspector to diagnose

- TripSummaryPage → TripItineraryPage rename (~30 min, low priority)

- NewTripPage BottomSheet mobile polish (richer build feedback, more visible build errors)

- GPS-triggered trip completion (~2–4 hrs, v2)

- Unbook UX edge cases on CompactAltCard + per-stop Itinerary (waiting for user signal)

### New items surfaced today

- AppLayout-accepts-children refactor (~15 lines) — would let /help and future static pages render WITH app chrome for authed users while staying public. Low priority.

- FeedbackModal retirement — Help page mailto kind of supersedes the /feedback route. 3-file removal. Not urgent.

- Banner-to-gate auto-transition at the moment grace expires — currently requires page reload or navigation. Acceptable for launch.

- /users/me vs /auth/me consolidation — duplicate endpoints are a latent bug source. Backlog item from prior phases, still standing.

- Existing test accounts have non-policy-compliant passwords (created before today's validator shipped). Acceptable since install base is zero; revisit if real users accumulate before further hardening.

# Commits today (high-level)

- 170435a — Phase 1 email verification (backend foundation)

- 4774b9b — Phase 2 email verification (signup hooks)

- cc68048 — Token leak fix (emailVerificationToken + emailVerificationSentAt stripped)

- b3b22e5 — Phase 3a email verification (middleware + 14 gated routers + helper script + timezone fix)

- 0f73e75 — Phase 3b email verification (frontend banner + gate + verify-email route + auth store derived state)

- a85cdbe — Password validation (10-char + breach list + ResetPasswordPage error-surface fix)

- 42ccb69 — User cleanup script (server/scripts/cleanup-test-users.js)

- 9429f89 — Help/Support page (public route + voice sweep + 2 new FAQs + footer)

- 670cb09 — Reservation Honesty: Help FAQ title rewrite + voice

- 938070c — Reservation Honesty: dead modal code removed from TripBookingPage.tsx

- 2421018 — Reservation Honesty: POST /api/v1/bookings decommissioned (route + controller + client export deleted)

- f5c5a33 — SecLists 10K password list swap (+ build script)

# Notable lessons from today

- Audit before build on anything > 1 hour. The Reservation Honesty audit saved ~6 hours of redoing work that was already shipped. Memory drifts.

- Verify response shapes for sensitive fields after every schema change. The token leak made it to /auth/me because we added the field but didn't audit the response payload.

- Test the rate limit, don't assume it works. Initial Phase 1 test passed length but happened to fire 7 minutes apart — the second request hit a fresh cooldown window. Had to retest with a tighter timing chain to actually prove the guard.

- On Windows, restarting the backend is mandatory after Prisma schema changes. The EPERM DLL lock blocks regeneration while the dev server is running. Stop → npx prisma generate → restart.

- PowerShell isn't bash. `curl` is an alias for Invoke-WebRequest; need `curl.exe` for real curl. `export FOO=bar` doesn't work; use `$env:FOO="bar"`. JSON in `-d` needs `\"` escaped quotes.

- React StrictMode double-mounts effects in dev. For one-time effects (like consuming a verification token), guard with useRef so the second invocation early-returns.

- Postgres + node-pg: 'timestamp without time zone' is read as local time by pg's default OID-1114 parser, while Prisma reads it as UTC. If a script and a controller disagree on what a timestamp means, this is usually the cause. Force TZ=UTC in scripts.

# Copy & paste this into tomorrow's chat

Paste this as your first message in the new chat to spin up tomorrow with full context:

RoamReady Build Day — Tuesday, May 12, 2026.

Yesterday (Mon May 11) was a major pre-launch security + feature day. Shipped 12 commits across 11 distinct items:

- Phase 1 email verification: backend foundation (Resend, schema, verify endpoint, never-expires + one-time-use tokens)

- Phase 2 email verification: signup hooks (email/password + Google OAuth + edge case for E/P→Google auto-verify), emailVerified + createdAt in auth response shapes

- Phase 3a email verification: server middleware + 1-hour grace period + 14 gated routers + helper script (server/scripts/expire-grace-period.js) + timezone fix

- Phase 3b email verification: frontend VerificationBanner + EmailVerificationGate + /verify-email landing page + auth store derived state (isVerified/isInGracePeriod/isPastGracePeriod + computeGracePeriodMsRemaining)

- Security: token leak in /auth/me + /users/me caught mid-flight and patched (emailVerificationToken + emailVerificationSentAt stripped via destructure-and-strip, matches passwordHash pattern from yesterday)

- Password validation built from scratch: 10-char minimum + breach-list check, server-side enforced at register + reset, client mirrors length/empty checks. Closed the Tanerite bug.

- SecLists 10K password swap: server/scripts/build-common-passwords.js regenerates from canonical SecLists URL; server/src/utils/commonPasswords.ts now has 10,000 entries (up from ~1,800)

- Help/Support page: moved /help to public route, voice swept to "we" throughout, 2 new FAQs (email verification + offline), photo-upload disclosure, footer changed to "RoamReady · Built by RVers, for RVers · Mesa, AZ"

- Reservation Honesty AUDIT discovered the feature was ~95% shipped — finished the 3 loose ends: Help FAQ title rewrite ("How does booking work?" + "we" voice), removed 187 lines of dead ReservationConfirmModal code from TripBookingPage.tsx, decommissioned POST /api/v1/bookings entirely (no Prisma model existed — controller was duplicating Stop logic)

- User cleanup: server/scripts/cleanup-test-users.js (reusable, KEEP list at top, typed DELETE confirmation). DB reset to 4 known-good accounts: momann@gmail.com (owner), momannexpired@gmail.com (expired Pro trial), Cindy@roamready.ai (active Free trial), bmolini@yahoo.com (verified real-Yahoo). All emailVerified=true.

- Stripe sandbox cleaned to match — 9 orphan customers deleted, 4 kept aligned with DB plus Jenny Rosen seed.

Memory now updated to reflect: Reservation Honesty is DONE, email verification is DONE, password validation is DONE, Help page is DONE. Pre-launch backlog significantly shorter.

TODAY'S CANDIDATE PRIORITIES (rough size — pick based on energy):

1. Travel Party feature (~3-5 hrs) — biggest remaining UX integrity item. Unified People + Pets section, AI integration. Currently fragmented across Profile, Travel Style, Emergency Contact.

2. Security hardening on Stop/Trip update body passthrough (~1-2 hrs) — schema-restrict the update payloads to known-safe fields. Lessons from yesterday's token leak still fresh.

3. PDF lazy-load (~45-90 min) — bundle weight reduction. Performance pre-launch concern.

4. Journal photos strategic decision — upload infrastructure vs. external photo linking. Deferred from May 10; needs Benny's call before building either path.

5. Admin AI usage view (~1-2 hrs) — AIUsageLog visualization. Waits for real data anyway.

Worth running an audit-first on items 2 and 3 before building (audit-first saved ~6 hrs yesterday).

Lower-priority backlog (not for today unless something opens up):

- iOS Safari zoom-stuck bug (needs Mac + iOS Web Inspector)

- TripSummaryPage rename (~30 min, low priority)

- NewTripPage BottomSheet mobile polish

- GPS trip completion (v2)

- AppLayout-accepts-children refactor (low priority)

- FeedbackModal retirement (low priority)

- /users/me vs /auth/me consolidation (latent bug source)

Standing context: Plan mode OFF in Claude Code. Project root C:\Users\aylie\roamready. Frontend port 3000, backend port 3001. Master .env at project root. Test account keep list: 4 accounts post-yesterday cleanup. PowerShell uses curl.exe not curl; $env:FOO="bar" not export FOO=bar; JSON needs \" escaping in -d args. Stripe CLI tunnel needs to be started fresh each session.

Yesterday's full recap: roamready-recap-2026-05-11.docx

End of recap.