RoamReady Build Day Recap

Monday, May 19, 2026

12 wins shipped • 13 commits on main • Pre-launch hardening pass

# TL;DR

Started as a single "fix what Cindy reported on screenshot" task. Expanded into a comprehensive pre-launch trust-and-polish pass that:

- Shipped Travel Party v1 end-to-end (biggest UX integrity item from the May 11 backlog)

- Closed the body-passthrough security gap on maintenance.ts

- Killed the Modify AI hallucination loop with a real shift_trip_dates tool

- Fixed the timezone display bug that was showing dates one day off

- Caught TWO trust-breaking UI elements (notifications page + bell icon) and hid them before users see them

- Untangled a Claude Code worktree merge mess mid-session and locked in a permanent rule so it doesn't happen again

12-hour shipping day. Zero production incidents (you're not in production yet). Two big architectural patterns set in memory for future Benny.

# Today's wins

|  | What shipped | Status |
| --- | --- | --- |
| 🛡 | Maintenance.ts security hardening — closed body-passthrough vuln | SHIPPED |
| 🎯 | Travel Party v1 — unified People + Pets management | SHIPPED |
| ✅ | PDF lazy-load verified (already done from prior session) | VERIFIED |
| 👤 | Cindy@roamready.ai upgraded to full owner access | DB CHANGE |
| 🐛 | ChatInput min-w-0 — text box no longer clipped on narrow panels | SHIPPED |
| 🛠 | shift_trip_dates Modify AI tool + defensive default branch | SHIPPED |
| 📅 | Null-startDate handling for shift (derives from stop dates) | SHIPPED |
| 🌍 | Timezone date display fix (Option A — UTC accessors) | SHIPPED |
| 📱 | Modify AI panel mobile UX — inset between chrome | SHIPPED |
| 🔕 | Notifications settings page hidden from Profile nav | SHIPPED |
| 🔔 | Bell icon hidden from AppLayout header | SHIPPED |
| 🔧 | start-roamready.bat race condition fix (backend head start) | SHIPPED |
| 🧠 | Claude Code auto-merge standing rule added to memory | PROCESS |

# Feature details (in shipping order)

## 1. Maintenance.ts security hardening

Commit: 13f2210 (within e95e5f4 merge)

The audit identified a raw data: req.body passthrough on POST/PUT maintenance routes. A client could re-parent maintenance items onto another rig (cross-user theft), spoof OVERDUE status (poison or hide dashboards), stamp arbitrary timestamps, or mirror stale currentMiles.

Fix:

- Added server/src/schemas/maintenance.ts with strict() Zod schemas matching the Trip/Stop/Membership pattern

- Omitted server-only fields: id, rigId, status, currentMiles, createdAt, updatedAt

- Wired validateBody() into both routes

- updateItem now uses MaintenanceItemUpdateInput type assertion (parsed/stripped body)

Status field was the key call: server-computed by computeStatus() on every read and reset by logService — allowing client writes would silently get clobbered or spoof the dashboard.

## 2. Travel Party v1

Commit: e95e5f4 (merge of 13f2210)

Phase A scaffolding (schema, backfill, AI plumbing) was already merged. This session finished it: CRUD API, response hydration, trip-creation cloning, and the UI.

Backend:

- server/src/schemas/travelParty.ts — strict() Zod schemas with all real Prisma fields (dormant AI fields stay writable via API)

- server/src/controllers/parties.ts — shared assertPartyOwned helper, cross-party id smuggling protection

- Routes mounted at /api/v1/users/me/parties (party-level + people + pets CRUD)

- parties hydrated in both /auth/me and /users/me (with people + pets nested)

- createTrip clones default party → trip.party at creation, wrapped in try/catch (trip create never fails on party clone hiccup)

Frontend:

- New /profile/party page mirrors the Rig page pattern (dedicated route, inline forms, local useState, no store)

- Link card on Profile page between Rig & Vehicle and Travel Style

- v1 lean form fields: People = name + role; Pets = type + name

- Dormant AI fields (age, dietaryNotes, weightLbs, leashTrained, etc.) stay in schema/AI but NOT in v1 UI

Phase B deferred:

- AccessibilityPage per-person migration

- Dormant AI field UI surfacing

- Per-trip party override UI (the per-trip clone hook is built but there's no editor)

- "Relationship to user" field

- Legacy field cleanup (Phase C — separate session)

## 3. shift_trip_dates Modify AI tool

Commits: 0323330, 7a87a85 (merges 5485863 + a754df0)

Cindy reported the AI claiming to change trip dates but the itinerary never updated. Audit revealed: the AI literally had no tool to change dates. It was emitting natural-language confirmations while the apply switch silently no-op'd.

Fix (in two commits):

- Built shift_trip_dates action in the <modify> tag pattern (matches existing 4 actions)

- New POST /api/v1/trips/:id/shift-dates endpoint with transactional handler that shifts Trip.startDate, Trip.endDate, and all Stop arrival/departure dates by the same delta

- TripShiftDatesSchema (Zod strict) + validateBody

- System prompt updated with new action documentation + Today: line so the AI can resolve relative phrases

- Frontend confirmation card preview: "Shift trip to start on X. All N stops will move Y days later. Trip length stays the same."

- Apply button is action-aware via getApplyButtonLabel helper

- applyModification converted from if/else to switch with defensive default: throw — surfaces a clean error bubble for any future hallucinated action. Permanently prevents silent no-op success.

Follow-up commit (7a87a85):

- Discovered Trip.startDate is reliably null in this codebase by design — stops are the canonical source of truth

- Handler now derives the anchor from stops[0].arrivalDate (or first stop with non-null arrivalDate)

- Modify-mode system prompt also updated to use stop dates when Trip.startDate is null — so the AI sees the same dates the user sees on screen

## 4. Timezone date display fix

Commit: f7e5c83 (merge of f039032)

After shift_trip_dates worked, Cindy asked for July 10 but the itinerary showed Day 1 as July 9. Database query confirmed: arrivalDate stored as 2026-07-10 00:00:00 (correct). Frontend was converting UTC midnight to Phoenix local (MST/UTC-7), landing on July 9.

Decision: Option A (frontend-only fix), defer Option B (schema migration to @db.Date) as backlog.

Reasoning: Prisma 6 still returns Date objects for @db.Date columns, so the schema migration alone wouldn't fix the user-facing bug — it would need to be paired with a serialization layer + the same frontend changes Option A requires. Three-layer change, ~14 files, 2-3 hours of risk. Option A is the same user-visible fix for ~30 min of work.

Fix:

- New client/src/utils/dates.ts with parseTripDate() and formatTripDate() helpers

- Helpers use UTC accessors so displayed calendar day matches stored UTC date regardless of viewer's timezone

- Swapped every new Date(stop.arrivalDate) call across ~14 files to use the new helpers

- Cascade-save write path updated to write YYYY-MM-DD strings built from local components — "the date the user sees" round-trips to "the date that gets stored"

## 5. Modify AI panel mobile UX

Commits: 337d629, 51607f5 (merges 7723573 + 29fecdc)

Two issues on phone screenshots: (1) panel covered the AppLayout header (can't reach hamburger/profile), (2) chat input clipped behind bottom nav. Two-commit progression.

First commit (z-50): bumped panel above bottom nav.

Made the input visible but the header issue remained — so:

Second commit (inset between chrome):

- top-0 → top-14 (panel starts below 56px AppLayout header)

- h-[100dvh] removed → bottom-14 md:bottom-0 (sits above mobile bottom nav, extends to bottom on desktop)

- z-50 → z-40 (no longer overlapping chrome, so modals at z-50 stack above panel correctly)

- Side benefit: panel auto-adapts when iOS Safari URL bar shows/hides

- Tradeoff: ~15% less mobile chat real estate vs. accessible global nav. Right call per Benny's screenshots.

## 6. Notifications cleanup (settings page + bell icon)

Commits: a288c34 (settings page), 35cf353 (bell). Merges 45b51cb + 232e804.

Audit revealed: notification settings UI persists toggles but no downstream code reads them. 5 of 6 notification types have no sender code. Push and SMS channels have no provider integration at all. The page also doesn't fetch existing settings on mount — saved toggles silently reset on reload.

Bell in AppLayout header: pure placeholder. No onClick, no panel, no badge. Notification model exists with CRUD endpoints but no producer code creates rows.

Pricing copy and PRO_FEATURES list already use honest "Weather forecasts along route" wording — notifications are NOT a selling point, so hiding both elements doesn't break any marketing promises.

Fix:

- Removed Notifications link card from ProfilePage (kept route registered, kept backend plumbing intact)

- Removed Bell button from AppLayout header (same playbook)

- Left breadcrumb comments at both removal points pointing to restoration recipes

- Pricing/landing copy left untouched ("Weather Alerts" wording deferred to separate copy review — body copy already correctly says "forecasts")

## 7. start-roamready.bat race condition fix

Not committed to git (batch file edit). Fixed locally.

Frontend was launching before backend was listening on port 3001, producing ECONNREFUSED noise in the Vite proxy log on every cold start.

Fix:

- Split the Windows Terminal command into two phases

- Backend tab opens alone first, gets a 6-second head start

- Then frontend + shell tabs open in the same terminal window

- Net startup time is unchanged (~14s) but ECONNREFUSED noise is eliminated

## 8. Cindy account flipped to full owner access

Not a code change — direct DB update against the local dev Postgres.

Changes:

- isOwner: true (bypasses ALL FEATURE_GATES, no expiry, exempt from email verification, exempt from AI cost cap, admin nav visible)

- subscriptionTier: PRO (cosmetic — UI displays "PRO plan" instead of "Free plan"; owner bypass already grants access)

- trialEndsAt: null (silences any "trial expired" UI; she was already past trial end)

- Stripe customerId left intact (real Stripe Customer cus_UT2xK6Pu4sCoIr stays; doesn't fake any subscription state)

# Memory updates this session

- ADDED: "Claude Code worktree auto-merge" standing rule. Future builds will auto-commit + merge worktree branches into main without manual prompting.

- REPLACED: Travel Party backlog entry → Travel Party v1 SHIPPED entry (with Phase B deferred items)

- REPLACED: Maintenance.ts security backlog → Notifications system backlog (with audit findings and implementation estimates for re-link)

- ADDED: iPad-on-LAN OAuth deferred (Vite proxy + passport callbackURL fix path documented in chat)

- CONSOLIDATED: April 26 low-priority polish backlog (TripSummaryPage rename + NewTripPage BottomSheet feedback into one entry)

# Active backlog (after today)

### Pre-launch / near-term

- Reservation honesty pass — Phase 1 not yet started. "Reserve" buttons still flip bookingStatus locally with no real external reservation. ~1 day. CRITICAL pre-launch.

- Journal photos strategic decision — still pending. Build upload pipeline (storage + UI + EXIF privacy) vs. pivot to linking external sources (Yelp/Google Photos/Instagram). Decision before code.

- Text input visibility polish — audit complete (1 BROKEN fixed, 2 POOR + 3 MINOR queued). FeedbackModal + MaintenancePage modals need max-h-[90dvh]; TripBookingPage inputs need iOS-zoom fix; vh→dvh consistency pass. ~1.5-2 hrs total.

### Post-launch / waiting for data

- Admin AI usage view — wait for AIUsageLog to accumulate real data. ~1-2 hrs own session.

- Notifications system — backend plumbing preserved at /profile/notifications. Implementation estimates: email-only for 5 missing types ~30-40 hrs; push (OneSignal) ~13-18 hrs; SMS (Twilio + phone verification) ~18-24 hrs + per-msg cost.

- Travel Party Phase B — AccessibilityPage per-person migration, dormant field UI surfacing, per-trip override UI.

- Travel Party Phase C — legacy field cleanup (emergencyContact, numAdults, etc.).

- Date storage refactor (Option B) — switch to @db.Date + serialization layer. ~2-3 hrs. Only matters when multi-timezone users exist.

- getTripWeather Trip.startDate null assumption — same root cause as shift_trip_dates fix. When null, daysUntil resolves to null and endpoint always serves historical weather. Pre-existing latent bug. ~5 min fix.

- iPad-on-LAN OAuth — Vite proxy header injection + per-request callbackURL in passport.ts + Google Cloud Console redirect URI allowlist.

### Wait-for-user-complaint

- iOS Safari zoom-stuck bug (needs Mac + iOS Web Inspector debug)

- TripSummaryPage → TripItineraryPage rename (~30 min naming debt)

- NewTripPage BottomSheet richer mobile build feedback

- GPS trip completion (v2 enhancement)

- CompactAltCard unbook affordance + per-stop unbook on TripSummaryPage

# File paths & project locations

Project structure

Root:        C:\Users\aylie\roamready

Frontend:    C:\Users\aylie\roamready\client          (Vite, port 3000)

Backend:     C:\Users\aylie\roamready\server          (Express, port 3001)

Env:         C:\Users\aylie\roamready\.env            (master, both services read from it)

Docker:      PostgreSQL :5432  +  Redis :6379

Batch scripts (project root)

start-roamready.bat   - Daily startup (Docker + 3 terminal tabs + browser)

stop-roamready.bat    - End of day shutdown

save-progress.bat     - git add + commit + push after every win

restart-dev.bat       - Port conflict / tsx hiccup recovery only

GitHub

Repo:        Benny60-Dev/roamready

Main HEAD:   232e804  Merge hide-bell-from-header from claude/brave-villani-a2c3e4

Today's files touched (key ones)

server/src/schemas/maintenance.ts          (new)

server/src/schemas/travelParty.ts          (new)

server/src/schemas/trip.ts                 (+ TripShiftDatesSchema)

server/src/controllers/parties.ts          (new)

server/src/controllers/trips.ts            (+ shiftTripDates handler + trip clone)

server/src/controllers/ai.ts               (+ shift_trip_dates docs + Today: + effectiveStart)

server/src/routes/parties.ts               (new)

server/src/routes/maintenance.ts           (+ validateBody)

server/src/routes/trips.ts                 (+ shift-dates route)

client/src/pages/profile/TravelPartyPage.tsx          (new)

client/src/components/trip/ModifyTripPanel.tsx        (multiple)

client/src/components/ChatInput.tsx                   (min-w-0)

client/src/components/layout/AppLayout.tsx            (bell removed)

client/src/pages/profile/ProfilePage.tsx              (notifications link removed)

client/src/utils/dates.ts                             (new)

client/src/services/api.ts                            (parties + shiftDates)

client/src/types/index.ts                             (TravelParty/Person/Pet)

client/src/App.tsx                                    (/profile/party route)

start-roamready.bat                                   (race condition fix)

# Copy & paste this into tomorrow's chat

Paste this as your first message in the new chat to spin up tomorrow with full context:

──────────── START COPY ────────────

RoamReady Build Day — Tuesday, May 20, 2026.

Yesterday (Mon May 19) was a 12-win pre-launch hardening day. Shipped 13 commits across:

- Travel Party v1 shipped end-to-end (commit e95e5f4) — biggest UX integrity item from May 11 backlog. Unified People + Pets at /profile/party. Phase B (AccessibilityPage per-person, dormant AI field UI, per-trip override UI) deferred.

- Maintenance.ts security hardening (commit 13f2210) — Zod .strict() schemas + validateBody on POST/PUT routes. Closed body-passthrough vuln.

- shift_trip_dates Modify AI tool (commits 0323330 + 7a87a85) — closed the trust-breaking hallucination loop where AI claimed to shift dates but had no tool. Handler derives anchor from stops[0].arrivalDate (Trip.startDate reliably null in this codebase). Defensive `default: throw` in the apply switch prevents future silent no-ops.

- Timezone date display fix (commit f039032) — chose Option A (frontend-only) over Option B (schema migration) because Prisma 6 returns Date objects for @db.Date so the migration alone wouldn't fix the bug. New utils/dates.ts with parseTripDate/formatTripDate, swept ~14 files.

- Modify panel mobile UX (commits 337d629 + 51607f5) — now insets between AppLayout chrome (top-14, bottom-14 on mobile). z-40 restored so modals stack above. ~15% less mobile chat real estate, accessible global nav.

- Notifications page + bell icon hidden (commits a288c34 + 35cf353) — audit found 5 of 6 types have no sender, push/SMS no provider, saved settings don't round-trip, bell does nothing. Removed from Profile nav and AppLayout header. Backend plumbing intact for restoration.

- ChatInput min-w-0 fix (commit ee2b902) — text box no longer clipped on narrow flex containers.

- Cindy@roamready.ai upgraded to full owner access (DB change, no commit).

- start-roamready.bat race condition fixed — backend gets a 6-second head start before frontend launches.

- PDF lazy-load verified already done from prior session.

- Claude Code worktree auto-merge rule added to memory — future builds auto-commit + merge to main without manual prompting.

Main HEAD: 232e804 Merge hide-bell-from-header from claude/brave-villani-a2c3e4

Top of mind — backlog priorities for today:

- Reservation honesty pass (CRITICAL pre-launch) — Phase 1 ~1 day. Rename "Reserve" → "Book at [name]", add subtext, add reservationUrl to Campground model + backfill, open URL in new tab, modal becomes "I booked it — confirmation #?".

- Journal photos strategic decision — upload pipeline vs. external linking (Yelp/Google Photos). Decision before code.

- Text input visibility polish — 2 POOR + 3 MINOR findings from yesterday's audit. ~1.5-2 hrs total. (FeedbackModal/MaintenancePage modals need max-h-[90dvh]; TripBookingPage iOS-zoom fix; vh→dvh consistency.)

Lower priority / waiting:

- Admin AI usage view — wait for AIUsageLog data to mature

- Notifications system real implementation — ~30-40 hrs email-only; defer

- Travel Party Phase B (AccessibilityPage per-person, etc.)

- Date storage Option B (schema migration to @db.Date) — only matters with multi-TZ users

- getTripWeather Trip.startDate null bug — ~5 min fix when convenient

- iPad-on-LAN OAuth — deferred until LAN testing matters

Standing context:

Plan mode OFF in Claude Code. Project root C:\Users\aylie\roamready. Frontend port 3000, backend port 3001. Master .env at root. PowerShell uses curl.exe not curl; $env:FOO="bar" not export. Claude Code worktree auto-merge rule in memory — future builds land on main automatically. Yesterday's full recap: roamready-recap-2026-05-19.docx.

──────────── END COPY ────────────