RoamReady — Session Recap

Thursday, May 28, 2026

## What this doc is

This recap captures where the Trip Map redesign session left off. Cindy spotted five issues while testing the redesigned pages as a real user. Three are real bugs; two are product questions that need scouts before deciding what to do. Each is sized small enough to land independently. Either Cindy or Benny can pick up from here — the work is sequenced and each item names its own scope.

Shipped this session before testing began: eleven commits across the Stops along the way feature, the rig default chip + per-trip rig dropdown + clipping fix, the campground name display fix, the five-phase booking page redesign (B1–B5) + price fallback + actuals/save button fixup, the four-phase Trip Map sidebar work (C1–C3) + View itinerary revert, the Edit Stop modal retirement, and the sidebar tighten (action reorder + Layers panel removal). The Trip Map page and the Booking page now share visual language, and three real data-flow bugs were closed.

# Findings from testing

Cindy tested the redesigned pages by actually planning and modifying a trip. Five issues surfaced. Listed below in the order they should be tackled, with the most damaging first.

## 1. Map route does not recompute when AI adds a stop

Severity: High. The map displays a route that no longer matches the trip.

What happened: Cindy used the Modify with AI panel to add Flagstaff between Mesa and Albuquerque. The AI added the stop correctly — the stops list refreshed to show Flagstaff as stop 1, and the trip stats updated (3,528 mi · 11 nights · est. $2,367). But the orange route polyline on the map did not recompute. It still draws the original Phoenix → Albuquerque direct line as if Flagstaff weren't there, creating a visible "loop" where the route appears to skip Flagstaff and head straight to Albuquerque.

Why this matters: this is the same family of bug we hit five times during this session — a field is updated in one place, but a downstream consumer reads from stale state. The stops array was refreshed; the polyline coordinate source was not.

Likely cause: after Modify with AI commits stop changes, either (a) the polyline component's effect doesn't re-fire on stops change, (b) the polyline reads from a cached route array that doesn't invalidate, or (c) the route is computed server-side and the AI flow doesn't trigger a route-recompute API call. CC will need to scout to find out which.

Scope: one targeted commit after the scout identifies the source. Likely small (~10–30 lines), but the scout needs to determine whether the fix is client-side state plumbing or a missing server call.

Recommended action: scout-first prompt: find where the polyline coordinates come from, find what triggers a recompute, find why Modify-with-AI's save path doesn't reach that trigger. Then a small fix commit.

## 2. Map popup shows estimated rate, not the actual rate after booking

Severity: Medium. The trip total and the booking page now read actuals correctly (we fixed that on the Booking page earlier this session). The map popup is the last surface still reading from the estimate field.

What happened: Cindy clicked the Albuquerque stop on the map (which is booked at $77/night with fees). The popup correctly shows "Confirmed" status and the campground name (Albuquerque KOA Journey), but the price reads "$55/night" — the AI estimate, not the actual rate.

Cause: the map popup reads stop.siteRate (or cg.siteRate) without the fallback we wired into the Booking page. We fixed this exact bug on the Booking page in commit bdb4192 by reading actualRate ?? siteRate. The map popup needs the same treatment.

Scope: tiny. One commit, probably 5–10 lines in the StopPopup overlay component (it lives in TripMapPage.tsx per the C-series scout, lines around 5cd1042's OverlayView popup).

Recommended action: bundle with bug 3 as a quick polish pass commit. Same shape of fix as bdb4192 — just apply the same actualRate ?? siteRate read in the popup.

## 3. Book campgrounds button has no hover state

Severity: Low. Cosmetic, but breaks visual consistency with the other action buttons.

What happened: hovering over View itinerary makes it darken (the standard gold-solid hover). Hovering over Start trip and Modify trip with AI makes their labels turn RV-blue (the standard outline-button hover). Hovering over Book campgrounds does nothing — no color change, no border darken, no cursor signal beyond the pointer.

Cause: the Book campgrounds CTA was added in commit 67312c2 with gold-outline styling that probably has no hover variant defined. The other outline buttons inherit hover from a shared class or component; Book campgrounds was implemented inline and missed it.

Scope: tiny. Add hover:bg-* or hover:border-* to the button's className. Should match the pattern Start trip / Modify with AI use — when their text turns blue on hover, Book campgrounds should turn gold (or the border darken from #BA7517 to a darker gold).

Recommended action: bundle with bug 2 as the quick polish commit. Suggested commit message:

fix(trip-map): map popup actuals + Book CTA hover

## 4. What is Start trip supposed to do?

Severity: Product question, not a bug. Needs investigation before deciding.

What Cindy observed: she clicked Start trip out of curiosity, and the trip flipped to ACTIVE status. The action stack updated to show "Mark completed" in the second slot, an Active pill appeared at the top of the sidebar, and the Stops/Weather tab gained date columns (May 27, May 28, etc.) showing when the user "is" at each stop. The Modify trip with AI button is still present.

The honest UX question: if a designer who knows this app inside-out has to click a button to figure out what it does, the button isn't earning its prominent placement. Right now Start trip appears to do two things: unlock Mark completed, and surface trip dates on stops. Neither feels like enough work for an always-visible primary action.

Possible interpretations worth scouting:

- Does Start trip trigger any notifications, reminders, or location-aware behavior? (Notifications when arriving at a stop, weather alerts the day before, etc.)

- Does it lock the trip from AI modification? (You shouldn't restructure a trip you're currently on.) Cindy noted Modify with AI is still visible after starting, suggesting no.

- Does it change what the map shows? (Current location vs planned route, etc.)

- Does it gate access to features that only matter while on the trip? (Journal, real-time weather, navigation handoff to Google Maps, etc.)

If the answer to all of these is "no," Start trip is effectively a status flag with two visible side effects (unlocking Mark completed, exposing dates). That doesn't deserve the prominent slot. The button could either (a) be retired and replaced with auto-status-detection based on the trip's start date, (b) be moved to a small menu/gear icon, or (c) be expanded to actually do trip-day work.

Scope: scout only. No build yet. The scout should report (1) every place trip.status is read in the codebase, (2) what each ACTIVE-only behavior actually does for the user, (3) what would be lost or broken if Start trip went away, (4) whether status could be auto-detected from trip dates instead of requiring manual button-click.

Recommended action: one scout-only prompt to map the feature surface. Decision after that depends on what's actually there.

## 5. Weather tab is non-interactive

Severity: Medium. The tab promises something it doesn't deliver.

What happened: Cindy clicked the Weather sub-tab. It displays a list of stops with dates (Flagstaff May 27, Albuquerque May 28, etc.), but nothing on the list is clickable — no weather forecast appears, no expanded detail, no hover state, no navigation.

Two possibilities to scout:

- The tab was scaffolded but the click handlers / weather-data fetch was never wired. (Most likely — the rows look like list items waiting for behavior.)

- The rows are wired but the visual cue is missing. (Less likely, but possible — maybe clicking opens a side panel that's rendering off-screen, or the weather data fetches but renders to a hidden element.)

Scope: scout-first to determine what state Weather is in. Possible outcomes: (a) it's a partial feature that needs finishing — medium scope, includes wiring click → forecast detail, probably a side panel or modal pattern; (b) it's wired but the visual affordance is missing — small scope, add a hover state and click cursor; (c) it was abandoned and the tab should be removed — tiny scope, just hide the tab.

Recommended action: scout to find out which of the three. Then act based on the finding.

# Suggested order

Three workstreams, in priority order:

### Workstream 1: Fix bug 1 (route recomputation)

Most important because the map is currently lying about the trip route. Scout-first prompt to find where the polyline reads its coordinates and what should trigger a recompute, then a small fix commit. Probably one CC session, 30–60 min including verification.

### Workstream 2: Polish commit (bugs 2 + 3 bundled)

Map popup actuals + Book campgrounds hover state. Both small, both isolated, both can land together. One CC session, probably 15–20 min. Same commit shape as the booking-page fixups we did this session.

### Workstream 3: Scout the product questions (bugs 4 + 5)

Start trip + Weather tab. Both need investigation before deciding what to do. Run both scouts in the same session and look at the findings together — they're both about "is this feature actually doing work?" and you may want to make decisions about them as a pair. After scouts, bring findings to a chat session to decide whether to fix, retire, or expand each feature.

# Cross-cutting pattern worth Benny's attention

This session surfaced the same shape of bug six times across nine days of work:

- Rig default chip read user.rigs[0] instead of find(isDefault) (fixed in e7170de)

- Campground name display read campgroundName when AI had emitted campgroundCandidates (fixed in c28856e)

- Booking card price read cg.siteRate when AI-only candidates only had stop.siteRate (fixed in ec20289 fixup)

- Booked-state row read estimate instead of actualRate ?? siteRate (fixed in bdb4192)

- Edit Stop modal's locationName changes didn't re-geocode, leaving lat/lng desynced (closed by retiring the modal in 9e67bfe)

- Map popup price reads estimate, not actuals (bug 2 above, not yet fixed)

- Map polyline doesn't recompute when AI adds a stop (bug 1 above, not yet fixed)

Every one of these is the same shape: a field gets written in one place, and a consumer somewhere else reads from a different field or a stale cache. None of them surfaced through unit tests; all surfaced through real-user testing or during redesigns that exposed the gap visually.

Recommendation for a future session: a systematic audit of "fields we capture vs fields we display" across the app. Walk every page and every component, list every field consumed, and check whether each consumer is reading from the canonical source or a stale/parallel field. Some specific areas worth checking:

- Stop.siteRate vs Stop.actualRate vs Campground.siteRate — three sources, three inconsistent readers

- Stop.campgroundName vs Stop.campgroundCandidates[0].name — two writers, two readers

- Stop.locationName vs Stop.latitude/longitude/driveDistanceMiles — one writer, but no re-geocoding ties them together

- Trip-level computed fields (totalMiles, totalNights, totalCost) vs per-stop summed equivalents

- Anything where AI generation writes a field but the UI lets a user override it without triggering downstream recomputes

This is its own session. Don't bundle it with feature work. The output would be a list of "consumers that should read X instead of Y" with severity ratings, then a separate session per cluster to fix.

# Notes for whoever picks this up

- The scout-first workflow has been working really well. Every CC build this session has gone:

(1) chat designs the change → (2) chat writes a scout-first prompt → (3) CC scouts the actual code → (4) findings come back to chat → (5) chat reviews and authorizes Phase 2 → (6) CC builds in small commits with verification gates after each.

Keep this pattern. The few times this session that bugs surfaced after a commit, it was always because we missed a question in the scout, not because the build was wrong.

- Phased commits matter. The Booking page redesign was five sub-phases (B1–B5) plus two fixup commits. The Trip Map sidebar was four sub-phases (C1–C3) plus a revert plus a tighten commit. When something went wrong, the offending commit was always small, named, and easily inspectable. A single mega-commit would have made every issue much harder to diagnose.

- Verify in the browser after every commit. Cindy caught the price-fallback bug, the View itinerary placement issue, and the five bugs in this recap by actually using the redesigned pages as a user. CC's smoke-test lists are good but they verify the changed surface, not the experience around it. Always do a real-use pass after each commit lands.

- The session has a clear stopping point. Workstreams 1–3 above are the next things to tackle. None of them are urgent; the redesigned pages all work correctly today (modulo the five issues listed). If Cindy or Benny picks up tomorrow, start with workstream 1. If picking up days later, the order still holds.

End of recap.