RoamReady.ai — End of Day Recap

Launch-ready: all 7 launch-blocking items closed

Thursday, May 28, 2026  ·  Solo dev session  ·  Scout-first / repo-as-truth workflow

# Headline

Today RoamReady.ai went from "still has launch risks" to "clear to ship."

Closed all 7 launch-blocking items in LAUNCH_STATUS.md (the new code-audited source of truth created mid-session). Added 2 verified-done post-launch items. Shipped 13 commits to origin/main, plus a structural process improvement that ends the "is this actually fixed?" loop for good.

Tomorrow you can either launch or start chipping at the post-launch backlog — there's no remaining work between you and shipping.

# What shipped today

## Trip-page UX

### Status derivation + direct date editor

Status is now derived purely from the trip's dates — no manual Start/Complete buttons, no stored status flag. Trip dates are directly editable through a first-class clickable date line.

- Future trip → PLANNING · today within window → ACTIVE · past end → COMPLETED

- Edit dates by clicking the date line; "Start now" button commits today immediately

- Falls back to stop dates when trip row's startDate is null (promoted trips)

- Closed an intermittent shadow-DOM outside-click race that was silently cancelling pending saves (caught by snapshotting the DB and comparing updatedAt byte-for-byte rather than trusting the screen)

Commits: e1035fd, 3f8ed99, e34a45b, 5139d90, 248753a

### Date picker popover

Replaced the raw <input type="date"> with a compact text-+-icon trigger that opens a floating react-day-picker calendar with proper month/year dropdown navigation. Closes on pick, doesn't expand the header layout.

Commits: see recap from this morning; built and refined in two passes

### Map gesture handling

Added gestureHandling: 'greedy' to the GoogleMap options so scroll-wheel zoom and one-finger pan work directly (was blocked by default 'cooperative' degradation).

### Map click-to-popup centering

Clicking a stop in the sidebar list or on the map now pans the camera so the popup is fully visible above the marker. Fixed in two iterations: v1 had the pan direction inverted (panBy +offset moves map center down, which makes markers appear UP on screen — opposite of intent); v2 corrected the sign and tightened the offset formula against the realistic full-popup height.

Commits: 2b081bb (v1), 578b38d (v2 with sign + magnitude correction)

## Schema hardening + dead-code removal

### updateTrip footgun closed

Stripped startDate, endDate, and totalNights from TripUpdateSchema. Bonus: removed a non-transactional double-write in cascadeAndSaveDates that was duplicating work the server already does transactionally. Single source of truth for date cascading is now recomputeStopDates server-side.

### aiConversation silent 400 + surprise-trip exclusion

Two birds, one commit. Deleted the dead client write in SessionPage.tsx that 400'd every time (planning transcript actually lives in PlanningSession.messages via autosave). Rewired the surprise-trip exclusion query in ai.ts to read from PlanningSession.messages — it had been reading the perma-null Trip.aiConversation column, so the AI could re-suggest already-given surprise destinations.

## Weather system — five layered bugs fixed end-to-end

This one was a journey. Cindy reported the Weather tab as blank/non-interactive; the scout revealed it was actually a stack of five separate bugs, each one masking the next:

- Bug 1 — Silent client catch handler was collapsing all failures (gate 403, 5xx, network, server bugs) into blank UI by promoting undefined → null. Fixed to preserve undefined so the "Weather unavailable" message path becomes reachable.

- Bug 2 — TypeError on Prisma Date. Controller had stop.arrivalDate.split('T')[0] — but Prisma DateTime is a Date object, not a string. .split() always threw. The as string cast was a lie to the compiler.

- Bug 3 — Open-Meteo 400. fetchLiveForecast was sending forecast_days alongside start_date/end_date — the API treats them as mutually exclusive. Also fixed a timezone off-by-one in the end-date math that was making 1-night stops query a 0-day range.

- Bug 4 — tsx watch didn't reload after the merge (Windows + chokidar + multi-file merges = silent fail). The fix was correct but the running process was stale. Discovered by inspecting the DB cache: not a single mode:'live' entry existed anywhere in Cindy's account, proving the live path had never executed successfully since the merge.

- Bug 5 — Trip-wide vs per-stop anchor. getTripWeather read Trip.startDate raw — but per a documented codebase convention, that column is null on nearly every trip (stop arrivalDates are the canonical source). Every other date-aware controller does an anchor probe (trip.startDate ?? firstDatedStop.arrivalDate); getTripWeather was the only one that didn't. Result: even with bugs 1-4 fixed, the trip-wide useLive flag was always false.

Plus, layered on top after the live path was confirmed working:

- Per-stop live→historical fallback. Open-Meteo's forecast endpoint only allows dates within today+15. Long trips with late stops past day 15 used to blank those stops; now they gracefully fall back to historical averages within the same trip's response. Mixed-mode trips render correctly because StopWeatherCard already discriminates on weather.mode.

- Server-side UTC-midnight TZ artifact. Server isoDate used local-time accessors on Dates stored as UTC midnight, so US-timezone servers read the previous local day. Created server/src/utils/dates.ts mirroring the client's battle-tested parseTripDate (local-noon anchor). Two call sites in getTripWeather changed; isoDate itself untouched. Cache self-heals within 6h.

Commits: 2781c83, 47a7d94, e1cf605, b0e5e48 (the full weather chain)

## Process improvement — LAUNCH_STATUS.md

The most valuable change of the day, structurally. Mid-session you flagged the recurring time-waste of re-investigating "open" items that turned out to be already fixed. We diagnosed the root cause: chat recaps and memory capture intent/decisions, but they don't get updated when fixes later land — especially in sessions that didn't get recapped or that CC did autonomously. Memory drifts; the repo doesn't.

Solution: a code-audited LAUNCH_STATUS.md at repo root as the single source of truth. CC ran the audit against every claimed-open item; 5 were already done. From now on, every status-changing fix updates LAUNCH_STATUS.md in the same commit (baked into every build prompt going forward). Memory now points at the file instead of carrying stale flags.

- Commit: d0fd774 — initial audit + file creation

- Memory edits #29 and #23 updated to reflect this; future-me checks the file before re-investigating anything

# Commits pushed to origin/main today

| Commit | Summary |
| --- | --- |
| e1035fd | feat(trips): derive status purely from dates |
| 3f8ed99 | feat(trips): first date editor (behind pencil) |
| e34a45b | feat(trips): first-class clickable date line |
| 5139d90 | fix(trips): derivation falls back to stop dates |
| 248753a | fix(trips): shadow-DOM outside-click save race |
| db82266 | Merge: fix(trips) date editor + map gestures (react-day-picker + greedy) |
| c70de10 | Merge: feat(trips) date picker popover (compact closed state, floating open) |
| ca621b0 | Merge: fix(trips) close updateTrip footgun + remove redundant client write |
| 06eae28 | Merge: fix(weather) live-mode no longer null on every stop (.split + tz) |
| 2781c83 | Merge: fix(weather) remove forecast_days + fix tz end-date |
| 47a7d94 | Merge: feat(weather) per-stop live→historical fallback |
| e1cf605 | Merge: fix(weather) canonical anchor probe in getTripWeather |
| d0fd774 | Merge: docs(launch) LAUNCH_STATUS.md from code audit |
| f276837 | Merge: fix(trips) aiConversation silent 400 + surprise-trip rewire |
| b0e5e48 | Merge: fix(weather) server-side UTC-midnight TZ artifact |
| 2b081bb | Merge: feat(trips) map click-to-popup centering (v1) |
| 578b38d | Merge: fix(trips) correct panBy sign + tighten popup-centering offset |

# Launch status — all blocking items closed

## Launch-blocking (all DONE)

| # | Item | Where it shipped |
| --- | --- | --- |
| 1 | PDF lazy-loading | Verified done by audit — dynamic import() at both call sites; react-pdf in own chunk |
| 2 | updateTrip footgun | ca621b0 — stripped startDate/endDate/totalNights; removed redundant double-write |
| 3 | Modify-AI long-conversation tag-loss | Verified done — b3994ff (May 23); annotateAppliedModify + auto-retry + amber UI surface |
| 4 | Weather live forecast | 06eae28, 2781c83 — .split() fix + forecast_days param removed + tz end-date math |
| 5 | Weather per-stop live→historical fallback | 47a7d94, e1cf605 — per-stop fitness check + canonical anchor probe |
| 6 | aiConversation silent 400 | f276837 — dead client write removed + surprise-trip exclusion rewired to PlanningSession |
| 11 | Server UTC-midnight TZ artifact | b0e5e48 — new server/src/utils/dates.ts mirroring client parseTripDate |

## Verified done — not formally tracked as blocking

- Regenerate ConfirmModal gates (itinerary + share-link)

- Share Trip end-to-end (API + UI + public view + sharedToken)

- Reservation Honesty Pass (gold buttons open real reservationUrl; conf# capture)

- Travel Party v1 (/profile/party route + CRUD + default-clone-to-trip)

## Post-launch — newly added this session

- #13: Map click-to-popup centering (DONE — 578b38d)

# Post-launch backlog

Nothing here blocks ship. Pick whatever you want first when you're ready.

### Flagged during today's scouts

- fmtDate cousin bug in ai.ts:80-83 — same UTC-midnight TZ shape as item #11, but in the AI modify-mode prompt's Dates: line. Model sees a one-day-shifted window. Same parseTripDate helper applies. Scout-then-fix.

- Weather tab Pro-gate UX polish — when a FREE user hits the gate (403 FEATURE_GATED), the catch handler now logs but doesn't show an upgrade pitch. Add an inline "Weather forecasts are a Pro feature" CTA above the stop list when the response code is FEATURE_GATED.

- "Fields we capture vs. fields we read" audit session — your recurring pattern struck 9 times this year. Worth a dedicated session post-launch to audit every site where a date/value is written and every site where it's read, looking for divergence. Would prevent the next entire class of bugs.

### From earlier sessions (still parked)

- Non-destructive Regenerate merge (preserves checked/isCustom flags)

- Admin AI usage view (~1-2 hr, design against 1-2 days of real data first)

- Journal photos strategic decision (upload pipeline vs. external linking)

- Travel Party Phase B/C (per-person accessibility fields, retire legacy columns)

- iOS Safari zoom-stuck (mitigations shipped; awaits Mac + iOS Web Inspector if it recurs)

- GPS-triggered trip completion (geofence; needs native app for true background)

- CompactAltCard "Unbook" affordance + per-stop unbook (~20-30 min each)

- PWA wrapper (~1-2 weeks post-launch, if users ask)

# Lessons reinforced today

### Scout-first, every time

Every fix that landed cleanly today started with a scout-only investigation. The few times we almost skipped (Weather tab "blank Pro gate" theory, the per-stop fallback "trip-wide vs per-stop" issue), the scout caught it before we wrote broken code. Especially valuable on the weather hunt — five layered bugs would have been impossible to catch with blind-fix.

### Read the database, not the screen

Three separate moments today where DB inspection settled what would otherwise be hours of guessing. The shadow-DOM save race (DB snapshot comparison proved updatedAt wasn't changing). The tsx-watch reload miss (the absence of mode:'live' cache entries in Cindy's account proved the running code wasn't the merged code). The aiConversation 400 (the column being null on every trip confirmed the write had never worked).

### "Fields we capture vs. fields we read" struck 9 times

The trip-wide vs per-stop weather anchor was bug #9 in this pattern. It's your recurring shape: a value is written by one part of the codebase, read by a different part, and the two go out of sync. Worth its own dedicated audit session post-launch.

### Memory drifts; the repo doesn't

Today's biggest structural win. LAUNCH_STATUS.md as code-backed truth ends the "is this actually fixed?" loop permanently. Going forward, every status-changing fix updates the file in the same commit, baked into the build prompts.

### tsx watch can silently miss merge file changes on Windows

Specifically when a git merge touches multiple files at once with unusual fsnotify patterns. The fix is correct on disk but the running process never reloads. Diagnosis signal: code looks right, behavior unchanged after merge. Recovery: Ctrl+C in backend window, then npm run dev from server/. Don't stack restart-dev.bat.

# File paths & project locations

| Location | Path / detail |
| --- | --- |
| Project root | C:\Users\aylie\roamready |
| Frontend | client/ — Vite, http://localhost:3000/ |
| Backend | server/ — port 3001 (tsx watch src/index.ts) |
| PostgreSQL | localhost:5432 (Docker) |
| Redis | localhost:6379 (Docker) |
| Master .env | project root (single source for both client + server) |
| GitHub | Benny60-Dev/roamready (main branch; you ARE main, solo dev) |
| LAUNCH_STATUS.md | repo root — single source of truth for launch readiness |
| Splash video | client/public/splash.mp4 |
| Batch — daily start | start-roamready.bat (root) |
| Batch — end of day | stop-roamready.bat (root) |
| Batch — save progress | save-progress.bat (root) — runs after every win |
| Batch — restart tsx | restart-dev.bat (root) — only for tsx hiccups / EADDRINUSE |
| Recovery restart | Ctrl+C in backend window, then npm run dev from server/ |
| Claude Code | DESKTOP APP (not PowerShell `claude` command) |

### Key code locations touched today

- client/src/pages/trips/TripMapPage.tsx — date editor, map gestures, focusStop helper

- client/src/pages/trips/TripSummaryPage.tsx — cascade dead-write removal

- client/src/pages/SessionPage.tsx — aiConversation dead write removed

- client/src/components/trip/StopPopup.tsx — referenced for popup height analysis

- server/src/controllers/trips.ts — getTripWeather (full weather chain), TripUpdateSchema usage

- server/src/controllers/ai.ts — surprise-trip exclusion rewire

- server/src/schemas/trip.ts — TripUpdateSchema stripped

- server/src/services/weatherFetch.ts — fetchLiveForecast forecast_days removed

- server/src/utils/dates.ts — NEW, mirrors client parseTripDate

- LAUNCH_STATUS.md — NEW (root)

# Copy & paste this into tomorrow's chat

Per your workflow — this is the very last thing in the doc, so you can scroll to the bottom and copy instantly.

Hey Claude — picking back up on RoamReady.ai (Martini AI Media LLC). I'm Benny, solo dev. Today (May 28) we closed all 7 launch-blocking items in LAUNCH_STATUS.md — RoamReady is now in shippable shape. Big wins: full weather system rebuilt (5 layered bugs), updateTrip schema hardened, aiConversation silent 400 fixed, server-side UTC-midnight TZ artifact fixed, map click-to-popup centering shipped. Also created LAUNCH_STATUS.md at repo root as the single source of truth — code-audited, updated in lockstep with every status-changing fix. Memory now points at that file instead of carrying stale flags.

Project: C:\Users\aylie\roamready — frontend client/ on :3000, backend server/ on :3001. Run Claude Code via the DESKTOP APP. Workflow: scout-first → single ready-to-paste CC prompt in one code block → I paste the summary back → we merge. After every win, save-progress.bat. Worktree branches auto-merged with --no-ff into main (I AM main, solo dev). Before treating ANY launch item as open, check LAUNCH_STATUS.md first — do not re-scout items it marks DONE. Every status-changing fix must update LAUNCH_STATUS.md in the SAME commit.

Today's plan: [fill in — likely one of: (a) pull the trigger on launching, (b) start chipping at post-launch backlog — fmtDate cousin bug, Weather Pro-gate UX polish, "fields we capture vs read" audit session, non-destructive Regenerate merge, Admin AI usage view, Journal photos decision, or whatever else feels right].