RoamReady.ai — Session Handoff RR60

Thursday, August 27, 2026 · LVR Integration Day · deployed to production end of day

# The one-line version

Google Large Vehicle Routing went from "access email received" to live in production in one day: verified, integrated behind flags, its first real bug found and fixed by our own honesty tooling, and shipped with a customer-facing trust indicator. Ten merges, no migrations, all pushed via save-progress with Render flags set first.

# Shipped today (all on prod)

- FEAT-LVR-ROUTING — Google truck routing in the Plan-is-Truth engine behind USE_LVR_ROUTING / VITE_USE_LVR_ROUTING. Engine precedence LVR → HERE → Google car, fail-soft per leg. Requires TRAFFIC_AWARE_OPTIMAL with TRUCK (live-verified). Merges 89cff48 + hotfix 18c1b26.

- Silent-fallback honesty (Benny requirement) — a leg a rig-aware engine could not measure is never quietly car-based: RV_FALLBACK_NOTE feeds the plan-reply advisory and the amber per-stop pill.

- MODIFY-CHANGE-START — new change_start modify action; the AI can relocate the protected departure stop (the wrong-Kennedy-Meadows incident) instead of dead-ending on remove_stop. Stale coords nulled so routing re-geocodes. Merge 1138bee.

- FEAT-RIG-AWARE-INDICATOR — Option D from the design canvas: one trip-level line under Total drive (green "All drives measured for your rig" / amber mixed count / amber all-car / blue add-your-specs nudge) + amber pill on fallback stops. No migration — provenance rides the existing routes response. Merge e52a70e.

- FIX-GHOST-ROUTE-LINE — StrictMode double-mount left an orphan polyline holding the old car path; visible as a second route once LVR diverged in the Carson Valley. Also guarded the late car-line overwrite race. Merge 528a0e4.

- Hazard DB: Monitor Pass + Kingsbury Grade (GH-W-030/031) — the Tahoe east-side corridor had no rows. Seeded MED (dormant) with CAUTION-tier messages pending Mountain Directory verification. Merge 232664e.

# The day-one bug (worth remembering)

LVR rejects any vehicleInfo missing one of five fields: height, length, weight, width, axle count. Rigs capture no width/axles, so every server LVR call 400’d and silently fell back — the bring-up script masked it by always sending all five. The rig-aware indicator exposed it within an hour of shipping (amber line on a fully-US trip). Fix: width 2591 mm (102 in US federal max — overstating is the safe direction) and 2 axles as documented universal defaults; height/length/weight stay strictly rig-real, so a rig missing them (the Thor, no GVWR) falls back honestly. A positive console log now stamps every LVR-measured leg.

# Verified live (browser probes against the real API)

- Provisioning works: car got Northern State Pkwy, the Allegro avoided it with a truck ETA, a 26-ft-tall impossible truck was forced onto surface streets.

- Kennedy Meadows PS → South Lake Tahoe with the Allegro: 200, truck route 122 mi / 2:53 via US-395 + Kingsbury Grade — same corridor the car uses; the CA-89 Monitor "shortcut" is slower for everyone.

- Grade blindness confirmed: LVR routes a 41-ft coach over Sonora Pass (~26%) with zero warnings — posted legal limits only. The curated hazard DB remains the safety layer; the two products are complementary, not redundant.

# Decisions made

- Marketing wording: capability only — "measured for your rig". Never "RV-safe", never a vendor name (RR54 rules reaffirmed).

- Indicator density: pills stay collapsed by default; trip-level line is the always-on signal; blue nudge (not amber) when the rig has no specs — an invitation, not a warning.

- Tahoe passes rated CAUTION (legal, driveable routes), unlike DANGER-tier Sonora/Ebbetts; MED confidence until verified.

# Open follow-ups

- Verify + enable the Tahoe rows — check Monitor/Kingsbury numbers vs Mountain Directory, flip both to HIGH in seedHazards.ts, run npm run db:seed-hazards locally and on Render Shell.

- FEAT-LVR-PRICING-EVAL (P1) — TRAFFIC_AWARE_OPTIMAL is the premium SKU and split-planning re-measures legs; count real calls per planning session from the new LVR log lines, then decide free-vs-Pro gating.

- FEAT-LVR-RIG-SPECS-EXT (raised to P1) — capture real width/axles (+ toad length) per rig; the universal defaults slightly over-restrict narrow rigs.

- Planning-panel + PDF twin of the rig-aware indicator (map page only today).

- Watch the Google bill for the first few days of prod LVR traffic.

# State of the repo

Everything above is merged to main and pushed (save-progress, Aug 27 evening) with both Render env vars set beforehand. No database migrations shipped today. Tracker: RoamReady_Bug_Tracker_RR60_v27.xlsx (LVR epic rows, indicator built, hazard rows GH-W-030/031). Design mockups live at the "Rig-Aware Route Indicator" canvas for future UI reference.