RoamReady — Session Handoff

June 9, 2026  ·  Mobile chat layout rebuild + bug fixes

# Where things stand

This session was a long one, dominated by a mobile chat layout problem that turned out to be structural. The big win: the mobile conversation view is now correctly built — frozen header at top, pinned input at bottom, messages scrolling between them and resting at the bottom. Several other clean fixes shipped alongside it.

IMPORTANT — nothing was pushed during the troubleshooting; the user was saving and pushing at the very end. A fresh session should confirm what is actually on prod vs. local main.

## To do FIRST in the new session

- Restart the backend — the home-location bug "reappeared" only because the dev backend was running stale code (pre-fix). It is NOT a real regression. Restart the backend and the home-address fix should be live.

- Test trip-creation in a NEW planning session (not an old thread) — confirm the AI uses the given origin and does NOT nag a full-timer about saving a home address.

- Confirm the push landed — verify the session's commits are on prod (Render), watch for PROD-6 (auto-deploy can be flaky; manual Deploy if no build fires within ~1 min). No migrations in any of this batch, so it is low-risk.

# Mobile chat layout — the main story

The mobile conversation view had a cluster of related problems: dead space, the conversation not resting at the bottom, and (the worst) the text input going off-screen when the conversation grew. After a lot of measure-first diagnosis, the root cause and the correct fix were found.

## Root cause (confirmed via git + on-screen diagnostics)

- The input-off-screen bug was PRE-EXISTING — git-confirmed present at the pre-session baseline (bf89b0a). This session's changes did NOT cause it; it was always reachable, just unnoticed.

- The structural flaw: on mobile the conversation wrapper had min-height (not a definite height), so the message list never bounded, the column grew to fit all messages, and the in-flow input rode off the bottom of the screen behind the bottom nav. Desktop worked because it has a definite height (md:h-[calc(...)]).

## The fix (structural — mirrors a chat app)

Three pieces, all mobile-only (every change reverts to current behavior at md: breakpoint, so desktop is untouched):

- Frozen header (commit d815916): AppLayout header is fixed top-0 on mobile, md:sticky on desktop. App-shell gets pt-[3.75rem] md:pt-0 so the VerificationBanner + main clear the fixed header. Header height ≈ 60px (h-14 bar + 0.5px border + h-1 gradient).

- Pinned input (commit e534fda): input wrapper is fixed left-0 right-0 bottom-[calc(3.5rem+env(safe-area-inset-bottom))] z-30, opaque bg, above the bottom nav. Message list got bottom padding to clear it. Wrapper changed from min-h → h (definite height) so the list bounds and scrolls internally.

- Messages rest at bottom (commit 2829b28): messages wrapped in a mobile-only inner column (min-h-full flex flex-col justify-end), md:block md:min-h-0 on desktop. Short conversations rest at the bottom near the input; long ones scroll normally. This is pure CSS on the bounded/pinned layout — deliberately NOT the window-scroll approach that was tried and reverted earlier.

## Confirmed working

- Input stays pinned above the nav as the conversation grows — no longer rides off-screen (measured occlusion negative / visible in all states).

- Keyboard open: input stays visible above the keyboard (no visualViewport handling needed) — the pin alone is sufficient. The whole visualViewport rabbit hole was avoided by measuring first.

- Frozen header holds steady including keyboard-open. Messages rest at the bottom for short conversations.

- All diagnostic overlays (DIAG v2, KB DIAG) have been removed.

## Key wrong turns (so they aren't repeated)

- Do NOT use window-scroll or scrollIntoView for rest-at-bottom — it drags the header / pushes the input off-screen. The reverted commit bae95cc (via revert e15875f) proved this. Use container/flex layout instead.

- Do NOT chase "keyboard occlusion" as the cause — the bug occurs with the keyboard CLOSED. It is a layout/growth problem, not a keyboard problem.

- Tuning values: the bottom-nav offset (3.5rem) and the list's bottom padding (~4rem) are the dials if spacing looks off. The user was happy with current spacing.

# Other fixes this session (all local, pending push)

## Journal banner — States/Trips toggle

- Extracted a shared AllTripsMap component (commit 5abdaf2); JournalMapPage is now a thin wrapper. TripMapPage left byte-for-byte unchanged throughout.

- Added a States | Trips segmented toggle to the Journal banner (commit c9aa405) — flips the same fixed-size box between the states choropleth and an inline all-trips map. AllTripsMap is React.lazy + only mounts in Trips mode, so States-only users load no Google Maps bundle.

- Fixed-size box so the two maps swap without resizing (8cde9f9); header renamed "States visited & trips taken" and the redundant journal pins removed from the states map (a846dd9); banner Trips map made self-sufficient with its own dropdown + routes toggle, "View full map" link removed (6c2ff05).

## Trip-creation AI fixes

- Origin extraction broadened (commit e776b3d): extractFromXtoY now catches both word orders ("from X to Y" and "to Y from X") and lowercase origins ("san jose"). Conservative false-positive guards kept (rejects "from bad to worse", "from work", etc.).

- Full-timer home-address leak fixed (commit f2bb1ce): the save-address template is now gated on !isFullTimeRVer in the prompt body itself, not just the injected directive — so a full-timer can't get the home-address nag. (This is the fix that looked broken only because the backend wasn't restarted.)

These are AI/prompt-path changes — test in a NEW planning session after a backend restart, per the standing rule.

## Mobile vehicle-picker layering

- Fixed (commit bf89b0a): tapping "Build full itinerary" opened the vehicle-confirmation modal but didn't close the itinerary bottom sheet, so the sheet covered the picker. Fix = setSheetOpen(false) on build (sequencing, not z-index). Mobile-only. Confirmed working.

# Open / pending

- Push the whole batch — no migrations, low-risk. Confirm it landed on prod.

- Home-location bug — almost certainly resolved by f2bb1ce; just needs verification after a backend restart + fresh session. If it persists, re-scout.

- "Slightly bigger" Trips banner box — the user wanted the Trips map box a touch taller than the choropleth box. Small height tweak, would break the equal-size flip rule, never built. Optional.

## Journal backlog (deferred — do not build without direction)

- Location on freeform journal entries — optional place picker (reuse AddressAutocomplete) in AddEntryModal so stopless entries store lat/lng/placeName and pin on the map. Columns exist; needs a scout first.

- Stop counter on the all-trips map reflecting the current trip filter.

# Working style & guardrails (carry into the new session)

- Workflow: Claude writes one ready-to-paste Claude Code (CC) prompt per task in a single fenced code block. CC scouts files read-only first, edits in a worktree, merges to local main (does NOT push). Benny runs save-progress.bat to push, and handles ALL server restarts himself.

- Scout before any non-trivial edit. Audit before building anything estimated over ~1 hour.

- MEASURE, don't theorize. On-screen diagnostics beat fix-loops — this session is the proof: measuring found the bug was pre-existing AND avoided an unnecessary visualViewport fix. When a fix isn't landing after a couple tries, add an on-screen readout.

- AI/prompt changes: CC prompt must include the gate — Benny restarts the backend himself (tsx watch not trusted after multi-file edits), and tests in a NEW planning session (old history drags the model back).

- Green build ≠ runtime correct. Stale backend was the cause of the "home-location regression" — always restart before judging an AI/prompt fix.

- Communication: Benny uses voice-to-text; prefers plain prose, one named recommendation with brief reasoning (not option menus), plain-language explanation before terminal steps, and honest pushback. Never tell Benny when to end the session or reference time of day.

- TripMapPage: keep byte-for-byte unchanged unless explicitly directed; copy-don't-extract from it to avoid destabilizing it.

- Design: Pine #3E5540 reserved exclusively for booked/confirmed. RV Blue #1F6F8B primary. Brand casing "RoamReady".

End of handoff.