RoamReady.ai

Session Handoff - Start of RR50

Prepared end of RR49 - Monday, June 22, 2026

RoamReady is LIVE in production and taking real payments. RR49 shipped a full admin moderation + growth suite. RR50 starts with two quick Stripe dashboard cleanups, then bugs, then this handoff was already done.

# Start Here - RR50 First Tasks

Two Stripe cleanups carry over - pure Live-dashboard clicking, no code. Benny does the first one first thing. Both get walked click-by-click.

- Cancel the live test subscription. The real-card launch test created a live subscription. The payment was refunded, but the sub may still rebill. Stripe Dashboard (Live mode ON) -> Subscriptions -> the single test sub -> Cancel immediately (not at period end). Only one live sub exists, so there is no risk of hitting a real customer.

- Archive the 7 myproduct junk products. Seven myproduct $15/mo test entries rode along sandbox->live. Product catalog (Live) -> Archive each (not delete). Checkout is unaffected (code uses only the 4 real price IDs). Tidiness only.

Then: a few bugs, and a handoff (Benny's plan for RR50). This document is that handoff for the work through RR49.

# What Happened in RR49

RR49 turned hand-done database surgery into a real admin moderation and growth suite. Every piece was scouted read-only first, built on a short-lived branch, merged --no-ff to local main, pushed via save-progress.bat, and verified - most of it in the browser. Six shipped items below.

## 1. Cindy duplicate deleted (root-cause-safe)

Two User records existed for Cindy due to email case-sensitivity. A read-only scout mapped every table referencing User (most Cascade; Feedback SetNull; Notification has no FK), and produced a verify query. Run in the Render Shell, it confirmed the lowercase Jun-22 row was empty (0 children except 1 auto-created PlanningSession + 1 AIUsageLog). Deleted by exact CUID inside a transaction (DELETE 1, then COMMIT). The keeper (Cindy@, Jun 2, 12 trips / 99 stops / real data) was untouched. IDs are CUID strings, not numbers - we delete by id, never by email string.

## 2. Email case-sensitivity fixed + backfilled (the root cause)

Postgres compared emails case-sensitively, which is what allowed the duplicate. Fix: a single shared normalizeEmail() helper wired into all six paths - the two write paths (email/password signup, Google OAuth) and the four compare paths (login, signup duplicate-check, password-reset, OAuth match). Then a one-shot backfill UPDATE lowercased the two existing mixed-case rows. The collision survey returned zero before backfilling (so it was a clean one-shot), and critically the duplicate was deleted FIRST so the backfill could not collide on the unique index. One row was Cindy; the other was Mgsmith4x4@ - a real early user who would have hit invalid-credentials the first time they typed their email lowercase. Verified: mis-cased login works on both password and Google.

## 3. onrender URL now redirects to roamready.ai

Logging in on roamready-client.onrender.com did nothing (the auth cookie is scoped to the apex), stranding users on the wrong host. Render static-site redirect rules cannot be host-scoped (a path rule would loop on roamready.ai itself), so the fix is a tiny host-guard script as the first child of <head> in index.html: if the hostname is exactly the onrender host, location.replace to roamready.ai preserving path+query+hash. It cannot touch the /api XHR rewrite (that linchpin is untouched). Verified bounce + deep-link. Commit b71d1df.

## 4. Account suspend / reactivate - script AND in-app, with full guards

A reversible account on/off switch - the safe replacement for DB surgery. Built as a shared accountLifecycle service that is the single implementation called by BOTH a CLI script and new in-app admin buttons (honoring the no-divergent-duplicates rule). A suspended account is blocked at all three auth doors - requireAuth (access token), the refresh path (30-day cookie), and Google OAuth (which does NOT auto-clear the flag) - so there is no leak path. Suspended users drop off active admin lists. Guards refuse self-suspend (no locking yourself out) and owner-suspend (owners cannot lock each other out). The Subscribers page gained per-row Suspend/Reactivate buttons, an Active/Suspended/All filter, a Suspended badge with the reason inline, a required-reason confirm dialog, and a per-account moderation History timeline that renders all action types generically. AdminActionLog audit table added (targetUserId is a plain string, not an FK, so the audit survives a future delete). Migration add_account_deactivation. Verified end-to-end in the browser. Commits 212909e, f90859e.

## 5. Cancel-billing + refund (script) with founder-rate preservation

Extends the deactivation tool to optionally cancel the user's Stripe subscription - no data erasure. Modes: SUSPEND (default, login off, Stripe untouched, reversible), CANCEL (login off + subscription cancelled), with --immediate (vs default at-period-end) and an opt-in --refund that requires its own confirmation showing the exact amount. Order is Stripe-first-then-DB: if the cancel fails it aborts before touching the DB, so you never get the login-blocked-but-still-billing half-state. The existing webhook owns the tier/subscriptionId downgrade, so the script does not double-write. Founder-rate preservation: an API cancel normally tags reason cancellation_requested, which would strip a founder's locked rate; the script stamps an admin_cancel metadata tag and the webhook now skips forfeiture when that tag is present (a genuine self-cancel still forfeits). Stays script-only on purpose - deliberate friction on a money-moving, irreversible action. Commit 4edd346.

GATE: the founder-preservation path has not been watched working at runtime (build-green != runtime-correct). Non-founder cancels are fine to use now. Do NOT cancel a real founder-priced account until a test-mode founder subscription has been stood up and the rate confirmed to survive a cancel.

## 6. Grant / revoke complimentary Pro - independent of Stripe

An owner can grant a user Pro with no Stripe charge: 1 month / 1 year / lifetime / a custom date, plus a required reason. Comps live in their own comp* fields (compTier, compExpiresAt, compReason, compGrantedBy, compGrantedAt) so they never pollute revenue numbers or collide with a real subscription; the entitlement check (hasAccess) just adds one more way to qualify for Pro and never reads or writes the Stripe fields. A real subscription always takes precedence over a comp. Verified working: PDF export (a Pro gate) succeeds for a comped FREE account, and revoke clears it. The admin row shows a Comped badge + expiry, every grant/revoke logs to the same History timeline, and the user's own Billing page now honestly shows Pro (complimentary) with the expiry and a soft subscribe link (time-limited) or Lifetime with no prompt - fixing a display bug where comped users still saw Free/Trial/Upgrade. Migration add_complimentary_access. Commit 65c05da plus the billing-display fix.

# Current State Snapshot

| Area | State |
| --- | --- |
| Production site | LIVE at https://roamready.ai (SSL). onrender URL now redirects to the apex. |
| Stripe | LIVE. Real payments verified. Two cleanups pending (cancel test sub, archive 7 junk products). |
| Admin tooling | Suspend/reactivate (script + UI), cancel-billing/refund (script), grant/revoke comp Pro (UI), moderation history, audit log - all shipped. |
| main branch | All RR49 code merged + pushed. Two migrations applied to prod on deploy (add_account_deactivation, add_complimentary_access). |
| Open gates | Founder-cancel runtime test before cancelling a real founder. Tier 2 anonymize parked pending attorney review. |

# Open Items into RR50

| Item | Priority | Notes |
| --- | --- | --- |
| Cancel live test subscription | RR50 first | Stripe Live -> Subscriptions -> cancel immediately. Refunded already; stops rebill. |
| Archive 7 myproduct junk products | RR50 | Product catalog (Live) -> archive each. Cosmetic. |
| Founder-cancel runtime test | Gate | Stand up test-mode founder sub; confirm founder rate survives an admin cancel before cancelling any real founder. |
| Tier 2 anonymize (data erasure) | Parked | Designed. Attorney sets retention + blesses field list. Script-first, dry-run on throwaway. Not legally required yet (under CCPA thresholds). |
| Comped filter option | Polish | Add Comped to the Active/Suspended/All filter (needs a new server status param). Comped users are visible now, just not filterable-to-only. |
| Carryover trip/AI bugs | Post-launch | BUG-AI-NODATE-ASK Part B, FR-NIGHTS-BANNER-RESIDUAL, TZ off-by-one, mobile chat input keyboard, FR-ROUTE-HWYPREF-1, FR-SCOPE-HUMOR-1, NIGHTS-PROSE-1. |

# Dev Infra Notes (learned/confirmed RR49)

- Prisma tsvector phantom recurs on every auto-migration - the spurious ALTER TABLE JournalEntry ... DROP DEFAULT on the search column. Strip it before applying. It appeared on both RR49 migrations and was stripped both times.

- This Prisma version refuses migrate dev / --create-only non-interactively. Workflow that worked: prisma migrate diff to generate SQL -> strip the phantom -> prisma migrate deploy (no re-diff).

- Migration folder timestamps must be UTC (date -u), or a locally-stamped migration can sort BEFORE an already-applied one and break ordering.

- After any migration: backend fully stopped -> npx prisma generate -> restart. Stale engine silently drops new fields; generate EPERM-locks if the backend holds the DLL.

- Never accept a Prisma DB reset (press N). Read-first, never a blind delete on prod.

# How We Work / SOPs

- One named recommendation + plain-language reasoning first, before technical detail. Never an unranked option menu.

- Scout-before-edit is non-negotiable. CC reads first, stops and reports, then builds only after explicit go-ahead. CC works in the MAIN checkout on a short-lived branch (no worktree), merges --no-ff to local main, does NOT push. Benny runs save-progress.bat.

- CC prompts touching backend / AI-prompt / server code include the pre-test gate IN the prompt: Benny restarts the backend himself (tsx watch not trusted); for AI/prompt changes, test in a NEW planning session. After a migration: stop -> prisma generate -> restart.

- Prod DB access only via the Render roamready-api Shell, read-first. Verify -> confirm -> act. Never a blind delete; delete by id, never by email string.

- Never paste live Stripe secrets (sk_live_/whsec_) into chat or code - they live only in Render env vars. Account actions that move money (cancel, refund) are done by Benny in the dashboard or via the script he runs.

- One implementation, two callers. Shared service (e.g. accountLifecycle) used by both script and UI - avoid divergent duplicate helpers (grep before writing a helper that might exist).

- Commit messages: short plain one-liners, no double-quotes, no em-dashes, in a fenced box with an explicit add this to your commit notes.

- Claude owns the bug tracker .xlsx; Launch Status is always the 2nd tab. Benny never edits it.

- Color rule: pine green #3E5540 is reserved exclusively for booked/confirmed status - never for other states. Comp UI uses indigo; active/links use brand teal #1F6F8B.

- Never tell Benny to wrap up, end the session, or reference time of day - he decides explicitly.

End of RR49 handoff. RoamReady is live, taking payments, and now has a real admin moderation + growth suite. RR50 starts with the two Stripe dashboard cleanups, then bugs.