RoamReady — Session Handoff

End of RR55  →  Start of RR56

Generated June 28, 2026

# ① Verify-First Scout (run this first)

Open RR56 by confirming the codebase is in a clean, known state before any new work. Paste this to CC:

SCOUT ONLY — read-only, no edits. Verify session-start state and STOP. 1. Confirm local main is in sync with origin/main (git status; git log origin/main..main). 2. Confirm migrations are clean: read _prisma_migrations (read-only) — no pending/failed. 3. Run the preflight check (npm run preflight) — confirm green (phantom-tsvector tripwire passes). 4. Confirm HERE flags are OFF on dev .env (USE_HERE_ROUTING / VITE_USE_HERE_ROUTING = false). 5. Confirm the Hazard table exists on dev + prod and is seeded (restrictions + grades on dev; restrictions on prod, grades pending prod seed). Report each result. Do not change anything.

# ② What Happened in RR55

A long, high-output session. Three major features moved, two pushed to prod, plus a hard root-cause bug fix.

## Hazard warning system — SHIPPED (the RR55 pivot, now real)

- Phase 1 (table): Hazard Prisma model + HazardType / HazardConfidence enums. Migration applied to dev AND prod (additive, safe). Live.

- Phase 2 (seed + match): 18 legal/propane restrictions seeded. Corridor (geocoded-endpoint + 25mi buffer) + stop-name match, rig-gated. Warnings fire on the planning page via stop.violationNotes → RouteAdvisory. LIVE ON PROD — confirmed firing (Independence Pass on a Denver→Aspen 42-ft trip).

- Phase 3 (grades + map pill): 11 HIGH-confidence grade passes seeded (Sonora, Ebbetts, Million Dollar Hwy, Teton, etc) with verbatim warning text. GRADE rig-gating (non-car rig ≥30ft or ≥26k lb, or the row's exact limit). Map-page red "Rig warning" pill (Option A) via a recompute /trips/:id/hazards endpoint — warning now persists to the map page, not just planning. CONFIRMED WORKING ON DEV (Sonora fired on a Dardanelle→Zephyr Cove trip; pill shows on map). NOT yet pushed; grade seed not yet run on prod.

## Origin-disambiguation bug — FIXED + PUSHED (found the body)

Symptom: planner kept asking "start from home in Mesa, or somewhere else?" even when the user stated the origin ("from Denver to Aspen"), and looped infinitely when a tester answered free-form. Also leaked a <requestedDestination> tag to visible chat.

Body: origin was an advisory value reachable through only two narrow capture channels (a brittle "X to Y" regex + a too-late AI tag), with the ASK keyed on home-saved, not on the resolved trip origin. The AI tag was captured AFTER the gate, so it couldn't suppress the question on the same turn.

Fix: AI tag is now the PRIMARY origin/destination source, captured BEFORE the gate, geocode-validated + anti-fabrication (city must appear in the user's own message). Hard gate keyed on resolved origin (not home). Free-form answers accepted + geocode-validated. Catch-all tag-stripper removes any unknown machine tag (preserves <itinerary>). All 5 messy-input tests pass on dev. LIVE ON PROD.

## Bug found + resolved: route-line scribble (NOT a code bug)

- The Denver→Aspen / Dardanelle map line drew garbage across open terrain. Root cause: the dev .env had USE_HERE_ROUTING + VITE_USE_HERE_ROUTING set to "true", so the abandoned HERE truck-polyline was drawing. Flipped both to false → clean Google line. NEVER a prod issue (prod flags off). Benny found this by instinct.

- HERE stack itself was pushed to prod earlier in the session — dormant behind the off-by-default flags. Confirmed VITE_USE_HERE_ROUTING is absent from the prod client env. Leave it off; do not add it.

# ③ State of Play (prod vs dev)

## Live on PROD

- Origin-disambiguation fix (messy-input robust).

- Hazard warnings — 18 restrictions, firing on planning page. Map pill code is NOT on prod yet.

- HERE stack — pushed, dormant (flags off).

## On DEV only (built, tested, NOT pushed)

- Grade hazards seed (11 HIGH passes incl. Sonora) + GRADE gating.

- Map-page "Rig warning" pill + /trips/:id/hazards recompute endpoint.

To finish shipping the warning layer: push the grade+pill build, then run the grade seed on prod (Render roamready-api Shell: npx tsx src/scripts/seedHazards.ts — re-seeds restrictions + grades idempotently).

# ④ Next Session — First Tasks

## Active thread: Hazard Reroute (FEAT-REROUTE-OPTIONS, Version A)

Decision settled in RR55: auto-reroute (silent avoid) is a GHOST — don't build it (via-waypoint forcing = snap-back risk, the scribble class). The REAL feature is user-triggered "Find a safer route": compute 2-3 real alternates between the affected stops, filter by the hazard DB, show a LIST (Version A) with trade-offs (extra miles, hazards avoided), user picks, insert a waypoint on the safe road so Google redraws. Reliable because we tell Google to go THROUGH a point, not AVOID a segment.

FIRST STEP — the load-bearing scout (already written, ready to send): does Google's alternate-routes feature reliably return GENUINELY different routes for a mountain corridor (can it surface CA-88 / US-50 vs Sonora), or do all alternates still cross the pass? And can a specific alternate's geometry be hazard-checked (endpoints alone won't distinguish alternates). If Google alternates are unreliable → pivot to the curated-detour-waypoint engine (the detourWaypoint column exists, currently empty; needs HUMAN-verified detour points — Benny was clear Claude-drafted detours must be human-verified before going live).

Version B (FEAT-REROUTE-MAP-LINES, deferred P3): draw the alternates as colored clickable lines ON the map. Future enhancement only — multi-polyline rendering is the same risky territory as the scribble; build with care after A proves out.

## Also queued

- Push the warning layer to prod (grade seed + map pill) — finish what's tested on dev.

- FR-HAZARD-WARN-VERBOSITY (P3): hazard warning prints full DANGER text in chat prose (sometimes twice) AND in the advisory AND the pill. Polish: warning detail lives in ONE place (the advisory/pill); AI prose acknowledges it in one short sentence. Own small build, touches sensitive services/ai.ts prompt — do NOT bundle with reroute.

- BUG-ORIGIN-DISAMBIG fully closed; older BUG-PLAN-ORIGIN-NULL (NYC null-coord centroid) still open as a P2 mileage-correctness item, separate from the disambiguation fix.

## Future / discovery (not now)

- Auto-grade detection (Grok's method): OSM/TIGER geometry + elevation API → compute grade. Decision: useful as a DISCOVERY tool to find candidate passes for a human to verify + write warnings — NOT to auto-populate live warnings. Curated human data is the moat. Someday-scale item.

# ⑤ How We Work / SOPs (standing agreements)

- Scout-before-edit: read-only CC scout → STOP → explicit Benny approval → build on short-lived branch → merge --no-ff to local main → Benny runs save-progress.bat to push. CC never pushes, never migrates, never runs the seed, never issues destructive DB or kill commands.

- Benny runs all pushes, deploys, migrations, seeds, and destructive DB ops personally.

- Find the body, not the heads: when a bug survives patches, eliminate the architectural condition, don't patch symptoms. (Origin fix + scribble root-cause both followed this.)

- Measure before theorizing: Claude guessed wrong twice on the scribble before the real cause (an env flag) surfaced. On-screen/DB evidence beats theory. Confirm the load-bearing variable first.

- Stale backend is a silent killer: after multi-file edits (esp. services/ai.ts), Benny FULLY restarts the backend before testing — tsx watch is not trusted.

- AI/prompt changes test in a NEW planning session — old threads drag the model back to old behavior.

- Tell Google THROUGH a point (reliable), never AVOID a segment (unreliable, snap-back). This is the engine principle for reroute.

- Human-verify Claude-generated curated data (detour points, // VERIFY coords) before it fires live.

- Communication: lead with one named plain-language recommendation + reasoning before technical detail. Paste-verbatim strings (commit msgs, CC prompts) in their own fenced block. Commit messages = short plain one-liner, no double-quotes, no em-dashes. CC prompts = single fenced block as the last element, with an explicit pre-test gate for backend/AI changes.

- Benny decides session-end and doc-writing explicitly. Never infer fatigue or reference time of day.

# ⑥ Copy-Paste Handoff Block (paste at RR56 start)

RR56 — continuing RoamReady hazard-routing arc. SHIPPED in RR55 (live on prod): origin-disambiguation fix (messy-input robust); hazard warnings (18 restrictions) firing on planning page. HERE stack pushed but dormant (flags off — do NOT add VITE_USE_HERE_ROUTING). ON DEV, tested, NOT pushed: grade-hazard seed (11 HIGH passes incl Sonora) + GRADE gating; map-page red 'Rig warning' pill + /trips/:id/hazards recompute endpoint. TO FINISH: push that build, then run grade seed on PROD via Render roamready-api Shell. NEXT FEATURE: FEAT-REROUTE-OPTIONS (Version A). Find a safer route -> compute 2-3 Google alternates between affected stops -> filter by hazard DB -> show LIST with trade-offs -> user picks -> insert waypoint on safe road -> Google redraws. FIRST: send the load-bearing scout (does Google return genuinely different mountain-corridor alternates; can an alternate be hazard-checked). If unreliable -> pivot to curated detourWaypoint (human-verified). Version B (lines on map) = deferred P3. OPEN: FR-HAZARD-WARN-VERBOSITY (P3, warning text repeats in chat); BUG-PLAN-ORIGIN-NULL (P2). Start with the Verify-First Scout (section 1 of this doc) before any new work.