RoamReady — End-of-Day Recap

June 9, 2026 (PM)  ·  Resources/Maps key fix, distance-ranked resources, journal feature wave, admin access on prod, Help page redesign

# 1. Summary of the day

A long, productive polish + feature session. Twelve items shipped, one feature scouted-and-parked (MAINT-1), one tiny legend fix likely landed (confirm), and a new standing rule documented (DISC-PRODMIGRATE). The batch is client-heavy with ONE migration (routePoiId for JOURNAL-ROUTESTOP).

Push + prod-migration note: Benny pushed throughout. Next session must confirm (a) the whole batch is on prod, and (b) the add_journal_routepoiid migration ran on the prod DB (auto-runs via db:migrate:deploy on Render deploy — see §4). If it didn’t run, route-stop journal saves fail on prod.

## Shipped (all 06-09 PM, all DONE)

- RES-1 — Resources “near you” returned “No results” on prod. Root cause: the GOOGLE_MAPS_API_KEY value in the Render env was wrong (HTTP 400 “API key not valid”), not missing. Fixed in Render env, no code change. (Var is GOOGLE_MAPS_API_KEY, not ..._PLACES_...)

- FUEL-LOG-1 — Cost-breakdown fuel-leg rows overflowed on mobile, pushing Save off-screen so actual fuel couldn’t be logged (save path was wired, just unreachable). Rows now stack two-line on mobile. 5205227/96b6406 → a02712e/6b0e07b.

- RES-2 — “Resources near you” wasn’t distance-ranked (far results outranked nearby). Added server-side haversine sort (closest-first), fetch 20 / slice top-10. Kept searchText + free-text categories. Applies to ALL chips. 4367fab/370dc18.

- ROADMAP-LOC — moved Product Roadmap tile off the Resources tools row → a card on the Help page; centered the two remaining tiles. a3f0b8e/14ffed3.

- ADMIN-GRANT — added owner-only Admin link to the mobile sidebar; built server/scripts/set-owner.js (reusable grant/revoke by email, SSL opt-in for prod); granted isOwner to momann@ + Cindy@ on prod. Admin live on prod desktop + mobile.

- COST-LINK — “Est. total” stat scrolls to the Cost breakdown; explicit “View breakdown ↓” affordance. 33f5e53/db21ae8.

- JOURNAL-STOPS — journal already mirrors stops live; added polish so deleted-stop entries stay readable (“from a removed stop · City”). 0646a66/3ff0d3c.

- JOURNAL-EDITDEL — surfaced Edit + Delete on per-stop and freeform journal entries, on both Trip Journal page and Dashboard feed (backend CRUD already existed). 347e940/7b8aa8a.

- JOURNAL-PHOTOS-HIDE — hid “Add photos” for launch (no S3 storage wired; avoid cost/moderation). Upload code left dormant; existing photos still display. Future: 3-photo cap when storage is on. Same commit as EDITDEL.

- JOURNAL-ROUTESTOP — route stops (POIs added via “Add stops along the way”) are now journalable via a nested “Stops along the way” card per added POI. New nullable routePoiId column + migration add_journal_routepoiid (applied to dev). Bugfix: crypto.randomUUID() is undefined on insecure origins (LAN-IP phone) → replaced with makePoiId() fallback. 04f3ac1/6547b9a + 57dba5c/557724f.

- MAP-BREADCRUMB-CLIP — Trip Map breadcrumb clipped under the fixed mobile header. One-line fix: -my-6 → -mb-6 -mt-2 md:-mt-6. 47c59ce/b6573ff.

- MAP-ACTION-PILLS — Trip Map action row (Journal/Packing/Share/PDF) → separate pills, then conformed to the canonical btn-outline (3 teal) + btn-primary (amber PDF) to match the itinerary page exactly. 77e7f7a/893f58b → e82c8c8/eaeba85.

- JOURNAL-LINK-ITIN — added a Trip Journal link to the itinerary page’s action row (BookOpen, btn-outline). 656fef0/ce8b2a9.

- HELP-REDESIGN — branded hero (icon + capital-R “RoamReady.ai” wordmark + gradient strip below masthead + “Help & Support” headline; “← Home” top-left authed-only); all cards → canonical card-lg; Known Issues → neutral “all clear” line; Submit feedback button under Roadmap (btn-outline, opens app-wide FeedbackModal); full warm intro paragraph leads the contact box (no “Get in touch” header, no duplicate lines). Through commit 0606276.

# 2. Open / pending

- CONFIRM PUSH + PROD MIGRATION — verify the 06-09 PM batch is on prod, and that add_journal_routepoiid applied on the prod DB (Render deploy logs). See the scout box in §6.

- MAP-LEGEND-FINISH-DUP — Trip Map legend showed two “Finish” rows (orange H + gray F). Fix designed: collapse to ONE orange “Finish” row. Benny said he’d run the CC prompt — confirm whether it landed; if so, mark DONE.

- MAINT-1 — SCOUTED, ON HOLD pending Benny’s scope decision. The maintenance “Rig service tracker” is NOT a stub — it’s built end-to-end (schema, full CRUD, status compute, auto-seeds 12 RV items, working page that lists + logs). Gaps are UI-only: (1) service history invisible (getHistory unused), (2) no add-custom-item UI, (3) no edit-item UI, (4) dead empty state for non-RV rigs, (5) delete missing UI AND the one net-new server endpoint, (6) next-due not displayed. Recommended first pass: #1 history + #2 add-item.

## Backlog (logged, not started)

- Button-drift cleanup (optional) — normalize remaining ad-hoc buttons to canonical: TripBookingPage:1047 (teal rounded-md primary) and DashboardPage:211/305 (inline-amber CTAs duplicating btn-primary).

- Older backlog persists: TM-1..TM-5 (Trip Map polish), AUDIT-1 (stale-consumer field audit), EV-1 (email verification — confirm launch-criticality), PROD-1..PROD-6, PW-1..PW-3, OHV items. See tracker.

# 3. New standing rule documented this session

DISC-PRODMIGRATE (ACTIVE) — Render auto-applies migrations to PROD on deploy. Build cmd: npm install && npm run db:generate && npm run build; Start cmd: npm run db:migrate:deploy = prisma migrate deploy (production-safe). So: apply to dev with prisma migrate dev, commit the migration file, push → Render auto-applies to prod.

Do NOT run prod migrations by hand. After a migration push: confirm Render deployed (PROD-6 flaky → manual Deploy if needed), check deploy logs for the migration name, test on prod. Gotcha: prisma migrate dev locally must run from repo ROOT (cd .. out of server) or it errors P1012 “DATABASE_URL not found”; clear any leftover $env:DATABASE_URL prod override first.

# 4. Working style & guardrails (carry forward)

- Tracker ownership: CLAUDE maintains the bug/todo tracker .xlsx — Benny does NOT. Claude edits the file (add rows, mark DONE, update notes) and returns it. Never hand Benny copy-paste row text. If Claude lacks the file, ask Benny to upload the latest, then edit directly.

- End-of-day routine: TWO files — the tracker .xlsx + ONE recap .docx, and the handoff is the LAST section of the recap (not a separate file).

- Claude Code for all file work — one ready-to-paste CC prompt per task in a single code block. CC scouts read-only, edits in a worktree, merges to local main --no-ff, does NOT push. Benny runs save-progress.bat to push and handles all server restarts.

- Scout before non-trivial edits. Several “build it” requests this session were really “the backend already exists, surface it” (maintenance, journal edit/delete) — scouting first saved rebuilds.

- Lead with one named recommendation + brief reason — no option menus without a pick. Use mockups for visual/UX decisions (worked well for pills, legend, Help header).

- Migration → restart backend → check site. After any DB migration: migrate, restart the backend (Ctrl+C → relaunch or restart-dev.bat), THEN test. Stale Prisma client reads empty until restart.

- CC worktree rule — commit on worktree → merge to main --no-ff → report from main; never leave unmerged. CC must rebase the worktree onto LOCAL main (not origin/main, which lags unpushed work).

- After every fix, remind Benny to save (save-progress.bat).

- TripMapPage kept byte-for-byte stable except explicitly directed changes — scope edits to exactly the named element.

- Canonical buttons: use .btn-outline (teal #1F6F8B) / .btn-primary (amber #F7A829) from index.css. Don’t hand-roll inline button styles — causes drift.

- Brand rules: locked palette (RV Blue #1F6F8B, Sunset Gold #F7A829 CTAs only, page bg #F5F4F2 / bg-rr-bg, border #E8E4DA). Pages carry no decorative color — meaning from status pills only. Sunset gradient = thin 3–4px accent strip only, never a fill. Wordmark casing is capital-R “RoamReady.ai”.

- crypto.randomUUID() is undefined on insecure origins (plain-HTTP LAN-IP phone) — never call it in client paths that run on the phone test setup; use a guarded fallback.

- Permissions/access changes (granting isOwner, etc.) are Benny’s to run, not Claude’s — Claude writes the safe script/steps, Benny executes.

- Communication: Benny uses voice-to-text; prefer plain prose, mockups for visual decisions, honest pushback. Don’t tell Benny when to end the session.

# 5. File paths & project locations

- Project root: C:\Users\aylie\roamready

- Frontend: client/ — Vite, http://localhost:3000 (phone via LAN IP 10.0.0.61:3000 and ngrok tunnel handling-jackal-omit.ngrok-free.dev)

- Backend: server/ — port 3001

- DB: PostgreSQL localhost:5432 + Redis 6379 (Docker); master .env at project root

- GitHub: Benny60-Dev/roamready

- Deploy: Render — roamready-api (backend) + roamready-client. Build runs db:generate + build; start runs db:migrate:deploy (auto-migrates prod). PROD-6: auto-deploy flaky → manual Deploy if no build within ~1 min.

- Batch files (root): start-roamready.bat, stop-roamready.bat, save-progress.bat, restart-dev.bat

- Launch source of truth: LAUNCH_STATUS.md at repo root.

- Tracker: RoamReady_Bug_Todo_Tracker_20260609.xlsx (Claude maintains; delivered alongside this recap).

Key files touched today:

- server/src/services/googlePlaces.ts (RES-2 haversine sort)

- server/src/controllers/journal.ts + routes/journal.ts (route-poi upsert, journal CRUD)

- prisma/schema.prisma + migrations/20260609120000_add_journal_routepoiid/

- client/src/pages/trips/TripSummaryPage.tsx (fuel rows, cost-link, journal link, POI ids)

- client/src/pages/trips/TripMapPage.tsx (breadcrumb clip, action pills, legend)

- client/src/pages/trips/TripJournalPage.tsx + JournalTabContent.tsx (journal stops/routestop/edit-delete/photos)

- client/src/pages/HelpPage.tsx (full redesign)

- client/src/pages/ResourcesPage.tsx (roadmap tile removed, tiles centered)

- client/src/components/layout/AppLayout.tsx (mobile Admin link)

- server/scripts/set-owner.js (new — grant/revoke isOwner)

# 6. HANDOFF (next session)

## Verify-first scout — paste into Claude Code at the START of the next session

Read-only scout. NO edits, NO worktree. Verify the 06-09 PM batch is actually

live and working before any new work — do not re-investigate items confirmed

DONE; just confirm they hold in the running app.

1. From repo root: git log --oneline -25  AND  git log origin/main..main --oneline

Report whether everything is pushed (origin == main) or there are unpushed

commits. Key commits: RES-2 (4367fab/370dc18), JOURNAL-ROUTESTOP

(04f3ac1/6547b9a) + crypto fix (57dba5c/557724f), JOURNAL-EDITDEL+PHOTOS

(347e940/7b8aa8a), MAP-BREADCRUMB-CLIP (47c59ce/b6573ff), MAP-ACTION-PILLS

(77e7f7a/893f58b -> e82c8c8/eaeba85), HELP-REDESIGN (through 0606276),

JOURNAL-LINK-ITIN (656fef0/ce8b2a9), set-owner.js (96ff813 + SSL 1297bfb).

2. Confirm the JOURNAL-ROUTESTOP migration is applied on PROD: check Render

roamready-api latest deploy LOGS for "add_journal_routepoiid" applying

(db:migrate:deploy runs it automatically). If pushed, the column exists on prod.

3. Confirm prisma migrate status (dev) is "up to date" — no stray/pending migration.

4. Spot-confirm in the running app (dev + prod): (a) Resources "near you" returns

distance-ranked results closest-first; (b) a route stop added via "Add stops

along the way" shows a journal card and saves; (c) journal edit/delete works on

stop + freeform entries; (d) Help renders the new hero + cards + Submit feedback.

Report findings only. Do not fix anything.

## First moves next session

- Run the scout above; confirm push + prod migration.

- Confirm MAP-LEGEND-FINISH-DUP landed (collapse two “Finish” rows to one orange) → mark DONE if so.

- Decide MAINT-1 scope (recommended first pass: service history + add-custom-item).

## Copy & paste this into tomorrow’s chat

Hey Claude — Benny here, continuing RoamReady (RoamReady.ai, AI RV trip planner;

React/TS client on :3000, Node/Express/Prisma server on :3001, Postgres+Redis in

Docker, deployed on Render, GitHub Benny60-Dev/roamready). I use Claude Code

(desktop app) for all file work — give me one ready-to-paste CC prompt per task.

You own/maintain the bug tracker .xlsx (I never edit it). Yesterday (06-09 PM) we

shipped a big batch: fixed the prod Resources API key (RES-1), distance-ranked the

"near you" results (RES-2), the two-line fuel-log fix (FUEL-LOG-1), moved Product

Roadmap to Help (ROADMAP-LOC), added admin access on prod + a set-owner script

(ADMIN-GRANT), cost-total -> breakdown scroll link (COST-LINK), a full journal wave

(stop-name polish, edit/delete, hid photos for launch, route-stop journaling w/ a

routePoiId migration), the map breadcrumb clip + action pills + an itinerary journal

link, and a full Help page redesign. First: run the verify-first scout from the

handoff to confirm the batch landed on prod AND the add_journal_routepoiid migration

ran on the prod DB. Then the open items are: confirm the MAP-LEGEND-FINISH-DUP fix

landed (collapse two "Finish" rows to one orange), and decide scope on MAINT-1

(maintenance tracker — backend's fully built, just needs UI: service history +

add-custom-item are the recommended first pass). I'll upload the latest tracker

.xlsx so you can edit it directly.

End of recap.