RoamReady.ai

End-of-Day Handoff

Thursday, June 5, 2026  •  Prod synced at commit 7d5578d

# Summary

Eight fixes shipped, verified, and pushed to production today. The work closed out the entire modify-mode trust problem — the AI inventing or misplacing trip stops, the misleading error banners, and the permanent “cap lockout” where reopening the chat didn’t reset anything. The mic-while-typing friction was also fixed. Prod is live and synced; the working tree is clean.

Target: launch by Monday, June 8. Feasible — contingent on reading the real LAUNCH_STATUS.md tomorrow to confirm no hidden blocker remains.

# Accomplished Today — Shipped & Verified (prod 7d5578d)

| Fix | What it did |
| --- | --- |
| MESA-6b | Swept hardcoded example cities from the modify-mode prompt (controllers/ai.ts). |
| MODIFY-UX-1 | Three-state outcome (clarify / proposal / failed). Error banner now fires only on a real failure, not on clarifying questions. |
| GEO-1 | An added stop must fall geographically between its bracketing stops — no more overshoot picks. |
| ANCHOR-1 | Resolve modify-mode stop references by NAME, not fragile stop numbers. Killed the off-by-one inserts. |
| CAP-1 / 1b | Honest, context-aware hard-cap messages (planning vs modify). Removed the false carryover promise. |
| MIC-SEND-1 | Send / Enter now work while the mic is listening; mic stops cleanly on submit. |
| RESET-1 | Reopening “Modify with AI” actually starts a fresh session — fixed the permanent lockout. |
| CAP-2 | Conversation caps raised to SOFT 600 / HARD 1000 (per-call cost stays flat via the 10-message window). |

# New Bugs Logged From the Road (not yet scouted/fixed)

## Priority 1 — first-impression / trust

- BUG-1 — Mobile home input box truncates its placeholder text (“…special” is clipped). First thing a new user sees. Possibly the same root cause as the existing iOS Safari min-h-[calc(100dvh-Xrem)] layout item — may close two at once. Needs a client scout.

- BUG-3 — Asked for a 5-stop trip, got 6. The AI even said “5-stop” in its prose, then built 6. Count-accuracy / constraint-adherence; same family as the modify off-by-ones. Needs a planning-prompt scout: is “stop” defined, and is the count enforced or merely requested?

## Priority 2 — clarity / UX gap

- BUG-2 — Trip-summary pill at the bottom of chat (“San Jose to Acadia… 10n $700 camp Review →”) doesn’t signal it’s tappable or what it opens. Needs an action CTA like “Tap to preview your itinerary.” Copy-level; decidable without a scout.

- BUG-4 — Planning AI never asks or confirms round-trip vs one-way. Big impact on days, miles, fuel, and bookings. Design decision pending: always-ask vs infer-and-confirm (lean: infer-and-confirm). Prompt change.

# Deferred Backlog (deliberate — not launch-blocking)

- Tiered free-300 + upgrade-CTA conversion funnel (revenue feature; needs billing/trial scoping).

- Cap Option B — disable input + “Start fresh” button at the cap (vs typeable-dead-box).

- Save-home modal fires on “somewhere else” origins too (optional gating).

- CI grep to block real city names in ai.ts examples.

- Tracker filename dated 06-04 holds 06-05 rows.

- Non-destructive Regenerate merge (preserveUserEdits) — generateItinerary, server/trips.ts ~1182-1258.

- Journal photo decision (upload vs linked external).

# Verify-First Scout — paste into Claude Code first thing tomorrow

SCOUT ONLY — confirm today's shipped fixes still hold on current main + prod.

Do NOT change anything. Report, then STOP.

Run from C:\Users\aylie\roamready. Expected baseline: local == origin == prod at 7d5578d.

1. GIT SYNC (first)

git fetch origin

git rev-parse HEAD

git rev-parse origin/main

git status -sb

git log --oneline -10

Verdict: HEAD == origin/main == 7d5578d, tree clean? Flag anything after 7d5578d.

2. TODAY'S FIXES PRESENT:

- UX-1:     grep -n "modifyOutcome" server/src/controllers/ai.ts

- GEO-1:    grep -n "after_stop" server/src/controllers/ai.ts  (add_stop block)

- ANCHOR-1: grep -n "resolvedVia|findStop" client/src/components/trip/ModifyTripPanel.tsx

- RESET-1:  grep -n "sessionStartLenRef" client/src/components/trip/ModifyTripPanel.tsx

- CAP-2:    grep -n "SOFT_CAP = |HARD_CAP = " server/src/controllers/ai.ts (expect 600/1000)

- MIC-SEND-1: grep -n "handleSubmit" client/src/components/ChatInput.tsx

3. LAUNCH_STATUS.md — read it IN FULL. Report every OPEN item verbatim +

the file's stated last-updated commit/date.

Report 1–3. Then STOP. No edits.

# File Paths & Project Locations

- Root: C:\Users\aylie\roamready

- Frontend client/ (port 3000): client/src/components/ChatInput.tsx, client/src/components/trip/ModifyTripPanel.tsx

- Backend server/ (port 3001): server/src/controllers/ai.ts, server/src/schemas/trip.ts

- Docker: PostgreSQL 5432, Redis 6379. Master .env at root.

- GitHub: Benny60-Dev/roamready. Prod (origin/main): 7d5578d

- Batch files at root: start-roamready.bat, stop-roamready.bat, save-progress.bat, restart-dev.bat

- LAUNCH_STATUS.md at root (commit d0fd774) — source of truth, read tomorrow

- New deliverables: LAUNCH_STATUS_STARTER.md, REMOTE_ACCESS_CHECKLIST.md (save to root)

# Tomorrow’s Plan — targeting Monday 6/8 launch

- Run the verify-first scout + read the real LAUNCH_STATUS.md; merge its open items into the launch-status doc.

- Triage: real launch blockers vs nice-to-haves — lock the true Monday-blocker set.

- Knock out P1 bugs first (BUG-1 visual, BUG-3 count accuracy).

- BUG-2 (copy) + BUG-4 (round-trip design decision) as quick wins.

- Re-confirm the reservation honesty pass status (flagged CRITICAL pre-launch).

# Copy & Paste Into Tomorrow’s Chat

Picking up RoamReady, evening of 6/5 close. Prod is live and synced at commit 7d5578d — today I shipped and verified eight fixes: MESA-6b, MODIFY-UX-1, GEO-1, ANCHOR-1, CAP-1/1b, MIC-SEND-1, RESET-1, CAP-2. That closed the whole modify-mode chain (clarify-vs-failed banner, route-aware + name-anchored stop inserts, the permanent reopen-lockout) plus mic-while-sending and raised caps to 600/1000. First thing: run the verify-first scout to confirm 7d5578d still holds, AND read the real LAUNCH_STATUS.md (commit d0fd774) and merge its open items into my launch-status doc. Four new bugs logged from the road, not yet touched: (1) mobile home input box truncates its placeholder — maybe the iOS Safari min-h layout item; (2) trip-summary pill needs a “tap to preview” CTA; (3) asked for 5 stops, got 6 — count accuracy; (4) planning AI never asks round-trip vs one-way. Goal: triage launch blockers vs nice-to-haves and try to launch by Monday 6/8. Start with BUG-1 unless the LAUNCH_STATUS.md read surfaces something higher. Re-confirm the reservation honesty pass — it was flagged CRITICAL.