RR40 SESSION HANDOFF — RoamReady.ai

Benny, solo founder · Martini AI Media LLC · Prepared by Claude

Resuming after the session of June 14, 2026 (RR39). A very large session: the cold-start fix, the full packing arc (custom items, add/edit/remove, current-state PDF, iCloud polish), packing staleness detection, the self-person fix, the build-progress message, the packing size cap, and both phases of resource distance. All work below is on prod unless stated otherwise.

# Working rules (non-negotiable)

- Beginner-level git/CLI: over-explain every command, one thing at a time, name the exact directory to run it from. Backend window is for reading, PowerShell is for typing.

- Recommendation-first: pick the best option and say why. No menus.

- Worktree workflow: all file work in a git worktree on a feature branch; merge --no-ff into local main; NEVER push (Benny pushes via save-progress.bat himself). Never kill running processes — Benny restarts the backend personally.

- Copy-paste formatting (RR39): put any multi-line content Benny needs to copy in a single triple-backtick code block, and place the primary paste-into-Claude-Code prompt as the VERY LAST thing in the message with no text after it — Benny sometimes clicks copy before scrolling and grabs partial content.

- Migration / restart order: migrate → restart backend → then test (stale Prisma client otherwise). If migrate dev ever offers a DB reset, the answer is always N; run npm run preflight to find CRLF poison.

- Prisma engine swap: if npx prisma generate throws EPERM ... query_engine-windows.dll, the backend is still holding the file. Close every Blue Backend window first (check the taskbar for more than one), then generate, then restart.

- Phantom DROP DEFAULT (learned RR39): auto-migrate keeps regenerating a phantom ALTER TABLE "JournalEntry" ... DROP DEFAULT on the generated tsvector column. At the "Enter a name for the new migration" prompt, do NOT name one — it'll try to apply that phantom and fail P3018. Decline it.

- Hooks rule: any React hook added to the big page components (SessionPage, TripMapPage, TripSummaryPage, PackingListPage — all have mid-file early returns) goes in the unconditional top hook section. tsc and vite build cannot catch Rules-of-Hooks violations — only runtime can.

- Phase 0 scout before building anything non-trivial; STOP and report before code. Honest reports with commit hashes, merged-to-main confirmation, and anything Benny must restart.

# Render dashboard map

- roamready-api — backend web service. NOW ON STANDARD tier (always-on, no cold starts — upgraded RR39). Has a Shell tab; use it to run one-off Node/Prisma commands against prod.

- roamready-client — frontend static site. Static sites don't sleep.

- roamready-redis — cache. NOT the database.

- roamready-db — the PostgreSQL database. Lives inside the My project / Production group, hidden from the default Ungrouped list — find it via the dashboard search bar. No Shell tab.

Prod has no DATABASE_URL on the local dev machine (credential rotation working as intended). To run a local script against the dev DB, the env-file trick works: node --env-file=../.env script.mjs from the server folder (resolves @prisma/client from server/node_modules — running from root grabs a stale client).

# Shipped & verified on prod (RR39, June 14)

## Cold-start mitigation (last pre-launch infra item)

- roamready-api upgraded Starter → Standard. Cold wake was ~50.88s on Starter (spins down after ~15 min idle); Standard is always-on. Verified 0.29s after >20 min untouched. roamready-client (static) unaffected.

## Packing list — the big arc

- Custom items + add/edit/remove: PackingItem.custom flag; per-category add-your-own, inline rename (renaming an AI item promotes it to custom so it survives), remove; custom items survive Regenerate via mergePackedState. Mobile-visible edit controls (fixed a latent touch bug). A muted "added" cue on custom items.

- Current-state PDF + export dropdown: Export PDF dropdown — "Current state" (packed items as solid Pine boxes, includes added items) vs "Blank checklist" (pen-and-paper). Distinct filenames so both coexist in Downloads.

- iCloud-style polish: hairline-separated rows, calm section headers, 15px labels, ghost "add item" line.

- Build-progress message (two-stage): stage 1 "Packing for a trip is no small job — building/rebuilding your list…"; after ~8s stage 2 "Hang tight, just a few more seconds…". Rig-neutral (no RV/van/car). Timer cleared on completion + unmount.

- Size cap (speed): prompt was "comprehensive" → ~200 items, ~60s. Capped to ~120 focused items (8–14 categories, ≤15/category); max_tokens 8192→5120. Now ~36s, ~3100 out_tok, stop=end_turn. Safe to cap because the list is now editable. Sonnet retained (Haiku is the back-pocket option if 36s ever needs to drop further).

## Packing staleness detection

- New packingListMeta Json? column on Trip stores a generated-for snapshot {adults, children, pets, nights}. Server computes stale + current-vs-snapshot. "Made for X adults · N nights" subtitle (from snapshot) + a persistent-dismissable banner that names what changed and offers Refresh. The mystery "Regenerate with AI" button was relabeled "Refresh suggestions" with a clearer Rebuild modal. Migration applied (additive nullable, no data touched).

## Self-person fix (adult undercount, dead at the source)

- Root cause (Case A): the account holder was never auto-created as a Person, so every party-aware feature undercounted adults by one (Benny's party had only Cindy). Fix: createParty now seeds a self-person on the default party (idempotent, isDefault-gated); deletePerson rejects deleting an isSelf person (server guard, not just UI); the party page shows a "You" marker and suppresses delete on the self row; backfillSelfPerson.ts repair script was created and run (created 1 self-person for Benny). No migration (isSelf already existed). Verified: the "Made for X" subtitle now reads "2 adults · 1 dog".

## Resource distance — both phases

- Phase 1 (Near me): each resource shows "X mi away" from live GPS, nearest-first. The server was already computing haversine distance to sort and then discarding it — Phase 1 just surfaces the value (server-attach distanceMiles). Missing-coord resources show no badge.

- Phase 2 (Near my stop): a toggle on the Resources page — "Near me" (GPS, default) / "Near my stop" re-centers the SEARCH on a chosen trip stop and measures distance from it. Trip→stop picker pre-filled with the most-recent trip's first mapped stop; coordless stops filtered out; no GPS prompt in stop mode. Client-only (the server is reference-agnostic — it uses whatever lat/lng it's handed).

# Open items for next session

## Headline — reusable / saved packing lists

- Benny's request: most RV packers reuse ~80% the same list every trip, so let them save and reuse one instead of regenerating from scratch. Three possible shapes: save-as-template, copy-from-previous-trip, or AI-seed-from-base. Needs schema + migration; interacts with the custom-item flag and the staleness snapshot. Deserves a Phase-0 scout, a schema decision, and a mockup of the "start from template vs AI generate" choice. This is the next-session headline — do it fresh, not at the tail of a long day.

## Polish (carried + new)

- Travel Party "Add yourself" copy (new): now that a "You" self-person auto-appears, the empty-state "Add yourself and anyone traveling with you" wording is slightly redundant. Minor copy tweak.

- Night-count prose mismatch (NIGHTS-PROSE-1, carried): model narration can misstate nights vs the (correct) card. Likely cheap path: feed derived totals into the model summary so it quotes the real number.

- Roadmap-page feedback modal default type, duplicate-card "Try again" dead end, admin type filter — all carried from RR38, all small.

# Watch / lessons logged (RR39)

- Prisma checksum drift recurred: the founder-rate migration had a deliberate post-apply hand-edit (the phantom DROP DEFAULT removed by hand), so its file checksum no longer matched the recorded one — migrate dev offered a destructive reset. Fixed without data loss by recomputing the file's SHA-256 and UPDATEing the single _prisma_migrations row. Always answer N to reset prompts.

- Stale generated Prisma client: an EPERM lock during prisma generate (backend holding the engine DLL) left the client missing the party models, which made local data-check scripts fail confusingly. Fix: close ALL backend windows, regenerate, restart. This is why party queries kept returning "undefined" until the client was rebuilt.

- PowerShell here-string for scripts: inline JS through PowerShell kept mangling $ and quotes (e.g. $disconnect → \()). Use a @' ... '@ here-string to pass content literally, and node --env-file=../.env from the server folder so DATABASE_URL loads and @prisma/client resolves to the fresh client.

- Benny's account email is momann@gmail.com (one m in "momann") — not momman. The dev seed DB also has dev@roamready.ai and Cindy@roamready.ai.

# First actions next session

- Confirm prod is clean: from C:\Users\aylie\roamready run git log origin/main..main — should be empty (everything pushed). RR39 pushed many commits; verify nothing is stranded.

- Optional cleanup: a few scratch files may remain in the repo root from RR39 debugging (selfcheck.mjs, q.sql, fix.sql). Harmless; delete if cluttering.

- Pick up the headline: scope the reusable/saved packing list feature — Phase 0 scout first (how to store a template, schema/migration, how it interacts with the custom flag and staleness), then a mockup of the start-from-template choice, then build.

Full prioritized list lives in the Backlog & Open Items sheet of the tracker workbook (RoamReady_Bug_Tracker_2026-06-14.xlsx).