RoamReady.ai — Session Recap

RR41 — Sunday, June 14, 2026

# Start Here — Verify-First Scout (paste into Claude Code first)

Open the Claude desktop app on the roamready project and paste the block below. It confirms prod is clean and that today's restart-dev.bat fix is committed, before any new work. Do NOT re-investigate items already confirmed DONE.

In C:\Users\aylie\roamready, do a read-only check and report back in plain English: 1. Run `git log origin/main..main` and tell me if there are any local commits not yet pushed (empty output = prod is clean and in sync). 2. Confirm restart-dev.bat is committed and present on main (git log -1 for that file). It was fixed this session to do a true one-click stop-and-relaunch. 3. Confirm LAUNCH_STATUS.md and launch-status.json are present at repo root and report the verifiedAgainstCommit value in the JSON. Do NOT change, commit, or push anything. Just report what you find.

# What We Did Today

## 1. Fixed restart-dev.bat (one-click restart) — needs git save if not already done

The old restart-dev.bat looked like it did nothing. Two real bugs were found and fixed:

- It was killing the wrong process. The backend runs under a watcher (tsx watch) that auto-respawns the server the instant its child dies — so killing just the server let it pop right back on port 3001. Fix: kill the whole process tree so nothing respawns.

- It never actually restarted anything — it just printed “press Up-Arrow” instructions. Now it relaunches backend (blue) + frontend (green) automatically, matching start-roamready.bat.

- Then a second bug surfaced: on Windows 11 all terminal windows share ONE process, and the script was accidentally killing its own console mid-run (which is why it took two double-clicks). Fixed so a single double-click does the whole cycle.

Standing rule for using it: double-click restart-dev.bat from File Explorer (not from inside a dev window), since it closes the old window as part of restarting.

## 2. Saved Packing Lists — Phase 0 scout done, decision parked

Scouted how packing lists work today. The data layer is greenfield — everything is per-trip JSON on the Trip table (packingList + packingListMeta); there is no PackingItem table and no template/saved-list entity anywhere. The only existing “reuse” is the within-trip carry-over merge on Regenerate (mergePackedState).

Recommendation on the table (not yet built): add a new PackingTemplate model (user-level, mirrors the existing item shape so mergePackedState works unchanged), ship save-as-template as the headline with copy-from-previous-trip as a cheap on-ramp in the same picker, and defer AI-seed-from-base to v2. Do NOT use a JSON-on-User column — it would reopen the same anti-tamper footgun already closed on Trip.

Two open calls before any build: (a) are saved templates free or Pro? (lean free — it's curation, not generation); (b) include copy-from-previous-trip in v1 or templates-only? (lean include). Also: confirm the /ai/generate-packing-list route is dead before wiring endpoints. Next step after those is a mockup, then build.

## 3. Launch Status added to the bug tracker (now a standing rule)

The daily bug tracker .xlsx now includes a Launch Status tab as the 2nd tab (right after Bug Tracker), mirroring LAUNCH_STATUS.md: open launch-blocking bugs at top (amber), then deferred/post-launch, then done/verified. This is now automatic on every tracker going forward — no need to ask. The Excel tab is a snapshot; LAUNCH_STATUS.md stays the live source of truth.

# Launch Status Snapshot (as of June 14, 2026)

Open launch-blocking items (4):

- BUG-1 — Mobile placeholder truncation (P1)

- BUG-2 — Trip-summary pill CTA wording/affordance (P2)

- BUG-3 — Stop count doesn't match actual stops (P1)

- BUG-4 — AI mishandles round-trip vs one-way (P2)

Deferred / post-launch:

- Travel Party Phase B/C; iOS Safari zoom-stuck (needs real-device test); OHV own-data-source, code-split, result retention, link-checker activation.

Render cold-start slowness — RESOLVED June 14 (api upgraded to always-on Standard tier). Everything else on the list is done and verified.

# Working Rules (reminders)

- Benny is not a developer — give numbered, step-by-step, where-to-click instructions; name the exact window by color/label. Claude drives investigation via Claude Code prompts; never hand Benny commands to interpret.

- Claude Code is used via the desktop APP only (no PowerShell, no separate Claude Code window).

- All file work in a worktree; merge --no-ff to local main; never push (save-progress.bat pushes). Benny restarts servers himself; never kill PIDs from a CC prompt.

- After any DB migration: stop backend → prisma generate → restart backend → then check the site (stale Prisma client reads empty otherwise).

- Phase 0 scout before building anything non-trivial; STOP and report before code.

- Claude owns the bug tracker .xlsx — Benny never edits it. Tracker always includes the Launch Status tab now.

# File Paths & Project Locations

- Project root: C:\Users\aylie\roamready

- Frontend: client\  (port 3000, Vite) — http://localhost:3000

- Backend: server\  (port 3001, Node/Express/Prisma)

- PostgreSQL 5432 + Redis 6379 (Docker); master .env at project root

- GitHub: Benny60-Dev/roamready

- Batch files (project root): start-roamready.bat, stop-roamready.bat, save-progress.bat, restart-dev.bat (fixed today)

- Launch source of truth: LAUNCH_STATUS.md + launch-status.json (repo root). Handoff: SESSION_HANDOFF.md (generated half + hand-filled narrative).

# Copy & Paste This Into Tomorrow's Chat

Paste the paragraph below to start the next session with full context:

RR42. I'm Benny, founder of RoamReady.ai (AI-powered RV trip planner). You help me build it — I'm not a developer, so give me numbered step-by-step instructions and name the exact window to click; you drive investigation through Claude Code (desktop app) rather than handing me commands. Project root C:\Users\aylie\ roamready; frontend client/ on port 3000, backend server/ on port 3001. First: run the verify-first scout (top of yesterday's RR41 recap) to confirm prod is clean and the restart-dev.bat fix is committed. Then pick up the headline: saved/reusable packing lists. Phase 0 scout is already done (data layer is greenfield, all per-trip JSON, no template entity). The parked decision: new PackingTemplate model, save-as-template as headline + copy-from- previous-trip as the cheap on-ramp, AI-seed deferred. Two open calls before build: (a) templates free or Pro? (b) copy-from-previous-trip in v1 or templates-only? Plus confirm the /ai/generate-packing-list route is dead. Next step is a mockup, then build.