# RR39 SESSION HANDOFF — RoamReady.ai

Benny, solo founder · Martini AI Media LLC · Prepared by Claude

Resuming after the session of June 12, 2026 (RR38). All work below is on prod unless stated otherwise.

# Working rules (non-negotiable)

- Beginner-level git/CLI: over-explain every command, one thing at a time, name the exact directory to run it from. Backend window is for reading, PowerShell is for typing — log text never gets pasted into a command prompt.

- Recommendation-first: pick the best option and say why. No menus.

- Worktree workflow: all file work in a git worktree on a feature branch; merge --no-ff into local main; NEVER push (Benny pushes via save-progress.bat himself). Never kill running processes — Benny restarts the backend personally.

- Migration / restart order: migrate → restart backend → then test (stale Prisma client otherwise). If migrate dev ever offers a DB reset, the answer is always N; run npm run preflight to find CRLF poison.

- Prisma engine swap (learned RR38): if npx prisma generate throws EPERM ... query_engine-windows.dll, the backend is still holding the file. Close every Blue Backend window first (check the taskbar for more than one), then generate, then restart.

- Hooks rule (learned RR38): any React hook added to the big page components (SessionPage, TripMapPage, TripSummaryPage — all have mid-file early returns) goes in the unconditional top hook section. tsc and vite build cannot catch Rules-of-Hooks violations — only runtime can.

- Phase 0 scout before building anything non-trivial; STOP and report before code. Honest reports with commit hashes, merged-to-main confirmation, and anything Benny must restart.

# Render dashboard map

Four entries, and the database hides in a project group:

- roamready-api — backend web service. Has a Shell tab (databases don't); use it to run one-off Node/Prisma commands against prod.

- roamready-client — frontend static site.

- roamready-redis — cache. NOT the database.

- roamready-db — the PostgreSQL database. Lives inside the My project / Production group, so it's hidden from the default Ungrouped list — find it via the dashboard search bar. No Shell tab.

Prod has no DATABASE_URL on the local dev machine (credential rotation working as intended). To touch the prod DB, run a Prisma one-liner through roamready-api's Shell.

# Shipped & verified on prod (RR38, June 12)

## Round-trip honesty bundle (the headline fix)

Root cause was our own guard, not the AI. stripUnrequestedReturnLeg (SessionPage.tsx) silently amputated the return leg unless the conversation contained one of seven blessed phrases — "and back" wasn't on the list. The model built the full round trip; the guard cut the back half client-side before persistence, and nothing reconciled the chat narration with what survived. This is almost certainly why round trips "kept" failing for anyone phrasing it naturally.

- Phrase detection widened ("and back", "there and back", "return", "back to <any user-stated origin>", not just profile homeCity) — widened on both the client guard AND the model prompt's one-way-default list, kept in sync.

- Strips are now loud: a visible client-only notice bubble ("planned one-way — say round trip to keep the return leg"), never silent surgery.

- Single source of truth: the trip summary (nights badge, stop list) derives from persisted stops at promote time, never from model prose.

- AI-PACK-1 treatment on the planning call: max_tokens 4096 → 8192, stop_reason logging, parseItinerary now refuses unterminated <itinerary> blocks (visible "cut off — try again") instead of silently accepting truncation.

## Other fixes shipped

- Origin from first message: "plan a trip from mesa to NY" no longer asks "where are you starting from?" — origin is captured from the opening message.

- Scope carve-out: questions about RoamReady, the current conversation, or the on-screen itinerary are always in scope; the SCOPE-1 refusal kept only for genuinely off-topic asks.

- Composer clip: chat input no longer cut off at the viewport bottom (flex column instead of viewport arithmetic; correct with/without the verification banner and on mobile Safari).

- SessionPage hooks hotfix: the composer fix introduced a Rules-of-Hooks crash (hook cluster placed below an early return) that looped the error boundary on every /sessions/:id load. Fixed by moving the cluster to the top hook section.

- BUILD-DUPE-1: Build button is now idempotent — double-click or back-button-then-Build lands on the existing trip instead of a raw 400. The fix avoided the trap of re-running the stop-creation loop (which would have doubled every stop).

## Saga closed

- Cindy's Mesa–Niagara return route verified on prod: per-stop Apply cards appear (MESA-10) and the return stops actually land and stick (MESA-10 + the loud-strip fix). The bug that started the whole MESA arc is officially closed.

# Open items for next session

## Backlog — recommended order

- Render cold-start mitigation (pre-launch). A sleeping service was observed taking ~50.88s to wake. Decide between a keep-alive ping or an always-on tier before launch.

- LAUNCH_STATUS.md update covering RR38's shipped items (round-trip bundle, origin, scope, composer, BUILD-DUPE-1, Cindy's trip).

- Prose-nights mismatch (Low polish). The chat narration can still say e.g. "about 17 nights" while the card correctly shows 15. The card/badge are now always truthful (derived from stops); only the model's free-text prose can drift. Deferred deliberately — the full fix is invasive NLP (claim-stripping on creation prose). Likely cheap path: feed the derived totals back into the model's summary so it quotes the real number.

- Remaining polish from the tracker's Backlog sheet: packing-generation progress message (~15s is honest AI authoring time), add-your-own packing item, roadmap-modal default type, duplicate-card "Try again" dead end, admin type filter.

## Watch / lessons logged

- Environment incident (RR38): the overnight worktree-cleanup task's "zero data loss" claim was wrong — its junction audit (dir /AL /S) followed through junctions and deleted symlink entries inside main's node_modules (.bin dirs, at least one package). CC caught and repaired it (clean npm installs + prisma generate, all verified working). Lesson: junction enumeration must not recurse through reparse points.

- Hooks placement: the three big page components all have mid-file early returns — add hooks only at the top. (Standing rule now in project memory.)

# First actions next session

- Confirm prod is clean: from C:\Users\aylie\roamready run git log origin/main..main — should be empty (everything pushed). If not, review before pushing.

- Pick up the backlog: start with Render cold-start mitigation — it's the last pre-launch infrastructure item. Recommend deciding keep-alive vs always-on tier first, then implement.

- Then LAUNCH_STATUS.md update, then polish items in the order above.

Full prioritized list lives in the Backlog & Open Items sheet of the tracker workbook.